SECTION-4 : ACTION PLAN FOR REHABILITATION OF PAPs

- Introduction

The overall objective of the Rehabilitation Action Plan is to ensure that the persons affected by proposed construction of the Indore 765/400/220 kV sub-station will be provided with suitable entitlements and rehabilitation assistance to improve their living standards. This RAP is based on the various procedures and principles laid down by the POWERGRID in its Environmental and Social Policy & Procedures document. The RAP outlines the detailed rehabilitation assistance to the affected families as per the criteria, the implementation schedule and the cost and budget for the RAP. Apart from this it also presents the public response towards proposed project obtained through various mode of consultation for impact analysis and to work out a meaningful, effective, workable and mutually beneficial package of compensation measures for the affected families.

  - Impact of the Project: Assessment of People’s Response

As per the initial estimates the construction of 765/400/220 kV Indore sub-station at Hatuniya will result in loss of a total of about 39.00 ha including 2.541 ha of Government Land and rest 36.435 ha belonging to private land owners. The land is mainly un-irrigated land with moorum soil and presently there is no permanent construction on the land.  At few places temporary water pipe line for irrigation purpose is noticed. The details are presented in the below Table 4.1.

| Table 4.1 : Land acquisition and impact on affected persons for Indore sub-station |  |  |  |
| --- | --- | --- | --- |
| Sl.no | Item | No | Remarks |
| 1 | Total land acquired | 39 ha | Private land- 36.435 ha (2.110 ha-Temple Land) Government-2.541ha |
| 2 | Total Number of Project Affected Persons/titleholders/occupants | 90 | Private Land Owners -79 Occupants-11 |
| 3 | Total number of Significant Affected persons | 63 | A total of 34 titleholders are becoming land less and rest of them have lost more than 40 percent of their land. |
| 4 | Total number of non-Significant affected persons | 27 | 8 of them have lost below 10% of their total holding and rest have lost about 20 to 25 percent of their total holdings including the occupants. |
| 5 | Total number of Affected Families | 155 | As per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) is155. |
| 6 | Total number of persons loosing pipelines | 14 | They have lost pipelines used for irrigation purpose. |
| 7 | Total number of persons loosing trees | 10 | They have lost trees mostly non-fruit bearing trees |

As mentioned above the acquisition of land will have certain adverse impacts on the local economy and the affected families initially. However this is attempted to be mitigated by the construction and other activities and social benefits accruing out of the project which will in long run outweigh the social cost associated with the local economy. The project will create much more employment opportunities than what it is likely to affect. At the aggregate level, there may be considerable net social gains. The project authorities have the social responsibility of seeing the affected families not become worse-off due to loss of land through adequate compensation and assistance.

4.2	Compensation

As the POWERGRID’s policy provides compensation at prevailing market price/replacement value, District Land Acquisition Officer, Indore and Sub-Divisional Officer, Sanwer for the project has been  approached by POWERGRID with a request to take all possible steps for calculation of land cost at market price. In order to assess the market price many meetings/discussion were held in the presence of SLO/Tehsildar/Dy Tehsildar, Sanwer for finalization of the land market price. The entire exercise of calculation of land price was done by the concerned revenue officials and the consultation with affected people. Due consideration has been given to the type of land, irrigated/un-irrigated status, the sale statistics in the last three years and the guidelines for the land values for year 2008-2009 be considered.

All the affected land is considered as un-irrigated and land price offered is Rs 3,02,159 per hectare. The details of the compensation paid for land owners and other assets including  is presented in Table 4.2.

| Table 4.2: Compensation particulars |  |  |
| --- | --- | --- |
| Sl.no | Item | Amount (Rs) |
| 1 | Land compensation exclusive of solatium and interest | 11009163 |
| 2 | Compensation for Trees | 7659 |
| 3 | Compensation for Pipelines | 1152975 |

Besides the land compensation solatium @ 30 percent on land compensation and interest @ 12% for 55 days is also paid to the land owners (from the date of Section 4(1) and till the date of interim award & possession) and additional interest @ 9% for 285 days (from the date of possession till date of final award) and addition interest for 285 days @ 9% is also paid for the remaining compensation amounts (from the date of possession till final award date). Compensation for loss of other assets such as irrigation pipelines and trees is calculated and offered to the affected persons.

The total compensation for land and others assets including solatium and interest offered on compensation for all the affected persons including the land owned by temple trust is Rs1,69,93,908/-. POWERGRID has already deposited the compensation money with the revenue department for disbursement to land owners. So far 13 PAPs have collected their compensation amounts. A total of 37 PAPs have reportedly approached appropriate authorities for revision of compensation amounts.  In addition a dispute with the ownership titles in case of 17 PAPs is also reported. For these PAPs the rehabilitation assistance will be deposited in a joint bank account opened between PAF and POWERGRID. Once the dispute is resolved based on the judgment the money will be paid to the affected persons.

The compensation  towards temple land (2.110 Ha) has been deposited in the trust of Wagori Mata Mandir The District Collector is the Chairman of the trust. As per the information collected from trust officials this amount shall be utilized to meet financial needs of temple and associated matters with the approval of trust Board including Chairman.

  - Rehabilitation Assistance

4.3.1    Rehabilitation Assistance Criteria

In addition to the compensation measures for the loss of agriculture land the affected families are assisted with rehabilitation assistance based on the severity of loss/ loss/left over land described under ESPP.  Based on the loss the ESPP details the following categories for rehabilitation assistance.

- 750 days of minimum agricultural wages will be paid to families loosing entire land thus rendered landless or option for Income Generating Scheme (IGS) of equivalent amount for regular income;

- 500 days of minimum agricultural wages for families loosing part land and consequently becoming a marginal farmer;

- 375 days of minimum agricultural wages for families loosing part land and consequently becoming a small farmer;

- 100-200 days of minimum agricultural wages for big farmers or families loosing part /negligible amount of land but left with sufficient land to sustain its family.

In addition to the ESPP criteria while exploring the possible options for Rehabilitation Assistance (RA) for the affected persons the other characteristic features that came out of the survey and considered in finalizing the RA include the following:

- The dependency on agriculture is very high

- The nature of the land and degree of land lost and the remaining land holdings

- Their living standards in terms of other occupations such as service

- Their engagement in other income generating sources such as dairy, business etc

- Their vulnerability status such the widows, women headed affected households etc

- Their literacy levels and skills and expertise in managing entrepreneurial activities

The above stated factors were taken into account and the underlying principle was the utilization of the locally available resources and the skill-development of the people involved.

4.3.2	Categorization of PAFs for Rehabilitation Assistance

Table 4.3 presents the categorization of PAFs according to their entitlement category, which is based on land holding after acquisition of the affected land.

As per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) is155.

| Table 4.3: Details of number of PAFs across different categories as per ESPP |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sl.No | Item | Description |  |  |  |  | Total |
| 1 | Entitlement Category name | A | B | C | D | E |  |
| 2 | Land holding category | Land less | Marginal Farmer | Small Farmer | Big Farmer | Occupant |  |
| 3 | Titleholders/Occupants affected persons | 34 | 38 | 6 | 1 | 11 | 90 |
| 4 | Total no of PAFs | 64 | 66 | 13 | 1 | 11 | 155 |
| 5 | No of PAFs eligible for Rehabilitation Assistance | 64 | 66 | 13 | 1 | 11 | 155 |
| 6 | No of persons eligible for assistance under vulnerable group |  |  |  |  |  | 55 |
| * Vulnerable group include women headed/SC/ST physically handicapped/disabled families |  |  |  |  |  |  |  |

4.3.3	Minimum agricultural wage

As mentioned under the rehabilitation measures for the land-affected persons the rehabilitation assistance for the loss of land across different categories is given as per the minimum agricultural wages. The minimum agricultural wages in Madhya Pradesh as per the revised rates notified in the Madhya Pradesh Gazette (Extra ordinary), 01.04.2010 is Rs 85 per day. In addition to this rate as per the orders issues by the Secretary, Labour Department, Indore a floating Dearness Allowance has to be added at the rate of Rs 25 per day and a total of Rs 110 to be paid as Minimum Agricultural Wages.  A copy of the said notification is placed as Annexure-9.

4.3.4	Economic Rehabilitation Measure

As established by the socio-economic survey and as per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) is 155. As per the ESPP based on the above given categorization of the affected families across different groups, and the minimum wages applicable for each category rehabilitation plan is proposed. Based on the above mentioned wage rate the amount entitled by the project affected families under different categories under the ESPP is presented in the Table 4.4 below.

| Table 4.4: Details of entitlement amounts across various categories |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. No | Category of entitlement | Land holding category after acquisition | No of days of minimum agricultural wage for each affected family | Entitled amount for each affected family |
| 1 | A | Land less | 750 | 750x110=82500 |
| 2 | B | Marginal farmer | 500 | 500x110=55000 |
| 3 | C | Small farmer | 375 | 375x110=41250 |
| 4 | D | Big farmer | 200 | 200x110=22000 |
| 5 | E | Occupant* | 200 | 200x110=22000 |
| * Given the nature of the land lost by the affected people under this category 200 days is considered |  |  |  |  |
| In case of vulnerable assistance given the nature of loss and the compensation received 100 days of MAW (PAPs losing less than 30% of their total holdings) and 200 days of MAW (PAPs losing more than 30% of total land holdings) |  |  |  |  |

From the above Table 4.4 it can be seen that in case of PAP looses the entire land based on the minimum wage rate he will be provided with Rs 82500/- as Rehabilitation Assistance (RA). Similarly for PAP who becomes marginal farmer Rs 55,000/- is provided. In addition to the RA an additional assistance for vulnerable PAPs is provided based upon the extent of loss and impact on livelihood. However, in all cases where land compensation is less than RA as per ESPP it has been restricted to amount the PAPs have received as compensation.

The total rehabilitation assistance amount including assistance under vulnerable category is around Rs 83,09,464/- which is about 52% of the total compensation amount. For a detailed rehabilitation plan refer Appendix-II.

4.3.5	Rehabilitation Assistance through Cash

Most of the land owner PAPs wished to purchase alternate land by using the compensation amounts so, for most of them RA is given as cash assistance for augmenting their existing occupations. Some of them are into dairy activity and they wish to augment the existing business and agricultural activities they preferred cash as mode of assistance.

Majority of the Scheduled Caste affected families who become land less are into agriculture or daily wage labour. Upon exploring the possibility of taking up any income generation activity they observed that they will not be able to manage such kind of activity. They found themselves not capable of managing activity such as petty kirana or vegetable shops, managing transport vehicles due to low level of skills, lack of resource base, lack of demand, sustainability etc. The willingness to form into a group from the land less people was very low due to scattered presence and individual requirements and preferences. Therefore most of them preferred rehabilitation assistance in form of cash.

    - Rehabilitation Assistance through other secured financial Instruments

For some of the PAFs it is proposed to be given as fixed deposits who are mostly women and children in shape of Bank Fixed Deposit or UTI Monthly Income Plan. It may be noticed that the instruments suggested is both economically and financially viable. The skills requirements are negligible and  would ensure the sustainable rehabilitation.

4.4   Labour Co-operative/Petty contracts

Wherever possible POWERGRID would try and provide for employment to the local villagers, as manual labour and if any skilled persons from the village are available POWERGRID would employ them for on temporary basis after assessing their skills. As mentioned as part of the consultation findings the people of the affected village are eagerly looking forward to this project with considerable investment. Some of the identified positive impacts include from these investment include the following:

- An increase in the secondary investments on infrastructure;

- Creating new infrastructure facilities resulting in attracting further investments in the locality;

- A demand for the locally available resources ;

- Secondary employment in the services sector;

- Demand for the services from the informal sector such a weeping and cleaning, gardening, washing clothes, vegetable vending etc and

- Economic transformation with sectoral shifts and lesser dependency on agriculture for livelihood.

Some of above listed positive impact shall be there for general public as well as for PAPs like there will be a lot of requirement of unskilled workers for the construction work initially at the premises of POWERGRID.  Contractors engaged by POWERGRID are bound by the general condition of contract (General Condition No.13) which stipulate local labours has to be given preference for unskilled and semiskilled job and  will be informed about the same by the project authorities and would be asked to hire unskilled labour from the eligible PAPs.  It is to emphasize that most of the manpower required in unskilled category and in some cases even in the skilled category shall be hired from local villages only. By the time of completion of the project or even in between other business opportunities like horticulture, sweeping, maintenance contracts etc. shall be there and will be allotted to PAPs on preferential basis.

Presently POWERGRID has given employment to 3 PAPs in petty contracts and services.

4.5  Community Developmental Work to be under-taken by POWERGRID

Table 4.5. presents some of the Community Development Works proposed under this village.  The listed works is proposed by the local Panchayat through passing a resolution after due consultations.  A copy of the list of community development works proposed by the Gram Panchayat is enclosed as Annexure - 10. The final list however can be modified based on further consultations with villagers.

| Table 4.5 List of Community Development Activity in Hatuniya and Kadwa Villages |  |  |
| --- | --- | --- |
| Sl.no | Details of Proposal | Estimated cost (Rs ) |
| 1 | 01 No Community Hall of size 2000 Sq.Ft area comprising of one hall, stage with both side rooms and one kitchen at Hatuniya | 2000000 |
| 2 | Construction of building for Library of size 12’x15’ at Hatuniya | 200000 |
| 3 | 10 Nos Personal Computers to School children at High School, Hatuniya & Primary School, Kadwa | 400000 |
| 4 | 04 Nos of Hand Pumps for drinking water 2 each at Hatuniya and Kadwa Patwa | 200000 |
| 5 | Construction of a boundary wall, additional class room, two no toilets at High School at Hatuniya | 1200000 |
| 6 | Renovation of waiting shed at Hatuniya | 100000 |
| 7 | Construction of a multipurpose shed at Kadwa | 150000 |
| 8 | 01 No Community Hall of size 2000 Sq.Ft area comprising of one hall, stage with both side rooms and one kitchen at Kadwa | 2000000 |
| 9 | Construction of building for Library of size 12’x15’ at Kadwa | 200000 |
|  | Total | 6450000 |

The above listed works are tentative based upon the consultations by the consultant through village meetings. However, minor alteration may take place during the actual implementation on the people demand. Most of the above work shall be got done by district authorities on deposit basis and some may be taken up by POWERGRID directly. On the issue of maintenance of the created amenity the representatives of the Grampanchayat assured that they would take the full responsibility of the maintenance of the amenities created.

  - Budget

The total estimated cost of resettlement and rehabilitation for the project is about Rs 353.80 lakhs. Details of total funds requirements towards R&R measures as estimated are shown in the Table 4.6.

| Table 4.6: Budget for RAP implementation |  |  |
| --- | --- | --- |
| Sl. No | Description | Amount (Rs in lakhs) |
| 1 | Socio-economic survey | 2.43 |
| 2 | Land compensation for Private Land | 169.94 |
| 3 | Cost of Government land (Bhu Bhatak) | 16.39 |
| 4 | Rehabilitation Assistance | 61.61 |
| 5 | *Rehabilitation Assistance Provisional (Disputed PAPs) | 10.38 |
| 6 | Assistance to vulnerable group | 8.47 |
| 7 | *Assistance to vulnerable group Provisional (Disputed PAPs) | 3.08 |
| 8 | Relocation of water pipe lines | 6.00 |
| 9 | Other Community Development work | 64.50 |
| 10 | RAP Monitoring | 3.00 |
| 11 | Evaluation & Assessment of PAFs (External Agency) | 3.00 |
| 12 | Contingent | 5.00 |
| Total |  | 353.80 |

*RA and Assistance to vulnerable group is provisional & will be disbursed to the

successful claimant after settlement of dispute.

Out of the above budget approximately Rs.186.33 lakhs have already been made towards compensation of land.  The balance amount shall be utilized during implementation of RAP.