SECTION-4 : ACTION PLAN FOR REHABILITATION OF PAPs

- Introduction

The overall objective of the Rehabilitation Action Plan is to ensure that the persons affected by proposed construction of the 400 Kv Parli Sub-station will be provided with suitable entitlements and rehabilitation assistance to improve their living standards. This RAP is based on the various procedures and principles laid down by the POWERGRID in its Environmental and Social Policy Procedures. The RAP outlines the detailed Rehabilitation assistance to the affected families as per the criteria, the implementation schedule and the cost and budget for the RAP. Apart from this it also presents the public response towards proposed project obtained through various mode of consultation for impact analysis and to work out a meaningful, effective, workable and mutually beneficial package of compensation measures for the affected families.

  - Impact of the Project: Assessment of People’s Response

The construction of new 400 Kv Parli sub-station will result in loss of 15.79 ha of agriculture land. It is observed that the land acquired is un-irrigated wet land. The verification exercise and socio-economic survey details show that, all the 40 titleholders/persons affected are private landowners with valid titles. The details are presented in the below Table 4.1.

| Table 4.1 Land acquisition and impact on affected persons for Parli sub-station |  |  |  |
| --- | --- | --- | --- |
| Sl. no | Item | No | Remarks |
| 1 | Total land acquired | 15.79 ha | Land acquired is un-irrigated agriculture land |
| 2 | Total Number of Project Affected Persons/titleholders | 40 | 37 of them reside in the affected Shepwadi village and 3 of them in Ambajogai. |
| 3 | Total number of Significant Affected persons | 24 | 4 of them have lost more than 75 percent of land. and rest of them has lost more than 50 percent of their land. |
| 4 | Total number of non-Significant affected persons | 26 | Of these 23 of them have lost less than 6 percent of their total holdings. The rest 3 of them have lost 20 to 25 % of their holdings. |
| 5 | Total number of Affected Families as per ESPP (Considering all adult married sons as separate family) | 80 | According to the entitlement framework all of them are been provided with suitable rehabilitation assistance. |
| 6 | Affected residential structures | Nil | -- |
| 7 | Other Assets affected | 1-Bore well 2-Open well | All of them are valued and compensation paid. |
| 8 | Trees affected | 18 | Of these 10 mango trees and 8 are Berry trees. All of them are valued and compensation paid |

As mentioned above the acquisition of land will have certain adverse impacts on the local economy and the affected families initially. The land acquired being un-irrigated wet land and the dependency of affected population on the agriculture is relatively low. They have other subsidiary occupations such as Dairy and Business in addition the impacts will be offset by the construction and other activities and social benefits accruing out of the project will outweigh the social cost associated with the local economy. The project will create much more employment opportunities than what it is likely to affect. At the aggregate level, there may be considerable net social gains. The project authorities have the social responsibility of seeing the affected families not become worse-off due to loss of land through adequate compensation and assistance.

  - Compensation

As the POWERGRID’s policy provides compensation at prevailing market price/replacement value, SDM/Special Land Acquisition Officer-II, Parli for the project is approached by POWERGRID with a request to take all possible steps for calculation of land cost at market price. It is to be noted that for the present project almost all the PAPs have opted for compensation at market price/replacement cost for their agricultural land. In order to assess the market price many meetings/discussion were held in the presence of SLO/Tehsildar/Dy Tehsildar, Parli for finalization of the land market price. The entire exercise of calculation of land price was done by the concerned revenue officials and the consultation with affected people. It was noted that due consideration was given to the type of land, irrigated/un-irrigated status, the sale statistics in the last five years and others, tax collected from the different categories of land by the revenue authorities and all other relevant factors. Besides the compensation as per the above mentioned rates Solatium @ 30 percent and interest @ of 12% was paid for 74 days is also paid to all land owners. Compensation for land, trees and construction was calculated and the compensation was offered to the affected households. The total compensation offered for the different assets and land for all the affected household is Rs. 52,48,616/- which includes Rs. 36,31,700/- offered exclusively for land. The total land for acquired for substation is 15.79 ha. Therefore the compensation offered for land is Rs. 2,30,000 per hectare.   Details of compensation as finalized by SLO is presented  in Table 4.2.

| Table 4.2: Land Rates and valuation of assets |  |  |
| --- | --- | --- |
| S.No. |  | valuation |
| 1. | Value of Land | 36,31,700 (Rs.2,30,000 per ha.) |
| 2. | Value of Trees | 1,90,534 |
| 3. | Value of Bore well/open well | 1,24,090 |
| 4. | 30% Solatium | 11,83,899 |
| 5. | 12% interest(from 17.11.2006 to 05.02.2007) | 1,18,393 |
| Total |  | 52,48,616 |

4.3	Rehabilitation Assistance

In addition to the compensation for the loss of  land, the affected families are provided with rehabilitation assistance based on the severity of losses.  Based on the severity of losses the ESPP details the following categories for rehabilitation assistance.

- 750 days of minimum agricultural wages will be paid to families loosing entire land thus rendered landless or option for Income Generating Scheme (IGS) of equivalent amount for regular income;

- 500 days of minimum agricultural wages for families loosing part land and consequently becoming a marginal farmer;

- 375 days of minimum agricultural wages for families loosing part land and consequently becoming a small farmer;

- 100-200 days of minimum agricultural wages for big farmers or families loosing part /negligible amount of land but left with sufficient land to sustain its family.

Based on the definition of the family the ESPP also provides for other measures like need based assistance to widow daughter separated from her family and unmarried sons above the age of 40 in the form of short and need-based training in specific vocations that the PAPs may choose, coverage under Income Generation Schemes (IGS) etc. the head of the family will become the beneficiary in this case.

    - Rehabilitation Assistance Criteria

In addition to the above criteria while exploring the possible options for Rehabilitation Assistance (RA) for the affected persons the other characteristic features that came out of the survey and considered in finalizing the RA include the following:

- The dependency on agriculture;

- The nature of the land and degree of land lost and the remaining land holdings;

- Their living standards in terms of other occupations such as service;

- Their engagement in other income generating sources such as dairy, business etc

- Their vulnerability status such the widows, women headed affected households etc;

- Their literacy levels and skills and expertise in managing entrepreneurial activities

The above stated factors were taken into account and the underlying principle was the utilization of the locally available resources and the skill-development of the people involved.

4.3.2	Categorization of PAFs for Rehabilitation Assistance

During the verification exercise and the socio-economic survey the current field situation was assessed and a total of 40 households/titleholders were identified.  Amongst these 40 households, based on the definition of a family, as provided in the ESPP the total number of PAFs identified are 80.  Table 4.2 presents the categorization of PAFs according to their entitlement category, which is based on land holding after acquisition of the affected land. From the total 80 PAFs  around 66 (82.5%) are eligible for assistance as per the ESPP and 3 PAFs qualify for additional assistance under vulnerable group such as Women HH, Physically handicapped etc. One of them representing D Category qualify under dependents for need based assistance. This categorization will be useful in devising appropriate Rehabilitation Assistance for the affected families.

| Table 4.2: Details of number of project affected families across different categories as per ESPP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sl. No | Item | Description |  |  |  | Total |
| 1 | Entitlement Category name | A | B | C | D |  |
| 2 | Land holding category | Land less | Marginal Farmer | Small Farmer | Big Farmer |  |
| 3 | Titleholders/affected persons | - | 12 | 22 | 6 | 40 |
| 4 | Total no of PAFs | - | 20 | 41 | 19 | 80 |
| 5 | No of PAFs eligible for RA | - | 20 | 39 | 7 | 66 |
| 6 | No of persons eligible under dependents on affected persons/titleholders | None | None | None | 1 | 1 |
| 7 | No of Vulnerable* affected persons/title holders |  |  |  |  | 3 |
| * Vulnerable group include women headed/SC/ST physically handicapped/disabled families |  |  |  |  |  |  |

4.3.3	Minimum agricultural wage

As mentioned under the rehabilitation measures for the land-affected persons the rehabilitation assistance for the loss of land across different categories is given as per the minimum agricultural wages. The minimum agricultural wages in Maharashtra are fixed based upon the division of the State into agro climatic zones.  As per the Draft notification no KVR 12006/646/Labour-7 issued on 14th March, 2007  by the Industry, Energy and labour Department. Government of Maharashtra the project-affected village of Shepwadi, and Ambajogai comes under the Zone-2 for which the minimum agricultural wage is 70 per day. A copy of said notification is placed as Annexure 7.

4.3.4	Economic Rehabilitation Measure

As established by the socio-economic survey a total of 40 households comprising 80 families are getting affected due to acquisition of land. As per the ESPP based on the above given categorization of the affected families across different groups, and the minimum wages applicable for each category rehabilitation plan is proposed. Based on the above mentioned wage rate the amount entitled by the project affected families under different categories under the ESPP is presented in the Table 4.3 below.

| Table 4.3: Details of entitlement amounts across various categories |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. No | Category of entitlement | Land holding category after acquisition as per ESPP | No of days of minimum agricultural wage for each affected family | Entitled amount for each affected family |
| 1 | A | Land less | 750 | 750x70=52500 |
| 2 | B | Marginal farmer | 500 | 500x70=35000 |
| 3 | C | Small farmer | 375 | 375x70=26250 |
| 4 | D | Big farmer | 200* | 200x70=14000 |
| 5 | Vulnerable person/family | All eligible PAFs | 375# | 375x70=26250 |
| * Given the un-irrigated wet land lost by the affected people under this category 200 days is considered |  |  |  |  |
| # Given the nature of loss and socioeconomic position 375 days is considered |  |  |  |  |

From the above Table 4.4 it can be seen that in case of PAP looses the entire land based on the minimum wage rate he is been provided with Rs 52,500 as RA. Similarly for PAP who becomes marginal farmer Rs 35,000 is provided. In addition to the RA an additional assistance for vulnerable PAPs is provided based upon the extent of loss and impact on livelihood. However, in all cases where land compensation is less than RA  it has been restricted to amount the PAPs have received as compensation. It may be noted that out of 80 PAFs 13 PAFs have not been offered any RA as 5 of them are in government job and 8 PAFs are sons of big farmer having left over land more than 5 ha..

Accordingly, RA for eligible PAFs as per categorization  and based on the applicable minimum wages has been finalized. Out of the eligible 67 PAF’s  25 of them as the RA amount was exceeding the compensation it is adjusted to the compensation amount. For the rest 41 PAFs according to their category full RA is being proposed. In case of the RA amount is adjusted to the compensation paid the amounts are distributed among the PAP and his/her eligible PAFs equally. Apart from this additional assistance calculated for 100/200/375 days is provided to 3 PAPs coming under vulnerable group like widow, women headed, SC etc. The total rehabilitation assistance amount is Rs.15,,24,024. Details of RA provided to each affected family is presented in Appendix-II.

4.3.5	Rehabilitation Assistance through Cash

Out of the eligible 67 PAFs  52 have been provided RA in shape of cash basically to PAFs who are marginally impacted having sufficient left over land and to those who are  engaged in other occupations such as dairy, services, business for augmenting their existing business and agricultural activities. As a majority of them are already into Dairy business they have also shown willingness for cash to improve their business and add some more livestock.

    - Rehabilitation Assistance through other secured financial Instruments

The remaining 14 PAFs  who are older in  age and all minors and vulnerable group  have been offered  RA  in shape of Bank Fixed Deposit or UTI Monthly Income Plan for security and regular income and would ensure their sustainable rehabilitation.

    - Training

Further to make this plan more successful a short vocational training may also  be organized in the villages with the help of area’s lead Bank/organization  for the rural people interested in such projects.  This will cover entrepreneurial skills, financial and economic analysis, marketing, subsidies, information sources etc.  Such programs will improve the skills in the operations and maintenance of the projects on commercial lines.  These inputs will be extremely useful for the success of the rehabilitation schemes proposed for implementation under RAP. The financial assistance will be channelised through bank.

  - Labour Co-operative/Petty contracts

Wherever possible POWERGRID would try and provide for employment to the local villagers, as manual labour and if any skilled persons from the village are available POWERGRID would employ them for on temporary basis after assessing their skills. As mentioned as part of the consultation findings the people of the affected village are eagerly looking forward to this project with considerable investment. Some of the identified positive impacts include from these investment include the following:

- An increase in the secondary investments on infrastructure;

- Creating new infrastructure facilities resulting in attracting further investments in the locality;

- A demand for the locally available resources ;

- Secondary employment in the services sector;

- Demand for the services from the informal sector such a weeping and cleaning, gardening, washing clothes, vegetable vending etc and

- Economic transformation with sectoral shifts and lesser dependency on agriculture for livelihood.

Some of above listed positive impact  shall be there for general public as well as for PAPs like there will be a lot of requirement of  unskilled workers  for the construction work initially at the premises of POWERGRID.  Contractors engaged by POWERGRID are bound by the general condition of contract (General Condition No.13) which stipulate local labours has to be given preference for unskilled and semiskilled job and  will be informed about the same by the project authorities and would be asked to hire unskilled labour from the eligible PAPs.  It is to emphasize that most of the manpower required in unskilled category and in some cases even in the skilled category shall be hired from local villages only. By the time of completion of the project or even in between other business opportunities like horticulture, sweeping, maintenance contracts etc. shall be there and will be allotted to PAPs on preferential basis.

  - Community Developmental Work to be under-taken by POWERGRID

In order to develop surrounding and community resources, District Administration/State Government has been approached by POWERGRID for developmental work in the affected village of Shepwadi listed under Table 4.4. The above listed works have been finalized based upon the consultations through village meetings and district administration. However, minor alteration may take place during the actual implementation on the people demand.

| Sl. no | Amenity proposed | Details of the proposal | Estimates* (Rs in Lakhs) |
| --- | --- | --- | --- |
| 1 | Community toilets for women | Toilets at 2 locations with 10 units each with septic tank | 4,05,000 |
| 2 | Community Hall | On 2000 sqft area comprising 1 hall, with stage and 2 rooms | 9,00,000 |
| 3 | BT road from main road to agricultural fields | Laying of BT road for about 1.5 km on an existing kutcha road adjacent to the proposed boundary of the POWERGRID Substation that starts from main road and leads to the agricultural lands and connects the village from inside. | 7,68,150 |
|  |  | Total | 20,73,150 |

Most of the above work shall be got done by district authorities on deposit basis and some may be taken up by POWERGRID directly. On the issue of maintenance of the created amenity the representatives of the Gram panchayat assured that they would take the full responsibility of the maintenance of the amenities created.

  - Budget

The total estimated cost of resettlement and rehabilitation for the project is about Rs 96.34 lakhs.  Details of total funds requirements towards R&R measures as estimated are shown in the Table 4.5 below.

| ## Table 4.5: Budget for Land & RAP |  |  |
| --- | --- | --- |
| Sl. No | Description | Amount (Rs in lakhs) |
| 1 | Socio-economic survey | 00.90 |
| 2 | Land compensation | 52.49 |
| 3 | Rehabilitation Assistance | 14,58 |
| 4 | Assistance to vulnerable group | 00.67 |
| 5 | Training | 02.00 |
| 6 | Other Community Development work | 20.73 |
| 7 | RAP Monitoring Agency (NGO or social institute) | 02.00 |
| 8 | Evaluation & Assessment of PAFs (External Agency) | 02.00 |
| 9 | Contingent | 00.50 |
| Total |  | 95.87 |

Out of this, expenditure of approximately Rs. 53.39 lakhs has already been made towards socio-economic survey, compensation of land, trees & bore well etc. The balance amount shall be utilized during implementation of RAP.