BAR CHART / SCHEDULE FOR IMPLEMENTATION OF REHABILITATION ACTION PLAN

| S.No. | ACTIVITIES | PERIODS IN MONTHS |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1. | Isuue of Identity cards |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Awareness campaign at project site a) Public meeting for mobilising PAFs/villagers towards IGSs and other provisions of RAP b) Building/ development consent among PAFs/villagers |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Finalisation of bank for channelising Reh. Assistance |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Mobilisation for IGS a) Providing detailed information about viable IGSs b) Availability of Funds. c) Process for disbursement of Reh.Assistt. * Required documentation |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Implementation of IGS a) Mobilisation of different sources for supply of inputs required for IGSs. b) Finalisation of different source in consultation with PAFs,Bank,BDO&Distt.Admn. c) Disbursement of Funds for Reh. Assist. d) Scheme Implementation |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Distribution of Reh.Assistance (Cash) through bank |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. | Implementation of other Development / works Village: Bhind Lakhan Singha i) Construction of roads ii) Construction of rooms in school iii) Construction of toilets in school iv) Providing furniture in School v) Construction of Bus shelters vi) Hand pumps (5No.) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Village: Chakhabsapur i) Construction of roads ii) Construction of rooms in school iii) Construction of toilets in school iv) Providing furniture in School v) Construction of Bus shelters vi) Hand pumps (5No.) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Village: Ibrahimpatti i) Renovation of ponds ii) Construction of rooms in school iii) Construction of toilets in school iv) Providing furniture in School v) Boundary wall in school vi) Hand pumps 2 no. |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. | Review Process - Monthly Review - Quaterly Review - Anual Review |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. | Evaluation and assessment |  |  |  |  |  |  |  |  |  |  |  |  |

Zero Date:  Management approval