Executive Summary

1.0     Introduction:

India has progressed a lot in every sphere during the last five decades.  However,   studies also have indicated that the pace of development of Infrastructure is highly inadequate and needs to be expedited. Power projects are one such example.  These infrastructure projects mostly require land which some times cause economic and cultural disruption to the affected individuals. Thus, a sound Rehabilitation Action Plan (RAP) is warranted for project affected persons on a productive basis to offset the trauma of loosing land/assets.

Preparation of the Rehabilitation Action Plan (RAP) and its implementation are integral part of the Social Assessment Process described in the POWERGRID’s Environmental and Social Policy & Procedures (ESPP).  The present report deals with the socio-economic condition of people who will be affected by land acquisition for the construction of 400/220 Kv sub-station at Warangal in the State of Andhra Pradesh and plan for their Rehabilitation.

- Description of the Project

Southern region grid covers the Regional as well as State grids of Andhra Pradesh, Karnataka, Tamil Nadu, Kerala and UT of Pondicherry.   In the past few years the Southern regional grid had witnessed remarkable growth as compared to other regional grids of the country.  For example, in the last two years the region has experienced 15% growth in installed capacity i.e. installed capacity has grown from 24734 MW in April 2001 to 28501 MW in April 2003.

The present Grid strengthening scheme has been proposed to disperse power available from Neyveli generation complex with security and reliability to its beneficiaries. With this in consideration, new transmission corridor has been proposed beyond Pugalur in Tamilnadu, where power from Neyveli generation complex shall be available. Different alternatives were studied for arriving at least cost alternative. Further, some of the load centers, like Warangal and Pondicherry, that are presently fed through 220 kV transmission lines requires up gradation to 400 kV to cope up with enhanced power requirement ensuring adequate security and reliability of power supply. Towards this, establishment of new 400/220 kV substations have been envisaged at Warangal and Pondicherry which shall be integrated with the main transmission network for receiving power.

Project Highlights

| a) | Project Name | Grid Strengthening for Tamil Nadu & Andhra Pradesh of Southern Region Grid |
| --- | --- | --- |
| b) | Location | Tamil Nadu, Pondicherry and Andhra Pradesh |
| c) | Beneficiary States | Andhra Pradesh, Karnataka, Kerala, Tamil Nadu and Pondicherry |
| d) | Project Cost | Rs 152 Crores |

Scope of work

#### A)   Transmission Lines

- LILO of  Ramagundam - Khamman 400kV S/C line at Warangal, 14 km

- LILO of  Neyveli – Sriperumudur 400kV S/C line at Pondicherry 11 Km

B)    Substations

Setting up of new 400/220 KV Substation at Warangal and Pondicherry.

3.0   Project Area and Impacts

The proposed substation is coming up in southern State of Andhra Pradesh. Andhra Pradesh has a geographic area of 27.51 million ha, which constitutes 8.37% of the total area of the country.  It is situated in the tropical zone and lines between lat. 120 40’ and 190 50 ‘ N and long.  76 0 45’  and 840  40’ E. The proposed project is located in the district of Warangal of Telangana  Region.

POWERGRID selects a suitable substation site after studying the different alternative keeping in mind the three basic principle i.e. Avoidance, Minimization and Mitigation. for Warangal also such studies were carried out after exploring different options it was concluded that construction of proposed sub-station very near to the Warangal town is feasible in view of the disturb condition prevailing in the area.   Accordingly the site selection committee after studying the different alternative sites selected substation site approximately 12 Km away from Warangal  town in the villages of Oblapur & Oorugonda of Atmakur Mandal, Warangal District.  The selected land measuring 37.32 acres is an agriculture private land and is devoid of any houses/structures. Selection of said land has further minimized the associated impact of land acquisition. The acquisition of said land affected 35 house hold comprising of 47 families and the total population affected is 160 which is summarize in table below:

Table 1.0 Families Affected by the Substation

| Sl. No. | Item | Total |
| --- | --- | --- |
| 1 | No. of Households | 1463 |
| 2 | Households Affected | 35 |
| 3 | Percentage of Households Affected | 2.39% |
| 4 | Population | 6485 |
| 5 | Population of Households Affected | 160 |
| 6 | Percentage of Population Affected | 2.47% |
| 8 | Population of PAF | 160 |
| 9 | Average Family Size of PAF | 3.4 |

The site selected for the sub-station has been located on the left side of Hyderabad-Bhupalapatnam National Highway no. 202 at 12th km stone in the village of and is approximately 18KM away from the Warangal railway station.  The site is approximately 14 KM away from the line to be LILOed i.e. Ramagundam-Khammam 400KV S/C line.   The literacy level is about 60.5 per cent in Oblapur and 45.6 per cent in Oorugonda.  Many services like high school, hospital etc. are available within the village.  It may be noted that all basic facilities / civic amenities like potable water, electricity, bus stand etc. are available in the village.  The villagers depend upon the town of Warangal for employment to a large extent It may be noted from above that the percentage of the affected households in the village works out to 2.39 percent while the percentage of population affected works out to 2.47.   These percentages are based on the 2001 census and it is likely that the impact could be much less when compared with the current data (2005-06) where the total population of the village could have definitely increased.  The affected population being very small is not going to effect major change. Moreover, many of the affected families are gainfully employed, practicing Doctors or doing other business. The selected land has been acquired under the consent award which shows that people are willing to part their land due to disturb condition of the area. it would not affect the social fabric or their status. The summary of impact on affected household and its severity is presented in the table-1.1

4.0   Resettlement Principles and Policy Framework

The primary objective of the Rehabilitation Action Plan (RAP) is to identify impacts and to plan measures to mitigate various losses due to acquisition of land for substation The RAP is guided by the Land Acquisition Amendment Act of 1984, and associated regulations, Asian Development Bank ADB’s Policy of Involuntary Resettlement (1995), ADB’s Handbook on Resettlement (1998), POWERGRID’s Social Entitlement Framework as detailed out in its corporate policy viz.

“Environmental and Social Policy & Procedures” (2005). Since the POWERGRID framework is much more comprehensive and recognizes different type of impacts as well as goes beyond the provision of agreed entitlement matrix for the benefit of the affected population like provision of Rehabilitation, Assistance, Community development work etc., has been followed for the preparation of instant RAP.

Since POWERGRID’s  policy as well as Entitlement Matrix provides compensation at prevailing market price/replacement value, District Collector (DC), ), Warangal  was approached by POWERGRID officials with a request to take all possible steps for calculation of land cost at market price. In order to assess the market price many meetings/discussion were held in the presence Joint Collector/RDO/Mandal Revenue Officer,  for finalization of land price.  Finally the land compensation was arrived on mutual consent basis under the State government notification No.. 71 (LA) Dept dt. 22.2.95 with an increase of 50% on average land value. Compensation for land, trees, wells  was calculated and offered to the affected households.  The entire exercise of calculating the compensation was done by Revenue Officials.  The compensation for land was calculated on the basis of –

1.         Type, texture, structure and fertility of soil

2.         Irrigated or un-irrigated status

3.         The rate/ sale deed performed in the recent past

4.         Nearness to road and town

Table 4: Land Acquisition and Affected Households by Subproject

| Subproject | Non-significant Affected households AHH Fam |  | Significant AHH Fam |  | Total AHHs | Total APs | Affected Residential Structures | Permanent Land Aacqusition (Acres) | Temporary Land Acquisition (ha) | Trees | % of lost assets (Land only) over total | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Warangal |  |  | 11 | 16 | 11 | 54 | nil | 10.091 | nil | 38 Small Teak | 79 t0 100% | Out of these 9 PAfs are severely affected as their total land holding has been acquired. However, PAFs have been offered alternate source of livelihood in the shape of IGS of their choice and apptitutude. One is in govt. service and another is student and is son of another PAP. |
|  | 24 | 31 |  |  | 24 | 106 | nil | 27.233 | nil |  | 1.78 to 51 % | Out of these 12 PAF are gainfully employed 10 are practicing doctors and 2 are in govt. job. |
| Total Project |  |  |  |  | 35 | 160* | nil | 37.324 | Nil | 38 |  |  |

AHH: affected household

AP: affected person

Fam:Families

*10 APs are children of less than 6 yrs., 48 APs are students of age between 7to 19 yrs., 85 APs are in productive age group of 20 to 59 yrs.,

and 17 APs are above 60 yrs.

Based on above factors the acquired land has been divided into 3 categories for the purpose of fixing the value of land.  Accordingly, the amount of compensation to be paid to each of the PAP has been calculated.  These categories and the corresponding value of land are given in the award order of the Joint Collector, Warangal, No. C/D/503/04 dated 04.03.06.  These categories are presented in Table 1.2 below.

Table 1.2 Land Categories and rate of compensation

| Sl. N9o | Category | Land Value per Acre in Rs. | 30 % Solatium In Rs. | Total Compensation per acre. In Rs. | 50% increase as per consent award in Rs. | Final Land value per acre. In Rs. |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Category-! (Wet land having irrigation facility and near to highway) | 90,000/- | 27,000/- | 1,17,000/- | 58,500/- | 1,75,000/- (survey No. 29,38 and 42 of Oblapur were given Rs. 1,60,000/- as compensation due to its distance from highway. |
| 2 | Category-II (land dependent on borewell/well for irrigation and are away from highway) | 80,000/- | 24,000/- | 1,04,000/- | 52,000/- | 1,56,000/- (However compensation has been fixed at 1,40,000/- per acre as per mutual agreement |
| 3 | Category-III (Dry land dependent on rain for irrigation) | 52,000/- | 15,600/- | 67,600/- | 33,800/- | 1,01,400/- (However compensation has been fixed at 1,00,000/- per acre as per mutual agreement |

It may be noted that that rates offered and accepted by land losers are mutually agreed and accordingly consent award has been awarded under section-11 of LA act.  For the 35 affected households the total compensation offered and paid was Rs. 56,45,500/- including trees and standing crop.

Over and above, all eligible PAPs are getting Rehabilitation Assistance to the tune of Rs.3333/- to Rs.75,000/- based on  the loss of land/left over land . The out come of socio-economic survey of households in the affected villages has helped a lot in assessing, to a broad extent, the impacts caused by the Sub-station at Warangal.  At the outset, it may be noted that there is no adverse effect of whatsoever kind at the aggregate level. As per the outcome of survey and socio-economic condition of PAPs it may be noted that many PAPs do not require any rehabilitation measures because these PAPs are gainfully engaged in activities which are not dependent on the land that has been acquired for substation and their livelihood is not at all affected by the acquisition of their land. However, as per the policy all PAPs have been provided with the Rehabilitation Assistance (RA) as per their entitlements except for the PAPs who are in govt. service or practicing doctor, they do not require such assistance as they are quite well off and are engaged in other gainful activities. Another aspect that has been followed for the RA is family has been considered as entity for RA and wherever adult married sons are reported and coming under the eligibility criteria they have been offered RA separately as per the policy.  Besides the above, 4 families falling under vulnerable group on account of Schedule caste, handicap and women headed have been offered additional RA of Rs. 25000/- each.

5.0    Disclosure, Consultation and Grievance Redressal

The social assessment of said substation has been carried out by an Independent Agency M/s Indian Institute of Management (IIM), Bangalore. During the survey/assessment consultants team with POWERGRID staff conducted consultative meetings in the sub project areas with various stakeholders namely - village panchayat members, men and women belonging to various socio-economic groups, farmers, affected persons, village administrative officer etc, with special emphasize on vulnerable groups. These meetings were used to get wider public input from both primary and secondary stakeholders. The POWERGRID has also undertaken information campaign and distributed information in local language summarizing the core resettlement policy, entitlement matrix and project details. During the implementation phase, the RAP for the project shall be made available to the affected people and community groups.

A Grievance Redressal Committee (GRC) has been constituted by POWERGRID in the project location to address all concerns and grievances of the local communities and PAPs. The composition of GRC is as follows:

| S. No. | Nominee’s Organization | Name/Designation |
| --- | --- | --- |
| 1. | Revenue Authority (Chairman & Convenor) | Sh. P. Vittal, D.R.O. |
| 2. | POWERGRID (Site) (RHQ) | Sh. B. Anantha Sarma, DGM , Warangal Sh. A.R.K.Reddy, CM, ESM & ENGG. Secundrabad |
| 3. | Project Affected Persons (PAPs) | 1. Sh.Rassamalla Janardhana 2. Sh. Durisetti Cheralu |
| 4. | Gram Panchayat | Sh. Kinnera Mallaiah, Sarpanch, Oblapur Gram Panchyat. |

This committee will address the project related grievances of the APs and will provide them a public forum to raise their concern or objections regarding the assistance.  The GRC is locally located and functional so as to ensure easy access to communities and PAPs. People  of village in general and PAPs in particular has been informed / apprised that in  case of  any grievance  regarding  RAP  can  approach  Chairman  and Convenor  of GRC or POWERGRID and the meeting of GRC shall be convened within 15 days of receiving the grievance for its solution/discussion.  In case they are not satisfied with the decision of GRC they can approach the DC or Court for solution.

6.0  Institutional Arrangement and Budget

POWERGRID will be implementing the RAP with the assistance of local administration, communities and PAPs. A Environment and Social Management Team as per ESPP has been constituted at Warangal substation with DGM/(Warangal) as its in charge.  Other members of the Cell are Chief Manager, Manager and one Engineer.  The E&S team will take up the implementation of RAP along with the project implementation.  The team will maintain all databases, will closely work with PAPs, target community and community based organizations (CBOs).

The Environment & Social Management team will also be responsible for internal monitoring and will prepare progress reports on implementation of the RAP. The implementation period of RAP shall be a time bound activity and will be implemented and completed within 12-18 months, effective from the commencement of project execution.

The total estimated budget for said RAP implementation is Rs. 15.79 million. This estimate includes all the cost related to land acquisition, compensation, associated interest payment, Rehabilitation assistance, M&E, and administrative costs.  Details of total funds requirements towards R&R measures as estimated are as follows:

Socio-Economic Survey:				Rs.     04.00 lakhs

Land Compensation:					Rs.     57.00 lakhs

Rehabilitation Assistance:				Rs.     11.09 lakhs

Assistance to Vulnerable group			Rs.     01.00 Lakh

Training						Rs.     01.00 lakhs

Other Developmental Work :			Rs.     72.70 lakhs

RAP Monitoring Agency 				Rs.     02.00 lakhs

(NGO or Social Institute)

Evaluation & Assessment of PAFs			Rs.     02.00 lakhs

(By External Agency)

# Contingent 						Rs.     02.00 lakhs

# _______________________________________________________________________

Total							Rs. 150.79 lakhs

______________________________________________________

7.0   Monitoring and Evaluation

The RAP will have both internal and external monitoring, if required. The Environment & Social management team and Implementation Unit at the local level will be responsible for internal monitoring of the RAP implementation. The internal monthly review shall be done by the DGM  (Warangal) who is also the in-charge of R&R Cell. Details of this review meeting shall be forwarded to Regional HQ, Secundrabad and to the DC office.  Quarterly review meeting shall be organized by the DC in which representative of Regional HQ, Secundrabad and Corporate ESMD will also participate to assess the implementation of RAP  as well as to know the problems if any and will suggest proper measures for solving these problem areas.  Participation of PAPs in the monitoring of RAP shall be achieved through regular consultation and active participation.  Apart from this, PAPs shall have easy access to project authorities through the POWERGRID project office which will be located in the project area. To ensure proper monitoring of implementation of RAP external monitoring by an Independent Agency either an NGO or some institution shall be engaged in consultation with ADB. The agency shall submit its quarterly report to POWERGRID and ADB. An annual review shall be done by the higher management at Corporate Office to assess and gaze that RAP is being implemented in letter and spirit .

SECTION-1 : Baseline Data and Social Impact Assessment

Introduction:

1.0   India has progressed a lot in every sphere during the last five decades.  However,   studies also have indicated that the pace of development of Infrastructure is highly inadequate and needs to be expedited.  Infrastructure projects are characterized by large financial out-lays, long gestation periods and involve considerable construction activity. Power projects are one such example.  These infrastructure projects mostly require involuntary displacement of people from areas where they live and work.  Such a change causes economic and cultural disruption to the affected individuals. The need therefore is to deal with trauma caused to the affected people.  What is more important is to develop and implement programs which are meaningful and workable in nature such that the affected population will not become worse off economically than before.  Thus, a sound Rehabilitation Action Plan (RAP) is warranted for project affected persons on a productive basis to offset the trauma of loosing land/assets.

1.1  Preparation of the Rehabilitation Action Plan (RAP) and its implementation are integral part  of the Social Assessment Process described in the POWERGRID’s Environmental and Social Policy & Procedures (ESPP) if the no of affected families are more than 40.  The need for the RAP has been identified by the initial assessment  and the analysis of expected social impacts which require appropriate mitigative measures for all  PAPs who, on the basis of an established cut-off date, will be losing land or other assets or livelihood, as a result of project implementation.  The present report deals with the socio-economic condition of people who will be affected by land acquisition for the construction of 400/220 Kv sub-station at Warangal  in the State of Andhra Pradesh and plan for their Rehabilitation.

Project Description:

1.2 Power is one of the most essential infrastructural facilities required for accelerating the economic development.  It may be observed that India’s power system is already imposing a constraint on industrial development.  Power cuts, unscheduled shut down, and severe restrictions on industrial usage during summer months, are order  of the day .  In this context, Power Grid Corporation of India is involved in a long-term plan for the development of an Indian National Transmission Network to make efficient usage of generating capacity.  As a part of this strengthening of the national grid, POWERGRID has developed series of High Voltage Direct Current  (HVDC) inter-regional links between North, East, South and Western Regions of India’s power system.

1.3  Southern region grid covers the Regional as well as State grids of Andhra Pradesh, Karnataka, Tamil Nadu, Kerala and UT of Pondicherry.   In the past few years the Southern regional grid had witnessed remarkable growth as compared to other regional grids of the country.  For example, in the last two years the region has experienced 15% growth in installed capacity i.e. installed capacity has grown from 24734 MW in April 2001 to 28501 MW in April 2003.

Further, with the growth in installed capacity and power demand, the existing transmission arrangement around the major load centers are required to be strengthened by establishment of new 400/200 kV substations, some of which are already taken up by State sectors.  These substations are required to be connected to the main grid by providing the missing links in the vicinity of new substation.  POWERGRID is responsible for construction, operation and maintenance of transmission lines required for (i) evacuation of power from central sector and mega IPPs, (ii) intra-regional grid strengthening projects and (iii) inter-regional transmission system, for the benefit of beneficiary States.  POWERGRID is also responsible for implementation of Unified Load Despatch and Communication (ULDC) facilities.

The power situation of AP is not so bad it generates approx. 10706 MW including central sector allocation of 2212 MW.  AP has about 1,55,74,002 registered  consumers. The distribution network comprises 13,071 circuit kilometers of extra high tension (above 33 kV)and high tension (11 kV to 33 kV) lines, 7,11,128 circuit kilometers of low tension lines, 2634 substations, 3,36,499 distribution transformers. The State continues to be in the forefront in the field of rural electrification in the country. As on 31.05.2004, the 26565 inhabitant villages out of total 26586 villages have been electrified the remaining 21 villages are not accessible due to its location and terrain.

The present Grid strengthening scheme has been proposed to disperse power available from Neyveli generation complex with security and reliability to its beneficiaries. With this in consideration, new transmission corridor has been proposed beyond Pugalur in Tamil Nadu, where power from Neyveli generation complex shall be available. Different alternatives were studied for arriving at least cost alternative. Further, some of the load centers, like Warangal and Pondicherry, that are presently fed through 220 kV transmission lines requires up gradation to 400 kV to cope up with enhanced power requirement ensuring adequate security and reliability of power supply. Towards this, establishment of new 400/220 kV substations have been envisaged at Warangal and Pondicherry which shall be integrated with the main transmission network for receiving power.

Project Highlights

| a) | Project Name | Grid Strengthening for Tamil Nadu & Andhra Pradesh of Southern Region Grid |
| --- | --- | --- |
| b) | Location | Tamil Nadu, Pondicherry and Andhra Pradesh |
| c) | Beneficiary States | Andhra Pradesh, Karnataka, Kerala, Tamil Nadu and Pondicherry |
| d) | Project Cost | Rs 152 Crores |

Scope of work

#### A)   Transmission Lines

- LILO of  Ramagundam - Khamman 400kV S/C line at Warangal, 14 km

- LILO of  Neyveli – Sriperumudur 400kV S/C line at Pondicherry 11 Km

B)    Substations

Setting up of new 400/220 KV Substation at Warangal and Pondicherry.

A power map showing the transmission grid of Southern Region highlighting the above scope of works is placed in Annexure-1.

400 KV/220 KV Substation at Warangal

This shall be a new substation located near Warangal in Andhra Pradesh to be constructed and owned by POWERGRID.

Project Area

The proposed substation is coming up in southern State of Andhra Pradesh. Andhra Pradesh has a geographic area of 27.51 million ha, which constitutes 8.37% of the total area of the country.  It is situated in the tropical zone and lines between lat. 120 40’ and 190 50 ‘ N and long.  76 0 45’  and 840  40’ E.  Physiographically the state can be divided into 3 distinct regions viz. (i) the mountainous region having Nallamalai and Erramalai Hills of the Rayalaseema and the Eastern Ghats (ii) the plateau having an altitude of 100 m to 800m and (iii) the deltas of rivers and the sea coast. The proposed project is located in the district of Warangal  of Telangana  Region. The brief profile of Warangal district is placed as exihibit-1.

The site selected for the sub-station is located on the left side of Hyderabad-Bhupalapatnam National Highway no. 202 at 12th km stone in the village of Oblapur & Oorugonda of Atmakur Mandal, Warangal District and is approximately 18KM away from the Warangal railway station.  The site is approximately 14 KM away from the line to be LILOed i.e. Ramagundam-Khammam 400KV S/C line (refer location Map).

The census data in Table 1.1 exhibits the socio-economic settings of the villages  which could be broadly summarized as below:

- The villages Oblapur and Oorugonda have a population of about 1125 and 5360 as per the census of 2001

- The literacy level is about 60.5 per cent in Oblapur and 45.6 per cent in Oorugonda.

- It may be noted that the male literacy rates are far higher than that of the female literacy levels in both the villages.

- The percentage of main workers in Oblapur  is about 43.8% while in Urugonda it works out 55.5%.

- There are no industries (small scale or medium) worth mentioning in the village Oblapur whereas  some household industries exists in Oorugonda, employing about 195 people.

- The census data clearly show that the category of “main workers” constitute mainly cultivators and agricultural labour.

In Oblapur the village female population dominates the category of  “Main Workers” while male population dominates the non-workers. This could be because of the seasonality in the nature of work.  However, in the village Oorugonda male workers dominate main-workers and females are more in non-working group.

# Table 1.1: Demographic Profile Of The Affected Village

|  | 2001 | 2001 |
| --- | --- | --- |
| Name of the Village | OBLAPUR | OORUGONDA |
| LOC_CODE | 011 | 009 |
| AREA | 484.41 | 1817.03 |
| HOUSEHOLDS | 226 | 1091 |
| T_POPLN | 1125 | 5360 |
| T_M_POPLN | 694 | 2704 |
| T_F_POPLN | 431 | 2656 |
| LITERATES |  |  |
| Total | 681 | 2445 |
| M_LITERATE | 522 | 1552 |
| F_LITERATE | 159 | 893 |
| MAIN WORKERS |  |  |
| Total | 493 | 2977 |
| T_M_WORKER | 245 | 1552 |
| T_F_WORKER | 248 | 945 |
| MARGINAL WORKERS |  |  |
| Total | 6 | 670 |
| M_MARGINAL | 4 | 190 |
| F_MARGINAL | 2 | 480 |
| NON WORKERS |  |  |
| Total | 626 | 2382 |
| M_NON_WORK | 445 | 1152 |
| F_NON_WORK | 181 | 1231 |

|  | 2001 | 2001 |
| --- | --- | --- |
| Name of the Village | OBLAPUR | OORUGONDA |
|  | CULTIVATORS |  |
| TOTAL | 150 | 978 |
| MALE | 75 | 599 |
| FEMALE | 75 | 379 |
| AG.LABOUR |  |  |
| Total | 250 | 1331 |
| MALE | 109 | 473 |
| FEMALE | 141 | 858 |
| HOUSEHOLD INDUSTRIES |  |  |
| Total | 0 | 195 |
| MALE | 0 | 110 |
| FEMALE | 0 | 85 |
| OTHERWORKERS |  |  |
| Total | 99 | 473 |
| MALE | 65 | 370 |
| FEMALE | 34 | 103 |

Notes on Table 1.1

- Main workers:  Those who have worked for at least 183 days in a year

- Marginal workers:  Those who work for less than 183 days in a year

- Cultivators:  A person engaged either as employer, single worker or family worker in cultivation of land – cultivation includes supervision or direction of cultivation.

- Agricultural labour: A person who works in another person’s land for wages in money, kind or share.

- Household industry:  Industry conducted by the household at home.

- Other workers: Includes factory workers, plantation workers, those engage in trade, commerce, business, transport, mining and construction etc.

- Non-workers:  Include students, dependents, retired persons, beggars etc.

Infrastructural facilities

Infrastructural facilities promote the socio-economic activities in a region.  They even attract productive investments into the region. Besides, they also contribute to the quality of life of the people.  Table 2.2 outlines the existing scenario on different infrastructural facilities in both the villages.

It can be noted that the villages are located about 16 Km away from the well-developed Warangal town. Many utility services like high school, hospital etc. are available within 4 - 6 km from  the villages.  Warangal town with almost all the facilities is situated about 16 km away from the villages.

#### Table 1.2 Infrastructural facilities

| Sl.No. | Item | Oblapur | Oorugonda |
| --- | --- | --- | --- |
| 1 | Connected by all weather road | Yes | Yes |
| 2 | Post office | 6 km | Within the village |
| 3 | Telegraph office | 8 km | 5 km |
| 4 | Railway station | 16 km | 20 km |
| 5 | Bus stand | Within the village | Within the village |
| 6 | Petrol / diesel bunk | 8 km | 10 km |
| 7 | Workshop for motor vehicles | 8 km | 4 km |
| 8 | ###### Elementary school | Within the village | Within the village |
| 9 | High school | 4 km | Within the village |
| 10 | Protected water supply | Not available | Available |
| 11 | Village electrified | Yes | Yes |
| 12 | Primary health center | 6 km | Within the village |
| 13 | Banking – Commercial | 16 km | 15 km |
| 14 | Grameena bank | # 5 km | # Within the village |
| 15 | Cooperative Bank | 16 km | 15 km |

It may be noted that some basic facilities / civic amenities like potable water, electricity, bus stand etc. are available in both the villages.  The villagers depend upon Warangal city for employment to a large extent.  A large number of casual labourers from the village commute daily to Warangal for work.

Land Requirement:

1.4    Land measuring about 400 x 400 m or 16 ha. (40 acres) is required for setting of 400/220 KV sub station. Accordingly in the absence of government land a private land measuring 40 acres was selected for acquisition for proposed sub-station However, after modification in design the land requirement was reduced to 37.5 acres. The selected land is private agriculture land (Plate-1) .

Site Selection:

1.5   POWERGRID selects a suitable substation site after studying the different alternative keeping in mind the three basic principle i.e. Avoidance, Minimisation and Mitigation.  On the basis of data collected for the various parameters a comprehensive analysis for each alternative site was carried out by a team comprising of representatives from S/s Engg., T/l Engg., ESMD and site.  Weightage given to the various parameters is often site specific.  Due consideration is given to infrastructure facilities such as access roads, railheads etc.; availability of corridor for incoming and outgoing lines; soil type; type of  land viz. Govt., revenue, private land, agricultural land; social impacts such as no. of families getting affected; and cost of compensation and extent of rehabilitation.

1.6 for Warangal also such studies were carried out  after exploring different options and it was concluded that construction of proposed sub-station very near to the Warangal   town and on the main road (highway) is the only option due to disturb condition prevailing in the area. The whole Warangal district is quite disturb and infested with Naxalite problem.  Accordingly the site selection committee after studying the different alternative sites selected present substation site approximately 12  Km away from Warangal town (refer location map). for the Warangal  S/s  4  alternative sites were identified,  visited  & studied on the basis  of preliminary  data/inquires.  The brief details of different alternatives are as follows:

Alternative Site No.1 : The site is located on the right side of Warangal-Mulugu road (while going away from Warangal) between 9th and 10th Km stone (opposite to Disney School).  It was gathered that the proposed area has been earmarked recently for establishment of Engineering College. Hence Mandal Revenue Officer (MRO), Atmakur has suggested that the land can not be acquired citing the above reasons.  Keeping this in view and anticipating acquisition problem Committee has not recommended this site.

Alternative Site No.II : The site is located on left side of Warangal-Mulugu Road at 10th Km stone. It was gathered that the area is a low-lying area and adjacent to Water Tank. Further as per the information gathered by site, the area is prone to water logging and water gets stagnated during rainy season as informed by MRO, Atmakur vide letter dated 10.6.2003. Though this site is suitable in all other aspect  but due to above mentioned reason it was not recommended by committee.

Alternative Site No.III : The site is located on left side of Warangal-Mulugu National Highway, 12th km stone in the village of Oblapur & Oorugonda  villages of Atmakur Mandal in Warangal Dist. The details of the site are given in point no.7.  The site has been surveyed for a land of 400x400 mtrs. The committee has found the site suitable for acquisition. The land identified was a private land and owned by 15 peoples.   The consent of land owner was also ascertained by revenue authorities and it was informed that people are willing to give land for substation. As the land was meeting all the parameters required for setting up of substation it was recommended for acquisition by the committee.

Alternative Site No.IV : The site is located on left side of Warangal-Mulugu National Highway at 11th km to 12th km stone. Committee does not recommend the site as it is gathered that landowners are objecting to sell/acquisition of proposed land as informed by the MRO vide its letter  dtd.26.6.2003.

1.7  In view of foregoing site-III meets POWERGRID criteria of site selection as it has minimum social impact and lesser no. of families and no displacement of people.  The land so selected is devoid of any structures however some scattered trees on the periphery and 1 Cattle shed were present which has also be compensated along with land and other assets.    It is also confirmed by the MRO that, no Government or Wasteland of our required size is available within 10 to 15 KMs on this highway vide its letter dtd. 7.8.2003. Other infrastructure facilities are also available near to proposed site.  As such site-III was selected for Warangal  S/s. The site selected for the sub-station is located on the left side of Hyderabad-Bhupalapatnam National Highway no. 202 at 12th km stone in the village of Oblapur & Oorugonda of Atmakur Mandal, Warangal District and is approximately 18KM away from the Warangal railway station.  The site is approximately 14 KM away from the line to be LILOed i.e. Ramagundam-Khammam 400KV S/C line.  The revenue map of Kunnathanad showing selected land is placed as Map-1.

Land Acquisition Status:

1.8  Section-IV notification under the Land Acquisition Act 1894(Amended in 1984) for 38 acres 39 guntas of private land was issued on 07.05.2005 (Annexure-2) and section –VI notification issued on 09.05.05 (Annexure-3). For wide circulation these notices were also published in the local newspapers and the substance was displayed at prominent locations. Measurement and marking of land was carried out under section 7 & 8. Section-IX notification along with individual notices to interested persons were also issued on 30.05.2005.  To facilitate the amendments and withdrawals for the final site to be acquired, which was reduced to 37acres 321/4 guntas, Amendment and withdrawal to the Draft Notification and Draft Declaration were published in State Gazette on 15.11.2005 (Annexure-4). An inspection / spot verification by Land Acquisition officer and Joint Collector was carried out for fixing of rate of compensation.  Compensation rate were finalized based on consent of land owners and prevailing market rate as well as rate recorded in the revenue records. The Joint Collector has approved the draft award under Form VIII fixing the compensation rate on 04.03.06 (Annexure-5).

Social Assessment :

1.9    In order to assess the basic socio-economic condition of the area and the resultant impact of land acquisition for Warangal substation on the local population, a socio-economic survey study was awarded to M/s Indian Institute of Management (IIM), Bangalore The objectives of these socio-economic investigations are two folds.  The first one is to identify, assess and evaluate the broad economic resource base and socio-economic profile of the immediate region (i.e. village) with an implicit purpose of assessing the absorption capacity of the immediate local region.  This is mainly carried out through the published census data.  The second objective is to know and understand the socio-economic characteristic features of the affected households, as also their aptitude and preferences for rehabilitation. The above objectives can be summarised as follows:

- To collect base line demographic and socio-economic characteristics of affected household whose lands are being acquired.

- To categorise the project affected persons under different categories for various benefits and entitlements as per POWERGRID’s Social Entitlement Framework and agreed entitlement matrix with ADB.

- To assess the people’s reaction towards the project and ascertain their preferences for resettlement and rehabilitation, and

- To suggest an appropriate rehabilitation action plan for improving/restoring the living standards of affected families.

Figure 1.1: Land Acquisition and  social assessment Process

Selection of Substation Site

Preliminary assessment

Socio-economic survey

(in house if PAFs < 40 or 3rd party if PAF> 40)

Application for Land acquisition to state govt. through DM/DC

SEC-4 Notification

SEC-6 Notification

SEC-9 Notification

SEC-11 Award

Disbursement of Compensation

SEC-16 possession of land

Commencement of construction activity

Monitoring by RHQ / ESMD

Preparation for survey

(Finalisation of Consultant for survey, if required)

Commencement of survey

Survey Completion

Draft RAP/SAMP based on survey findings

Finalisation of RAP/ SAMP

Implementation of RAP/ SAMP at site

Completion of RAP / SAMP implementation

3 months

Public consultation on Draft RAP

Land Acquisition

Process

R&R Framework

SECTION-2 : Socio- Economic Profile of PaPs

2.0  In order to to obtain accurate information  on the socio-economic profile of  PAPs/PAFs a socio-economic survey as described in the previous chapter was under taken by Indian Institute of Management (IIM) Bangalore. As per the above survey only 35 persons (Household) are getting affected by acquisition of land for substation. However,  as per the definition of family unit defined as per Section 6 of environmental and social procedures (ESPP) of the POWERGRID the  Project Affected Families (PAFs) is 47. In terms of population, it has been observed that only 160 people of the total population amounting to about 2.47 percent of the population will be affected. The detailed profile of affected families is enclosed as Appendix-I. Detailed information collected during survey regarding land use etc. is follows:

2.1   As per the Government notification, the land to be acquired falls in the villages of Ogalapur and Oorugonda.  The extent of impact due to the project at these villages in Andhra Pradesh on the PAFs is presented in Table2.1.  There are a total of 47 PAFs in the two villages together.  All of these 47 with the exception of one have land holdings in both the villages.  Even the one who had land holding in Oorugonda happens to be the husband of one of the PAFs who owns land in both the villages and hence, the details are presented together for both the villages.   The extent of impact due to acquisition of land for the proposed substation at the affected village in Kerala on the PAP is presented in Table 2.1.

The extent of Impact on the Village

It can be seen from Table 2.1 that only 2.87 percent of the population in The two villages are affected by the land acquisition.  The total number of PAFs affected is 47.  On the whole 160 persons are affected out of the total population of 5827.  This affected number being fairly small, it would be possible to absorb these people in income generating activities within the village itself. The percentage of the affected households in the village works out to 2.16 percent while the percentage of population affected works out to 2.87.

Table 2.1 Families Affected by the Substation

| Sl. No. | Item | Total |
| --- | --- | --- |
| 1 | No. of Households | 1463 |
| 2 | Households Affected | 35 |
| 3 | Percentage of Households Affected | 2.39% |
| 4 | Population | 6485 |
| 5 | Population of Households Affected | 160 |
| 6 | Percentage of Population Affected | 2.47% |
| 8 | Population of PAF | 160 |
| 9 | Average Family Size of PAF | 3.4 |

The one PAF in Oorugonda is the husband of one of the PAFs in Ogalapur and

consequently, the members of this household have already been accounted for in

Ogalapur village.

Age distribution of PAFs

The distribution of the members of the PAFs based on the age is presented in Table 2.2.

### Table 2.2:Age distribution of the members of the PAFs

| Sl No. | Age Group | % |
| --- | --- | --- |
| 1 | Children (Less than 6 years) | 5.99 |
| 2 | Students (7 to 19 years) | 29.94 |
| 3 | Workers (20 to 59 years) | 53.29 |
| 4 | Old Persons (More than 60 years) | 10.78 |
| 5 | All | 100.00 |

It can be seen from the above table that the majority of the affected persons belong to the working age group (between 20 and 60 years) accounting for 53.29 percent.  Considering the fact that some of these families are losing their total land their livelihood is likely to be severely affected.  Consequently, it is necessary to compensate these families appropriately.  The segments that were affected next constitute the children and the students.  Obviously, care needs to be taken to provide for their education while deciding on the compensation.  Only 10 percent of the affected population is in the age group of more than 60 years.

Distribution of the Affected Families by Caste  / Religion

Most of the families affected by the acquisition of land in the village belong to Backward Castes.  Only a few belong to Other Castes or Scheduled Castes.  Only 2 out of 47 PAFs belong to Scheduled Caste category.

Housing Conditions of the PAFs

The data on residential conditions of the PAFs are presented in Table 2.3.  The purpose is to understand the living conditions and the quality of life of these families.  More than 92 percent of the families are living in independent houses.

Table 2.3 Housing Status of PAFs (By percentage)

| Sl. No. | Nature of House | % |
| --- | --- | --- |
| 1 | Families staying in pucca houses | 53.85 |
| 2 | Families staying in semi-pucca houses | 46.15 |
| 3 | Kachha houses | 0 |
| 4 | Total | 100 |
| 5 | Independent Houses | 92.31 |

It can be seen from Table 2.3 that more than half of the of the PAFs in the village live in pucca houses.  None of the families live in Kachha houses.  This is an indirect indication of their standard of living.

Distribution of Houses by Year of Construction

Only about 64 per cent of the houses of the PAFs in the affected villages were constructed before 1990 as shown in Table 2.4.  The data reveals that about 73 percent of PAFs are living in houses constructed after 1980.

Table 2.4.  Percentage distribution houses by year of construction

| Sl. No. | Period | % |
| --- | --- | --- |
| 1 | Before 1960 | 23.08 |
| 2 | Between 1960 and 1970 | 0.00 |
| 3 | Between 1970 and 1980 | 3.85 |
| 4 | Between 1980 and 1990 | 38.46 |
| 5 | Built After 1990 | 34.62 |
| 6 | Total | 100 |

Distribution of Houses by No. Of Rooms

Majority of the PAFs (about 50%) live in houses with one or two rooms.  Table 2.5 presents the distribution of houses by number of rooms.  At the same time about 43 percent live in houses with four or five rooms.  This indicates that these families enjoy a better standard of living.

Table 2.5. Percentage distribution of Houses by number of rooms

| Sl. No. | No. of Rooms | % |
| --- | --- | --- |
| 1 | One Room | 26.92 |
| 2 | Two Rooms | 23.08 |
| 3 | Three Rooms | 7.69 |
| 4 | Four Rooms | 19.23 |
| 5 | Five Rooms | 23.08 |
| 7 | Total | 100.00 |

It should be noted that about one-fourth of the households live in houses with single rooms.

Plinth Area of the Houses (PAFs)

The distribution of the houses by plinth area is presented in Table 2.6.  About 30 percent of the affected households live in houses having a plinth area of more than 1000 sq. ft.  Almost two thirds of the affected households live in houses with less than 500 sq. ft. plinth area.  This again reiterates their standard of living.

Table 2.6.  Percentage distribution of houses by plinth area

| Sl. No. | Plinth Area(Sq. Ft.) | % |
| --- | --- | --- |
| 1 | Less than 500 | 61.54 |
| 2 | More than 500 but less than 1000 | 7.69 |
| 3 | More than 1000 | 30.77 |
| 4 | Total | 100.00 |

Other amenities in the houses

The distribution of the households with respect to other amenities such as a separate kitchen, bathroom, toilet as well as the type of roof is presented in Table 2.7.  In addition, Table 2.7 also provides information on the availability of cattle shed within the compound.

Table 2.7 Percentage Distribution of houses by various amenities

| Sl. No. | Item | % |
| --- | --- | --- |
| A | Houses by Type of Roof |  |
| 1 | Tiles | 42.31 |
| 2 | Thatched | 3.85 |
| 3 | RCC | 11.54 |
| 4 | Tin | 7.69 |
| 5 | Mud | 34.62 |
| B | Houses with Exclusive Kitchen |  |
| 1 | With Kitchen | 46.15 |
| 2 | Without Kitchen | 53.85 |
| C | Houses with Separate Bath Room |  |
| 1 | With Bathroom | 65.38 |
| 2 | Without Bathroom | 34.62 |
| D | Independent Toilet Facility |  |
| 1 | With Lavatory | 57.69 |
| 2 | Without Lavatory | 42.31 |
| E | Houses with Cattle shed |  |
| 1 | With Cattleshed | 7.69 |
| 2 | Without Cattleshed | 92.31 |
| F | Houses with Electricity |  |
| 1 | With Electricity | 92.31 |
| 2 | Without Electricity | 7.69 |

The important observations are:

- Only one of the households lives in thatched roof houses in the affected villages.

- More than 53 percent of houses do not possess a separate kitchen

- About two-thirds of the houses do not have a separate bath facility in the house

- Almost 58 percent of the houses do not have a lavatory facility in the house.

- More than 92 percent of the houses do not have a cattle shed within the compound.

- More than 92 percent of the houses are with electricity

Thus, It can be seen that a majority of the households do not possess independent kitchen, bathroom, and a separate lavatory.  Very few households possess a cattle-shed within the compound.

Details on Livestock

As mentioned earlier, there is symbiotic relationship between agriculture as a primary occupation and livestock as a supportive occupation.  Since the PAFs are primarily agricultural oriented, it is important to consider the livestock owned by these families.  Tables 2.8 provide the data with respect to the livestock owned by the PAFs in the two villages.

It can be seen that all the PAFs put together have only 7 bullocks and the medical practitioners own 2 of these.  The average value of bullocks per PAF works out to Rs.1106/-  Similarly, there are only 4 buffaloes for the 47 PAFs.

Table 2.8  Details of Livestock

| PAF No. | Survey No. | Name of PAF | Bullocks | Value | Buffalo | Value |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 54, 311, 312, 313, 314 | Dr. Y. Manjula | 2 | 15000 |  |  |
| 16 | 30 | Potham Bikshapathy |  |  | 1 | 3000 |
| 21 | 44,45 | Kesara Sammaiah | 2 | 15000 |  |  |
| 30 | 43 | Tummanapalli Narasinga Rao | 1 | 7000 |  |  |
| 31 | 43 | Tummanapalli Prabhakara Rao | 2 | 15000 | 1 | 3000 |
| 32 | 43 | Tummanapalli Syamakka |  |  | 2 | 7000 |
| Total |  |  | 7 | 52000 | 4 | 13000 |

Ownership of Other Assets (Agricultural implements)

The primary survey data indicate that no PAF owns a tractor.  The total value of agricultural implements is just Rs. 32700 in both the villages put together.    Thus the average value of agricultural implements works out to just Rs. 545.    This value of asset ownership is very low and reiterates their low-income levels.  The data is presented in Tables 2.9.

Table 2.9    Details of Agricultural implements

| PAF No. | Survey No. | Name of PAF | Ploughs | Value | Other Equipments | Value |
| --- | --- | --- | --- | --- | --- | --- |
| 21 | 44 | Kesara Sammaiah | 1 | 1000 | 1 | 2000 |
| 26 | 31 | Porandla Sri Vamsi Krishna | 3 | 12000 | 2 | 9800 |
| 30 | 43 | Tummanapalli Narasinga Rao | 1 | 1500 |  |  |
| 31 | 43 | Tummanapalli Prabhakara Rao | 1 | 1500 | 1 | 1500 |
| 32 | 43 | Tummanapalli Syamakka |  |  | 1 | 1400 |
| Total |  |  | 6 | 16000 | 5 | 14700 |

Average Income of the Affected Families

The average income, based on the information provided by the PAFs is given in Table 2.10. Therefore, the loss of income is based on the loss of average land holding.  In the two villages, the average income of the affected families is about Rs. 18342.  The percentage of agricultural income lost due to loss of land is expected to be about 36.68 percent in a normal year.  It may be mentioned here that some of the members of PAFs are medical practitioners and these persons have other sources of income, which had become more prevalent in the past few years.

Table 2.10 Average Income of The Affected Families

| Sl No. | Item | Rupees |
| --- | --- | --- |
| 1 | Average annual gross agricultural income of the affected families (in Rs) | 18342 |
| 2 | Average income lost due to loss of land | 6729 |
| 3 | Percentage of income lost due to loss of land | 36.68 |

Expenditure and Indebtedness of the PAFs

The indebtedness is a common phenomenon in the rural agricultural community.   As mentioned earlier, the average indebtedness had increased over the past few years.  While estimating the average incomes and the indebtedness, those PAFs who were not staying in the village were not taken into account.  The data with respect to the indebtedness is presented in Table 2.11.  The average indebtedness per family works out to Rs. 202,550.  But there are 10 families who are medical practitioners and they had taken large loans for the purpose of their profession.  If these are excluded, the average indebtedness for the remaining 38 families is only Rs. 16447.  The average expenditure on essential items works out to Rs. 5244.  The proportion of this expenditure as part of agricultural income works out to 28.6 percent.

Table 2.11 Average Indebtedness and Essential Expenditure of PAFs

| Sl. No. | Item | Rupees |
| --- | --- | --- |
| 1 | Average Gross Agricultural Income | 18342 |
| 2 | Average Indebtedness | 202550 |
|  | Average Indebtedness (Excluding Medical Practitioners) | 16447 |
| 3 | Essential Expenditure (Food, Clothing and Fuel) | 5244 |
| 4 | Expenditure as a percentage of Agricultural Income | 28.6% |

Average Landholding Size: Before and After

The impact of land acquisition on the size of landholding of the PAFs needs careful examination.  The average landholding size, before and after the acquisition of land is presented in Tables 2.12.

Table 2.12  Average Landholding Size: Before and After

| Sl. No. | Item | ###### Acres |
| --- | --- | --- |
| 1 | Average Landholding per PAF: Before | 2.103 |
| 2 | Average Loss of Land per PAF | 0.772 |
| 3 | Average Landholding per PAF: After | 1.332 |
| 4 | Percentage Loss of Land per PAF | 36.68 |

On average, each PAF in the affected villages is losing about 36.68 percent of their land holding.   The average size of land holding will get reduced to 1.332 acres per PAF from 2.103 acres.  Hence this will have only a marginal impact on their income and employment. However, 14 PAFs are more severely affected due to loss of their entire land holding.  Table2.13 presents the details with respect to the severity of the land loss of the families.  It is important to note that all the 2 PAFs belonging to the Scheduled Caste category besides being women headed and are losing their entire land holding. They need to be given special compensation considering that they are from the vulnerable group. Besides the above, one of the PAF has two physically handicapped children. He has lost the entire land holding. He needs to be given special compensation considering that he is from the vulnerable group.

Table 2.13. Severity of the land loss to PAFs.

| Sl. No. | Item | Number |
| --- | --- | --- |
| 1 | Total Number of PAFs losing the Land | 47 |
| 2 | No. Of PAFs losing Entire Land | 14 |
| 3 | Percentage of PAFs losing Entire Land | 29.78 |

It may be noted that 47 families in the two villages are affected by land acquisition.  However, in the case of 14 PAFs, the entire land is being acquired.  This implies that the rehabilitation of these 14 families is to be taken seriously.  This percentage becomes more critical (37.8%) if we exclude the 11 families of the medical practitioners.

Opinion on Utilization of Compensation

The PAFs generally are aware of the compensation for loss of land and their opinions were elicited with regard to the proposed utilization of the amount received as compensation.  About 82 percent mentioned that the compensation will be used to repay the loans and the remaining would use the compensation for “other” purposes.  It is interesting to note that none of the PAFs have proposed to use the compensation to buy land or livestock. This aspect may be attributed to prevailing disturb condition in the area.

Age Distribution of the Heads of PAFs

While Table 2.2 presents the age distribution of all members of the PAFs, Table 2.14 presents the age distribution of the heads of PAFs.

Table 2.14.  Age Distribution of Heads of PAFs

| Sl. No. | Age in Years | ###### Percentage |
| --- | --- | --- |
| 1 | Less than 30 | 9.09 |
| 2 | Between 31 to 40 | 9.09 |
| 3 | Between 41 to 50 | 18.18 |
| 4 | Between 51 to 60 | 18.18 |
| 5 | More than 60 | 45.45 |
|  |  | 100.00 |

It can be seen from the above table that only about 36 percent are in the productive age group, i.e., below 50 years of age.  About 45 percent of the heads of households are above 60 years of age.   It appears that the older generation is staying back in the village where as the younger generation is occupied in other activities.  On the other hand, the older generation is mainly dependent on agricultural activities.

Dependence of the Heads of Households on Agriculture

All the heads of the affected families stated that agriculture is their primary occupation and they are mainly dependent on farming as an occupation.  In addition, many of the other adult members of the family, both male and female members are engaged in farming as a source of self-employment.  The loss of land reduces the employment opportunities on their own land.  Table 2.15 provides data on the income of the affected families from agriculture and other sources. The proportion of agriculture in the total income of all the families is about 20 percent, if all the 47 PAFs are taken into account.  On the other hand, if the PAFs of the medical practitioners are excluded from the calculations, the proportion of agriculture in the total income of all the families is about 45 percent.  This shows the extent of dependence of the affected families on agriculture.

Table 2.15 Dependence on Agriculture

| Sl.No. | Item | Rupees |  |
| --- | --- | --- | --- |
| Including Medical Practitioners |  |  |  |
| 1 | Gross Agricultural Income |  | 18343 |
| 2 | Gross Income from other sources |  | 72939 |
| 3 | Total income |  | 91282 |
| 4 | Gross Agricultural Income as a Percentage of Total Income |  | 20.09% |
| Not including Medical Practitioners |  |  |  |
| 1 | Gross Agricultural Income | 4513 |  |
| 2 | Gross Income from other sources | 5447 |  |
| 3 | Total income | 9960 |  |
| 4 | Gross Agricultural Income as a Percentage of Total Income | 45.31% |  |

Distribution of PAFs by Landholding Size – Before and After Land             Acquisition

The acquisition of land will affect landholding size of the affected families adversely.  A study of the distribution pattern of the landholding size before and after the acquisition will provide a clear picture of these adverse affects.  Table 2.16 presents this information for the PAFs in the affected villages.

It can be observed from the table that the land acquisition process results in 30.61 per cent of the PAFs losing the entire land.  About 63.27 per cent of the families will be finally left with less than 1 acre holding size, as compared to about 45 per cent before acquisition.

###### Table 2.16. Distribution of PAFs by Landholding Size – Before and After

| Land holding ( Acres) |  |  |  | Before Acquisition |  | Percentage |  | After Acquisition |  | Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lower Limit |  | Upper Limit |  |  |  |  |  |  |  |  |
|  | 0.000 |  | 0 |  | 0 |  | 14 |  | 29.78 |  |
| 0 | 0.250 |  | 9 |  | 19.14 |  | 5 |  | 10.63 |  |
| 0.25 | 0.500 |  | 0 |  | 0 |  | 1 |  | 2.12 |  |
| 0.500 | 0.750 |  | 4 |  | 8.51 |  | 2 |  | 4.25 |  |
| 0.750 | 1.000 |  | 8 |  | 17.02 |  | 7 |  | 14.90 |  |
| 1.000 | 2.000 |  | 9 |  | 19.14 |  | 3 |  | 6.38 |  |
| > 2.00 |  |  | 17 |  | 36.17 |  | 15 |  | 31.91 |  |
| Total |  |  | 47 |  | 100 |  | 47 |  | 100 |  |

Summary of the Findings of the Socio-Economic Survey

The major observations of the socio-economic survey of the PAFs are summarized below:

- The land acquisition process affects a total of 160 persons spread over 35 house holds and 47 PAFs

- At the aggregate level, roughly 2.39 % of the total number of Households in both the villages is affected.

- Since only about 2.47% of the population is affected and this percentage being fairly small, and the town Warangal is nearby, it should not be difficult for them to get absorbed in the vicinity.

- Most of the families live in houses with small plinth area and with one or two rooms.

- Very few houses have cattle sheds within the compound.

- Most of the families are predominantly agriculture oriented.

- About 14 of the small and marginal farmers are becoming land-less due to land acquisition.

The above factors are given due weightage in the preparation of Rehabilitation Action Plan (RAP).

SECTION-3: LEGAL REQUIREMENT AND REHABILITATION & RESETTLEMENT POLICY/  ENTITLEMENTS

LEGAL REQUIREMENT:

3.0	There is only one National law for acquisition of private property namely the Land Acquisition Act, 1894 as amended in 1984 under which all lands and other properties are acquired for public purpose. Acquisition under the law is a comprehensive process and involves issuance of various notifications informing affected persons as well as general public regarding impending acquisition of private land/assets etc. for public purpose. The whole process can be divided in three distinct phases for better understanding. The process is presented below:

LAND ACQUISITION PROCESS FOR SUB STATION

Stage- I :

- SECTION-4(1)

- Publication  of a preliminary notification by the Government that land in a  particular locality is needed or may be needed for a public purpose or for a company.

- SECTION-5

- Filing of objections to the acquisition by persons interested and enquiry by Collector.

- Stage-II :

- SECTION-6 (1)

- Declaration of intended acquisition by Government.

- SECTION-7 & 8

- Collector to take order from the Government for acquisition and land to be marked out, measured and planned.

- Stage- III :

- SECTION-9

- Public notice and individual notices to persons interested to file their claims for compensation.

- SECTION-11

- Enquiry into claims & Award by the Collector.

- SECTION-16

- Taking possession of the land by the Collector.

SECTION- 17 POSSESSION BEFORE AWARD IN CASE OF URGENCY

- Under S.17 the Government has been given special powers to acquire land without making the award. This power can be used only in cases of urgency. If the Government thinks that it is a case of urgency, it may direct the Collector to take possession of the land even though he has not given his award.  The Collector can acquire the land fifteen days after the publication of the notice under Sec.-9 (1), but not before.

3.1	POWERGRID strictly follows procedures laid down under the Land Acquisition Act (LA Act), 1894, when land is acquired for sub-stations, The LA Act specifies that in all cases of land acquisition, no award of land can be made by the government authorities unless all compensation has been paid. POWERGRID follows an activity schedule for land acquisition.

POLICY OF ENTITLEMENT:

3.2	In the absence of unified National Policy on R&R till Feb,2004 many States and Organizations have developed their own R&R policies for the benefit of affected people. However, Ministry of Rural Development, GOI, notified the National policy in February 2004. It is applicable to all developmental projects where 500 or more families enmass in plain areas or 250 or more families enmass in hilly areas, are displaced due to a project activity. It essentially addresses the rehabilitation of PAFs and provides a broad canvas for an effective consultation between PAFs and the project authorities. It has also listed R&R measures and entitlements for different category of PAFs.

The National Policy on R&R is not attracted by the transmission projects, as these do not involve displacement of such a large numbers of families. However, POWERGRID has adopted entitlement benefits listed in the national R&R policy in its “Social Entitlement Framework” that is being implemented wherever land acquisition for substations is undertaken.

FUNDING AGENCIES REQUIREMENTS – Social

3.3	POWERGRID’s requirements vis-à-vis Funding Agencies are comprehensive Resettlement and Rehabilitation (R&R) guidelines and an entitlement framework as per ADB’s Operations Manual OM-F2/BP:

ADB’s Operations Manual –F2/BP: Involuntary Resettlement

3.4	This describes Bank’s policies and procedures on involuntary resettlement as well as conditions that borrowers are expected to meet during operations involving resettlement. Its objective is to avoid such resettlement as far as possible It also classified project into three categories viz:

- Category-A: where resettlement is significant and involves physical displacement of more than 200 persons, which require a detailed resettlement plan.

- Category-B: where resettlement is not that significant and requires a short resettlement plan.

- Category-C where no resettlement of peoples are foreseen and neither require neither resettlement plan nor a resettlement framework.

3.5	POWERGRID emphasizes that physical displacement is not an issue with transmission projects because land below tower/ line is not acquired and only a small piece of land is required for substations. However, all affected persons/ families shall be provided compensation and rehabilitation assistance along with other measures as per POWERGRID's social entitlement framework which is based on these directives/ manuals and national R&R Policy to restore income/ livelihood of all affected persons.

  - POWERGRID has articulated a social entitlement framework based on National policy on R&R and other progressive trends in its corporate policy- ESPP applicable for the affected families and agreed Entitlement Matrix with ADB due to acquisition of land/assets for the substation (Annexure-6). Since the POWERGRID’s Social Entitlement Framework is much more comprehensive and provides better package, the present RAP has been developed following POWERGRID’s Entitlements. The Entitlement Framework on which present RAP has been developed is as follows:

POWERGRID’s SOCIAL ENTITLEMENT FRAMEWORK

3.7   POWERGRID’s prime concern is to rehabilitate and resettle people affected by its operations. Its endeavour is always to avoid hardship to PAPs and their families through options like land for land as far as possible, assistance for adoption of Income Generating Scheme and training instead of cash assistance because it has been experienced that cash compensation does not fully achieve the objective of rehabilitation. POWERGRID while implementing the social entitlement framework gives special attention to this fact and exhaust all options before arriving at cash compensation. POWERGRID’s social entitlements within its Resettlement and Rehabilitation framework include the following categories and compensation packages

(1)	Loss of Land

This impact primarily affects families’ access to space for housing (homestead) and, agricultural land.

(a)	Loss of homestead land may impact owners with valid titles, or customary and usufruct rights. The entitlement options offered to owner will include compensation finalised by revenue authorities on prevailing market rate. In addition to that, all PAFs of this category shall be provided with equivalent area of land subject to maximum 150 sq. m. in rural areas and 75 sq. m. in urban areas free of cost. The charges towards registration of such land shall also be borne by POWERGRID.

(b)	Loss of agricultural land is the most prevalent impact and may affect wide range of people ranging from big farmers to marginal farmers. It can be classified into following two categories:

Persons with valid titles or customary or usufruct rights:   The beneficiary will be the title holder who will be entitled to choose between an alternative land of equivalent productive potential subject to availability preferably within same village/panchayat but not exceeding 1 hectare of irrigated or 2 hectare of un-irrigated land. Registration charges for transfer of this land in the name of affected family shall also be borne by POWERGRID and cash compensation for the extent of land against which replacement land is not provided. Alternate land for allotment to PAFs shall be taken from the State Government or from voluntary sellers at existing land prices top avoid further impact. Since availability of sufficient land in the same area may be a limiting factor therefore the land for land option will be open only to agriculture based PAFs, rendered totally landless by project activities. If the alternate land is wasteland/ degraded land, all eligible PAFs shall be provided one time assistance of Rs. 10,000/- per hectare towards development of land. In case PAFs opt for cash compensation for loss of land or not eligible for land for land option, they will be provided cash compensation at replacement cost which will include compensation as fixed by competent authorities under LA act including solatium and applicable interest plus following rehabilitation assistance based on the severity of losses:

- 750 days of minimum agricultural wages for families loosing entire land thus rendered landless. Since these families are losing entire land, which may adversely affect their livelihood if no other source, is available. Keeping this in view, these PAFs shall be encouraged to opt for Income Generating Scheme (IGS) of equivalent amount based on aptitude/skills of PAFS for maintaining a regular income.

- 500 days of minimum agricultural wages for families loosing part land and consequently becoming a marginal farmer (< 1 ha. of irrigated land).

- 375 days of minimum agricultural wages for families loosing part land and consequently becoming a small farmer (> 1 ha. of irrigated land).

- 100-200 days of minimum agricultural wages for big farmers or families loosing part /negligible amount of land but left with sufficient land to sustain its family.

Tenants/sharecroppers/leaseholders or Nontitled: In Indian conditions it has been observed that such persons who do not have title or ownership right on agricultural land do take up cultivation as tenants or sharecropper to sustain their families. Acquisition of such land causes only temporarily impact on their livelihood because they can shift to some other such land in the area. However, to compensate the temporarily loss they will be entitled to reimbursement of un-expired lease amount and assistance of 200 days of minimum agricultural wages. Individual will be the beneficiary in this case. Titleholder/owner of such land shall not be eligible for rehabilitation assistance in case of leaseholder, sharecropper and tenants. However, nontitled (encroachers) will get 375 days of minimum agricultural wages  if they are cultivating the acquired land continuously for last three years from date of section-4 notification which shall be established through Govt. records (Voter list, Ration card etc.) or on the basis of socio-economic survey. If affected person with title to the land have encroached from their legitimate landholding onto land that they do not own, they will be compensated only for the legitimately occupied piece and legitimate assets.

The above mentioned value (amount) of rehabilitation assistance shall not exceed the amount of compensation fixed by competent authorities.

Availability of Land for allotment to PAPs: Availability of land for persons opting for “land for land” shall be decided as follows:

- POWERGRID will take up the matter with concerned State Government for release of Government land for allotment to the eligible PAPs.

- If Government land is not available, POWERGRID will purchase private land on a willing buyer and seller basis keeping in mind that the purchase of land does not promote any indirect displacement. The land will be purchased from voluntary sellers at existing rates finalised through negotiations.

For purchase of private land a “Land Purchase Committee” shall be constituted by RHQ comprising of representatives of POWERGRID, Local Authorities PAFs, Gram Panchayat or any well reputed person as mutually agreed with the local authorities and PAFs.

(2)	Loss of Structure

This category of impact includes Individuals/families/households losing their houses or shops and other institutional structures.

(a)	Loss of houses will impact families with valid title, customary or usufruct rights. The beneficiary unit is the individual having ownership right   who   will   be   entitled for cash compensation as finalised by revenue authorities and Rs. 25,000/- as one time assistance (based on prevailing Government of India norms for weaker section housing) for construction of house plus transition benefits like provision of transport or equivalent cash for shifting of material.

In the case of tenants and leaseholders the beneficiary unit will be the individual who will be entitled to a lump sum payment equivalent to 6 month rent based on production of proof or Rs. 5,000/- which ever is higher as disturbance allowance to re-establish residence.

In the case of squatters the beneficiary unit will be the Household/ family who will be entitled to cost of structure and one time payment ranging between Rs. 5000/- to Rs. 25000/- depending on type structure and family size because family size has direct bearing on extent of impact plus transition benefits like provision of transport or equivalent cash for shifting of material. However, to become eligible for above benefits squatters have to establish that he/she is living there continuously for last 3 years prior to section 4 notifications.

Cattle shed: It has been noticed in past that some people have erected a temporarily shed for keeping cattle in their fields which some times are not considered by authorities for any compensation if it is not properly build. Therefore to off set the loss owner of cattle shed shall be entitled to one time payment of Rs. 3000/- in addition to compensation fixed by revenue authorities.

(b) 	Loss of shop/l dhaba or institutional structures will affect units with valid titles, customary or usufruct rights. The beneficiary will be the individual/owner who will be entitled to cash compensation for structure and Rs. 10,000/- for construction of  working shed/shop and rehabilitation assistance equivalent to 1 year income towards disturbance plus transition benefits like provision of transport or equivalent cash for shifting of material. .

In case of tenants and leaseholders, the beneficiary will be the individual who will be entitled to a transitional allowance equivalent to 1 year income plus transition benefits like provision of transport or equivalent cash for shifting of material.

In case of squatters, the beneficiary will be the individual who will be entitled to a transitional allowance equivalent to 1 year income plus transition benefits like provision of transport or equivalent cash for shifting of material. However, squatters will get these benefits if they are running the acquired shop/establishment for last three years from date of section-4 notification which shall be established through Govt. records (voter list, Ration card etc.) or on the basis of socio-economic survey.

(3)	Loss of Livelihood/Wage/Occupation

This impact affects individual access to wage/occupation. However, in case of agricultural labour they can shift to other land since land acquired for substation is quite small in comparison to total available land in the area. But if socio-economic survey finding recognizes certain people who have lost its livelihood due to acquisition of land for substation these individuals will be entitled to rehabilitation assistance equivalent to 625 days of minimum agricultural wages preferably in shape of a Income Generating Scheme of equivalent amount depending upon the aptitude/skills posses by them or alternatively they may be offered units of equivalent amount in joint name of his/her spouse under Monthly Income Scheme for regular income. Apart from this short and need based training on development of entrepreneurship skills required for successful implementation of selected IGS shall also be organised for such PAFs by POWERGRID.

Vulnerable group like women headed/SC/ST families etc. under above mentioned categories shall be considered for additional need based benefits.

(4)	Loss of Access to Common Property Resources (CPR) and Facilities

In this category of impacts, the beneficiary is typically community, and the losses include loss of rural common property resources or urban civic communities. POWERGRID shall try all possible measures to avoid such CPRs for setting up of substation and if it becomes completely unavoidable than it will take following measures to negate its impact:

(a) 	In the case of rural common property resources, the beneficiary units will be the community entitled to replacement/ augmentation of common property resources/ amenities or provisions of functional equivalence.

(b) 	In the case of urban civic amenities, the beneficiary units will be the community entitled to access to equivalent amenities or services.

(5)	Loss of Standing Crops and Trees

This category of impacts includes standing crops or trees for those with valid title and tenants or lessees

In all cases, the family cultivating the land will be the entitlement beneficiary. In all cases again, the beneficiary family will be entitled to cash compensation at market rate for crops. For fruit bearing trees payment equivalent to 8 years’ income and for other trees, compensation as fixed by concerned authorities to the owner of land. In case of tenant/leaseholder/sharecroppers payment for crop may be made to the landowner only if there is a "no objection" certificate from the actual cultivator.

(6)	Losses during transition of displaced persons/establishments

Losses in this category include those during shifting/transport. In all categories, the family or respective individual of commercial or institutional unit will be the beneficiary and will be entitled to provision of transport or equivalent cash for shifting of material/cattle from existing place to alternate place.

(7)	Losses to Host Communities

In this category of impact, the host community, particularly in the resettled area, its access to amenities and services has reduced. The beneficiary host community will be entitled to augmentation of resources to sustain pressure of project affected persons moving from affected site.

Other Rehabilitation Measures:

When alternate land is not available as per above procedures or in cases where a PAF is not entitled to ‘land for land’ i.e. eligible only for cash compensation as determined by Revenue Authorities, the PAP may exercise one of the following options for his rehabilitation. A variety of income generation enterprise will be offered on the basis of:

(a)	Consultation with PAPs and local government

(b) 	Socio-economic survey establishing the need for such schemes

The following are illustrative:

Dairy, Poultry, Handicrafts, etc. - are one of the most viable rehabilitation options. Such a project offers a good market for dairy and poultry products and this option is expected to prove beneficial. In some areas, people earn their living through handicrafts or other income generating schemes (Table -1). To encourage the PAPs and their families for taking these useful avocations POWERGRID will provide rehabilitation assistance as per the category of entitlements that will preferably be channelised through banks.

Table -1: List of Income Generating Scheme

| Allied agriculture Vegetable farming Fruit orchards Social forestry | Manufacture of pottery products Decorative Earthen pipes Pots and pans |
| --- | --- |
| Livestock rearing Dairying Poultry Piggery Goat rearing Sericulture Pisciculture | Fruit processing and preservation Canned fruits Chips and wafers Dry fruits/vegetables |
| Processing of cereals & pulses Dal processing Papad making Bakery products Bharbhuja, chana, dalia, manufacturing | Carpentry and blacksmith Bee Keeping - wax and honey |
| Ghani processing of edible oil seeds Bullock ghani Improved power ghani Portable power ghani | Fiber products Rope making Ban making |
| Village match Industry | Bamboo and cane products |
| Agarbatti Handloom Manufacture of Laundry soap | Manufacture of cane Gur & Khandasari Bullock driven Power driven |

Shops - also are one of the viable rehabilitation options. A limited number of shops in Substation area if available will be earmarked for allotment to PAFs after appropriate consultation regarding the PAFs capability and aptitude. Any assistance needed by PAFs in formulation of schemes for procuring loans from banks and stabilising the same will be rendered by POWERGRID if so desired.

Award of Petty Contracts: All possible efforts shall be made by project authorities to award petty contracts like cleaning, horticulture, etc. on a preferential basis to eligible PAFs.

Jobs:

Jobs with POWERGRID: POWERGRID projects do not envisage significant job opportunities to the local residents. However, if there is any requirement of job then PAPs shall be entitled for preference, subject to their meeting of job requirement and specification.

Jobs with Contractors: Contractors will be persuaded to give jobs to eligible PAPs on a preferential basis where feasible.

Training - If the head of the family who is eligible for RA as per entitlement frame work wants to nominate its dependant for vocational training course in lieu of rehabilitation assistance offered to them, POWERGRID may arrange for imparting suitable training. Such training will be imparted through the existing and available training institutions in the vicinity of affected villagers like Polytechnic, ITIs of the State and Central Government. The project authority may meet the cost of training of the persons who are nominated by the head of the eligible PAFs in writing selected from amongst the land oustee families.

Apart from above POWERGRID will organise need based short training for development of required skill and entrepreneurship development for the selected IGs in the affected village through state government/institutions.

Community Development works: In addition to above measures, POWERGRID based on outcome of social assessment will also undertake need based developmental work like construction of road, drinking water facility, community centre etc. for overall up-liftment of surrounding, village and community. These works shall be carried out in association with local authorities.

POWERGRID will ensure that all plans are approved by competent authorities; that public consultation takes place at necessary stages; and, that grievance redressal is a priority.

Definitions:

Household: A household is a group of persons who commonly live together and would take their meals from a common kitchen.

PAPs: People who lose land, livelihood, homesteads, structures and access to resources as a result of project activities.

Family: In relation to a affected person, means, such person and his or her spouse, minor sons, unmarried daughters, minor brothers or sisters, father and mother and other members residing with him and dependent on him for their livelihood.

All adult married sons in respect of title holder shall be considered as separate family for consideration/eligibility for rehabilitation assistance ( Need based assistance to widow daughter separated from her family and living with parents and unmarried sons over the age of 40 may also be considered as special case) having share in the acquired property.   However this will not apply to the category of big farmers who are left with sufficient land holding.

Nomination by PAP: The head of the family, if so desired, shall be asked to nominate in writing from among the family members whom he/she will like to get the rehabilitation assistance from the company. The nomination made by the head of the family generally will not be allowed to change except in special circumstances. But in no case, he/she will be allowed to change the nomination more than once.

Holding: means the total land held by a person as an occupant or tenant or as both.

Marginal farmer: means a cultivator with an un-irrigated land holding up to one hectare or irrigated holding up to 1/2 hectare.

Small farmers: means a cultivator with an irrigated land holding of 1 hectare or un-irrigated land holding of 2 hectare.

Big farmers: means a cultivator with an irrigated land holding of more than 5 ha.

Agricultural family: means a family whose primary mode of livelihood is agriculture and includes family of owners as well as sub-tenants of agricultural land, agricultural labourers.

Agricultural labourer: means a person, normally resident of the affected area for a period of not less than three years immediately before the declaration under Section-IV who does not hold any land in the affected zone but who earns his livelihood principally by manual labour on agricultural land therein immediately before such declaration and who has been deprived of his livelihood.

Displaced family: means any tenure holder, tenant, Government lessee or owner of other property, who on account of acquisition of his complete holding including land and house or other property in the affected village for the purpose of the project is displaced from such land/property.

Existing Land Price: Due to regional and state specific variations on productivity of land, land prices vary in different states and even in the same location, depending upon various parameters. The land purchase committee shall finalise the existing land price based on negotiations keeping in mind revenue records and other land market information.

Customary or Usufruct Rights: Several communities in India, including tribals, have traditionally enjoyed the benefit of using, without impairing, items like land, trees etc., which they do not own. These customary and usufruct rights vary across the country and are well documented by State Governments. However, its determination is in built in Land Acquisition Process, In case, they are not covered under the records for want of updation of records or even due to ignorance, POWERGRID through its process of Land Acquisition Assessment and Social Assessment may be able to recognise these lapses so that interest of all these person are taken care off through Gram Panchyat / local authorities during assessment and subsequent compensation. POWERGRID will adopt norms of the respective State Governments as per the provisions of LA Process.

Nontitled(Encroacher): Persons who have illegally extended/occupy land to which they do not have recognizable legal right or claim  they are occupying/ using.

Squatter: A person who settles or takes unauthorised possession on public land without title   for  residential purpose or for carrying out some business activity or person who gets right of pasturage from government on easy terms.

Non Government Organisations: any organisation outside the Government machinery duly registered under Society Registration Act and devoted to performing socio-economic voluntary activities.

Land Purchase Committee (LPC) shall be formed by nomination in the following steps:

- POWERGRID representative from site to be nominated by the Regional head.

- Representative of Local Authorities to be decided by District Administration.

- Representative of PAPs to be identified and selected by themselves.

- Representative of Gram Panchayat or any other person of repute as mutually agreed with local authorities and PAPs.

Grievance/ Redressal Mechanism: A committee will be set up comprising of POWERGRID, representatives of local authorities,  PAPs, Gram Panchayat or  any well reputed person as mutually agreed with  the local authorities and PAPs. This committee will address the grievances of the PAPs. POWERGRID will be represented by a senior official from Region/Corporate Centre. The well reputed person will not be same as the one in the LPC.

POWERGRID’s Social Entitlement Framework

| SN | TYPE OF ISSUE/IMPACT | BENEFICIARY | ENTITLEMENT OPTIONS |
| --- | --- | --- | --- |
| 1. | Loss of land |  |  |
| a) | Homestead land with valid title, or customary or usufruct rights | Titleholders | (i) Cash compensation as fixed by authorities + Equivalent area of land for alternate home not exceeding 150 sq.m. in rural areas and 75 sq.m. in urban areas free of cost preferably in same village/ panchayat/ area + Registration Charges |
| b) | Agricultural Land |  |  |
| (i) | With valid title, or customary or usufruct rights | Titleholders | Alternative land of equivalent production potential but not more than 1 hectare of irrigated land or 2 hectare of un-irrigated land subject to - agriculture based PAPs (rendered landless) - availability (State Govt./ Voluntary sellers at existing rate) within same panchayat/ block - Registration Charges + Cash compensation for the extent of land against which replacement land is not provided or Cash compensation at replacement cost (Compensation as fixed by authorities under LA act + Rehabilitation Assistance as follows: - 750 days of minimum agricultural wages for families losing entire land/rendered landless. OR option for opting IGS of equivalent amount for regular income; - 500 days of minimum agricultural wages for families losing part land and becoming marginal farmer; - 375 days of minimum agricultural wages for families losing part land and after loss of land may be categorised as small farmers. - Minimum agricultural wages ranging between 100-200 days (depending upon the impact) for families (big farmers) losing part/negligible land and left with sufficient land to sustain them. |
| (ii) | tenants, sharecroppers, leaseholder | Individual | Reimbursement for unexpired lease + Rehabilitation Assistance equivalent to 200 days of minimum agricultural wages |
| iii | Nontitled (Encroacher) | Individual | Rehabilitation Assistance equivalent to 375 days of minimum agricultural wages if cultivating the acquired land continuously for last 3 years from section-4 notification |
| 2. | Loss of structure |  |  |
| a) | House |  |  |
| (i) | with valid title, or customary or usufruct rights | Titleholders | Cash compensation at replacement cost (without deduction for salvaged material) plus Rs. 25,000/- assistance (based on prevailing GOI norms for weaker section housing) for construction of house plus transition benefits as per category-6 |
| (ii) | Tenant, leaseholder | Individual | Lump sum payment equivalent to 6 month rent (on production of proof) or Rs. 5000/- which ever is higher to re-establish residence |
| (iii) | Squatters | Household / Family | Cash compensation for structure + Lump sum payment ranging between Rs. 5000 to Rs. 25000/- (depending on type of structure and family size) as one time payment towards disturbance + Transition benefits as per category-6. |
| (iv) | Cattle shed | Owner/ Family | Cash compensation as fixed by authorities plus Rs. 3000/- for re-construction of cattle shed. |
| b) | Shop/ Institutions |  |  |
| (i) | with valid title, or customary or usufruct rights | Individual | Cash compensation plus Rs. 10000/- for construction of working shed/shop plus rehabilitation assistance equivalent to 1 year income plus transition benefits as per category-6 |
| (ii) | tenants, leaseholder | Individual | Transition allowance equivalent to 1 year income + transition benefits as per category-6 |
| (iii) | squatters | Individual | Cash compensation for structure plus transition allowance equivalent to 1 year income plus transition benefits as per category-6 |
| 3. | Loss of livelihood/ Wage / Occupation Agriculture/ commercial | Individual | Rehabilitation Assistance equivalent to 625 days of minimum agricultural wages preferably in shape of Income Generating Scheme (IGS) or in shape of Units in joint name of spouse under Monthly Income Scheme for sustainable/ regular income + Provision for need based short training on development of entrepreneurship skills/ facilities on selected IGS |
| 4. | Loss of access to Common Property Resources (CPR) and facilities |  |  |
| a) | Rural common property resources | Community | Replacement/ augmentation of CPRs/ amenities or provisions of functional equivalence |
| b) | Urban Civic amenities | Community | Replacement/ access to equivalent amenities/ services |
| 5. | Loss of standing crops/ trees |  |  |
| a) | With valid title | Family | For either category, only the cultivator will get compensation at market rate for crops and 8 years income for fruit bearing trees |
| b) | Tenant/ lessee |  |  |
| 6. | Losses during transition of displaced persons/ establishments/ Shifting / Transport | Family/unit | Provision of transport or equivalent cash for shifting of material/ cattle from existing place to alternate place |
| 7. | Losses to Host Communities/ Amenities/ Services | Community | Augmentation of resources of host community to sustain pressure of PAPs |
| 8. | Additional benefits for Tribals | Tribals | Land for land option shall be preferred Additional relocation allowance of 500 days minimum agricultural wages if land for land option is not feasible Resettlement if involved, close to their natural habitat |

Note: Vulnerable group like women headed/SC/physically handicap/ disabled families under categories 1-3 shall be considered for additional need based benefits.

3.1      Based on above policy guidelines following steps have been taken for preparation of meaningful Rehabilitation Action Plan.

PUBLIC Consultation

3.2    In order to inform public about the project and the land acquisition, many small group meetings and public meetings were organised time to time. The Indian Institute of Management, Bangalore, and ADB appointed consultant apart from carrying out the socio economic survey  have also informed people of the area (Plate-2&3) about the project and its resultant benefit along with  POWERGRID’s R&R policy and other community development programme which will be  launched during the implementation of the project. Opinion of Peoples about the project is very encouraging and positive because it is  the only  major developmental project of Government of India coming up in the area though the Warangal town is quite developed but due to disturb condition of recent past further development in the area has slowed down considerably. The willingness shown by most of the PAPs in parting their land for this developmental project  shows that the opinion of the people about the project is quite positive and they sincerely feel that project will definitely improve the prevailing  condition in and around the project.

3.3    Apart from these, public meetings was also organised in the project area to discuss various Income Generating Schemes (IGS) their preferences and other developmental works o be undertaken by POWERGRID.  Small group meeting and regular interaction with PAPs is going on and will continue during the course of RAP implementation.

SECTION-4 : ACTION PLAN  FOR REHABILITATION OF PAPs

Objective

4.0  All the projects are essentially designed to serve the public good / interest in the best possible manner.  The projects are the tools or the instruments through which or with which the developmental perspectives and the intentions of the policy makers are carried out. However, such projects invariably need land for their normal operational activities; this implies either voluntary or involuntary rehabilitation of people owning that land since it is not always possible to get waste land devoid of any crop or habitation.  Eventually this involuntary acquisition of assets for projects gives rise to the planning for rehabilitation and resettlement of the Project Affected Person (PAP).  In order to achieve this POWERGRID has incorporated in its ESPP the social Impact assessment and development of Rehabilitation Action Plan (RAP). The RAP outlines the R&R measures necessary to ensure compensation for assets acquired at replacement cost and mitigation of loss of livelihood for all PAPs so that their income is sustained and they are not made worse off due to project implementation.The summary of impact on affected household and its severity is presented in the table-4.

4.1   As per the process of social impact assessment a detailed socio-economic study of the affected area was carried out by IIM, Bangalore outcome/ finding of which has been reported in previous chapters. Apart from this public response towards proposed projects was also obtained through various mode of consultation for impact analysis and to workout a meaningful, effective, workable and mutually beneficial package of compensation measures for the affected families. Following is the reported response/analysis of public in general and PAPs in particular about the social impact of the proposed project:

Assessment of Peoples’ Responses:

4.2    It is true that the acquisition of land will have certain adverse impacts on the local agro-based economy initially.  But this may be offset by the construction and other activities.  The social benefits accruing out of the project may far outweigh the social costs associated with the local economy in the long run.

4.3    The socio-economic impacts in terms of loss of land, loss of work, etc., shall be more than proportionately offset by the activities of the project.  It will create much more employment opportunities than what it is likely to affect. As dependence of affected population on the agriculture is quite less, chances are there that a shifts may take place from agriculture to non-agricultural activities in long run.  At the the aggregate level, there may be considerable net social gains.

  - Although there are net social gains at the aggregate local economy level, the real losers are the families that lose their lands either totally or partially, and those that lose the gainful employment on land.  The project authorities, however, have the social responsibility of seeing the affected families not to become worse-off due to loss of their land, work etc.

Table 4: Land Acquisition and Affected Households by Subproject

| Subproject | Non-significant Affected households AHH Fam |  | Significant AHH Fam |  | Total AHHs | Total APs | Affected Residential Structures | Permanent Land Aacqusition (Acres) | Temporary Land Acquisition (ha) | Trees | % of lost assets (Land only) over total | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Warangal |  |  | 11 | 16 | 11 | 54 | nil | 10.091 | nil | 38 Small Teak | 79 t0 100% | Out of these 9 PAfs are severly affected as their total land holding has been acquired. However, PAFs have been offered alternate source of livelihood in the shape of IGS of their choice and apptitutude. One is in govt. service and another is student and is son of another PAP. |
|  | 24 | 31 |  |  | 24 | 106 | nil | 27.233 | nil |  | 1.78 to 51 % | Out of these 12 PAF are gainfully employed 10 are practicing doctors and 2 are in govt. job. |
| Total Project |  |  |  |  | 35 | 160* | nil | 37.324 | Nil | 38 |  |  |

AHH: affected household

AP: affected person

Fam:Families

*10 APs are children of less than 6 yrs., 48 APs are students of age between 7to 19 yrs., 85 APs are in productive age group of 20 to 59 yrs.,

and 17 APs are above 60 yrs.

Compensation :

4.5 Since POWERGRID’s policy provides compensation at prevailing market price/replacement value, District Collector (DC), Warangal  was approached by POWERGRID officials with a request to take all possible steps for calculation of land cost at market price. In order to assess the market price many meetings/discussion were held in the presence of Joint Collector/RDO/MRO,  for finalization of land price.  Finally the land compensation was arrived on mutual consent basis under the State government notification No.. 71 (LA) Dept dt. 22.2.95.      (Annexure-7) with an increase of 50% on average land value. Compensation for land, wells etc. was calculated and offered to the affected households.  The entire exercise of calculating the compensation was done by Revenue Officials.  The compensation for land was calculated on the basis of –

1.         Type, texture, structure and fertility of soil

2.         Irrigated or un-irrigated status

3.         The rate/ sale deed performed in the recent past

4.         Nearness to road and town

Based on above factors the acquired land has been divided into 3 categories for the purpose of fixing the value of land.  Accordingly, the amount of compensation to be paid to each of the PAP has been calculated.  These categories and the corresponding value of land are given in the award order of the Joint Collector, Warangal, No. C/D/503/04 dated 04.03.06 (Annexure-5).  These categories are presented in Table 4.1 below.

Table 4.1 Land Categories and rate of compensation

| Sl. N9o | Category | Land Value per Acre in Rs. | 30 % Solatium In Rs. | Total Compensation per acre. In Rs. | 50% increase as per consent award in Rs. | Final Land value per acre. In Rs. |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Category-! (Wet land having irrigation facility and near to highway) | 90,000/- | 27,000/- | 1,17,000/- | 58,500/- | 1,75,000/- (survey No. 29,38 and 42 of Oblapur were given Rs. 1,60,000/- as compensation due to its distance from highway. |
| 2 | Category-II (land dependent on borewell/well for irrigation and are away from highway) | 80,000/- | 24,000/- | 1,04,000/- | 52,000/- | 1,56,000/- (However compensation has been fixed at 1,40,000/- per acre as per mutual agreement |
| 3 | Category-III (Dry land dependent on rain for irrigation) | 52,000/- | 15,600/- | 67,600/- | 33,800/- | 1,01,400/- (However compensation has been fixed at 1,00,000/- per acre as per mutual agreement |

It may be noted that that rates offered and accepted by land losers are mutually agreed and accordingly consent award has been awarded under section-11 of LA act.

For the 35 affected households the total compensation offered and paid was Rs. 56,45,500/-  (Annexure-5).

4.6   Over and above,  all eligible PAPs are getting Rehabilitation Assistance  to the tune of Rs.3333/- to Rs.75,000/- based on  the loss of land/left over land (Appendix-II). The out come of socio-economic survey of households in the affected villages has helped a lot in assessing, to a broad extent, the impacts caused by the Sub-station at Warangal.  At the outset, it may be noted that there is no adverse effect of whatsoever kind at the aggregate level. As per the outcome of survey and socio-economic condition of PAPs it may be noted that many PAPs do not require any rehabilitation measures because these PAPs are gainfully engaged in activities which are not dependent on the land that has been acquired for substation and their livelihood is not at all affected by the acquisition of their land. However, as per the policy all PAPs have been provided with the Rehabilitation Assistance (RA) as per their entitlements except for the PAPs who are in govt. service or practicing doctor, they do not require such assistance as they are quite well off and are engaged in other gainful activities. Another aspect that has been followed for the RA is family has been considered as entity for RA and wherever adult married sons are reported and coming under the eligiblility criteria they have been offered RA separately as per the policy.

Rehabilitation Assistance Criteria:

4.7  Any compensation package should facilitate the adjustment and rehabilitation process smoothly in the best possible way without any social or individual frictions.    The proper or improper utilization of compensation funds by the recipients involves several psychological factors.  At times, the middlemen also exploit the recipients.   This has been kept in mind while exploring the possible options for Rehabilitation Assistance besides the mandatory cash compensation as finalized in consultation with local revenue authorities and PAPs, following characteristics that have come out during survey were also considered:

- Some are quite well off and their dependence on agriculture is very less.

- Their landholding size is very small.

- Their literacy levels are very high.

- For many PAFs their primary source of income/livelihood is not agriculture  rather many of them are gainfully employed in other activities like business or service.

- Many PAPs are practicing doctors.

The above mentioned factors were specially taken into account while working out Rehabilitation strategy.  The underlying principle in this regard is the utilization of the locally available resources and the skill-endowment of the people involved while deciding the type of particular Income Generating Scheme (IGS). While formulating the extent of Rehabilitation Assistance (RA) or option of Income Generating Schemes IGS to the PAFs, following criteria other than above mentioned skills and social justice have been considered:

1. 	Extent of land acquired;

2. 	Left over land;

3. 	Aptitude/skill of PAFs;

As all the affected persons are losing land following criteria as per POWERGRID policy for calculating the Rehabilitation Assistance amount is applied :

- 750 days of minimum agricultural wages for families losing entire land/rendered landless. OR option for opting IGS of equivalent amount for regular income;

- 500 days of minimum agricultural wages for families losing part land and becoming marginal farmer;

- 375 days of minimum agricultural wages for families losing part land and after loss of land may be categorised as small farmers.

- Minimum agricultural wages ranging between 100-200 days (depending upon the impact) for families (big farmers) losing part/negligible land and left with sufficient land to sustain them.

Rates for minimum wages (Rs. 100/-) has been taken from A.P. Government Notification No. GO MS No. 33  dt.17.07.2004 (Annexure-8).

  - PAFs who have lost their entire land have been  offered rehabilitation measures in the shape of IGS (full amount in most of the cases)  acceptable to them so that their sources of income is not dried up. The R& R package suggested to each of the PAF provides them an opportunity to a scheme, which generates higher income and higher number of man-days of employment than those lost due to land acquisition.  Thus, if the package is implemented in letter and spirit, all the households will be definitely better off than before. However, 12 PAFs who are in govt. service or practicing doctor have not been paid the RA as they do not require such assistance as they are quite well off and are engaged in other gainful activities  While exploring the possible options for IGS it was kept in mind the skill available with the particular person  and extensive consultation both at group as well as individual  level regarding preferences for IGS for their rehabilitation POWERGRID arrive at the conclusion that the most preferred schemes as revealed by affected people  are:

Proposed Income generating schemes

| Scheme | Sub Scheme | Description | Value (Rs.) |
| --- | --- | --- | --- |
| B | B1 | Dairy (1 Buffalo or Cow) | 5000-15000 |
|  | B2 | Dairy (2 Buffalos or Cows) | 20000-40000 |
|  | B3 | Dairy (4 Buffalo or Cow) | 30000-50000 |
|  | B4 | Dairy (6 Buffalo or Cow) | 45000-75000 |
|  | B5 | Sheep rearing | 15000-75000 |
| C | The assistance is given in the form of margin money to the bank | Small Business | 15000-750000 |
| D | D | Driver | 15000-25000 |
| E | E1 | Auto | 35000-60000 |
|  | E2 | Other Business | 30000-75000 |

4.09   In the case of PAP where the entire land has been acquired, they have been given 750 days of minimum agricultural wages. Thus, the amount to be given works out to Rs. 75,000/-.    Similarly for those PAP who lose part of the land and become marginal farmers, the amount of compensation to be paid is 500 days of minimum agricultural wages which comes out to be Rs. 50,000/-.  In case of those who lose part of the land and become small farmers, the amount of compensation to be paid is 375 days of minimum agricultural wages which works out to be Rs. 37,500/-. However, where land compensation is less than RA it has been restricted to amount the PAPs have received as compensation.

Economic Rehabilitation Measures:

4.10  As established by the socio-economic survey  a total  of 35 household comprising 47 families  are getting affected due to acquisition of  land.

Rehabilitation Assistance through IGS:

4.11  A total of 14 PAFs out of 47 have lost their entire land have been offered full RA. 9 PAFs have been offered Income Generating Scheme (IGS) based on their aptitude/ resource base and choice as well (refer Appendix-II), valuing equal to 750 man days of minimum agriculture wages and keeping in mind their age and other factors rest 4 PAFs are losing very small land and their RA has been restricted to compensation amount and one is assigned land where ownership right is disputed and shall be paid full RA after settlement of right.

4.12 It may be noticed that the IGS suggested are both economically and financially viable. The skills requirements are not high and they are already available with the local people.  Since they are all well tested and trusted projects, there is no need for any further economic/financial appraisal or analysis.  It is hoped that this kind of projects would go a long way as it would ensure that the PAFs will move to an improved resource-base and enable themselves to achieve a higher state of existence than before parting their lands.  This would also ensure the sustainable rehabilitation.

Rehabilitation Assistance in Cash

4.13 Out of 47 PAFs 25 PAFs and their eligible family members are provided cash assistance for augmentation of their existing business/activity as they are not becoming landless and will continue their agricultural activities. Here also the cash assistance in most of the cases are provided in joint name either in shape of monthly Income scheme or Bank Fixed Deposit for security purpose and others have been offered cash for augmentation of their existing business/activity. Apart from this additional assistance of Rs. 25000/- to 4 PAFs have also been provided for PAFs coming under vulnerable group like Women headed / Widow, handicap and SC families.

Labour Co-Operative/ Petty Contracts

4.14 As already brought out that peoples of affected Village are eagerly looking            forward to this project having an outlay of Rs. 68 Crores. It is a proven fact that such projects with considerable investment do create growth-oriented impacts which may be summarizes as follows:

- Secondary investments on infrastructure increases;

- Laying of infrastructure facilities attract further investments in the vicinity; A boost to the demand to the locally available resources;

- Generates secondary employment in the services sector, besides direct employment.

- Spill over effects of the Induced-growth;

- Growth in the demand for the services from the informal sector (like sweeping and cleaning; fetching water; washing clothes, vending of vegetables, papers etc; cooking and so on);

- The construction activity will induce in-migration into the local economy that provide impetus to employment oriented growth.

- Economic transformation with sectoral shifts lessen dependence on  agriculture ;

4.15  Some of above listed positive impact  shall be there for general public as well as for PAPs like there will be a lot of requirement of  unskilled workers  for the construction work initially at the premises of POWERGRID.  Contractors engaged by POWERGRID are bound by the general condition of contract (General Condition No.13) which stipulate local labours has to be given preference for unskilled and semiskilled job and  will be informed about the same by the project authorities and would be asked to hire unskilled labour from the eligible PAPs.  It is to emphasize that most of the manpower required in unskilled category and in some cases even in the skilled category shall be hired from local villages only. By the time of completion of the project or even in between other business opportunities like horticulture, sweeping, maintenance contracts etc. shall be there and will be allotted to PAPs on preferential basis.

Other Community Developmental Work to be Under- taken  by POWERGRID:

4.16  In order to develop surrounding and community resources, District Administration/ State Govt. has been approached by POWERGRID for following developmental work in the village:

List of Community Development Works

| S. No | Description of the work | Estimated Cost (Rs.) |
| --- | --- | --- |
|  | OBLAPUR VILLAGE: |  |
| 01. | Augmentation of the drinking water facilities in the village | 20,00,000/- |
| 02. | Construction of village road in SC Colony-CC Road to a length of 400 Mtrs. | 9,77,931/- |
| 03. | Assistance in construction of a Community hall (Villagers agreed to give land) | 6,00,000/- |
| 04. | Improvements for the existing secondary school – Two Class Rooms and compound wall | 5,20,000/- |
|  | OORUGONDA VILLAGE: |  |
| 01. | Drinking water facility using Open Well with Motor and Pipe line | 15,00,000/- |
| 02. | Construction of Village Road | 4,60,000/- |
|  | SUB-TOTAL | 60,57,931/- |
|  | Overhead & Administrative charges @ 20% to be paid to district/panchayat | 12,11,586/-* |
|  | GRAND TOTAL | 72,69,517/- |

* These charges are to be paid to district/ panchayat administration who will implement these works on POWERGRID behalf.

4.17  The above mentioned work has been finalised based on consultant report as well as on out come of consultation with PAPs and district administration. However, minor alteration may take place during the actual implementation on the people demand.  Most of the above work shall be got done by district authorities on deposit basis and some may be taken up by POWERGRID directly.

Budget:

4.18  Details of total funds requirements towards  R&R measures as estimated are as follows:

Socio-Economic Survey:				Rs.     04.00 lakhs

Land Compensation:					Rs.     57.00 lakhs

Rehabilitation Assistance:				Rs.     11.09 lakhs

Assistance to Vulnerable group			Rs.     01.00 Lakh

Training						Rs.     01.00 lakhs

Other Developmental Work :			Rs.     72.70 lakhs

RAP Monitoring Agency 				Rs.     02.00 lakhs

(NGO or Social Institute)

Evaluation & Assessment of PAFs			Rs.     02.00 lakhs

(By External Agency)

# Contingent 						Rs.     02.00 lakhs

# __________________________________________________________________

Total							Rs. 150.79 lakhs

______________________________________________________

4.19 Out of this expenditure of approximately Rs.61 lakhs have already been made towards socio-economic survey, compensation of land, well etc.  The balance amount shall be utilised during implementation of RAP.

SECTION-5 : IMPLEMENTATION  AND  MONITORING OF RAP

5.0   Implementation and monitoring are critical activities in a Rehabilitation operation. The implementation of RAP is to be carried out by POWERGRID for which an Environment and Social Management Team as per ESPP has been constituted at Warangal substation with DGM (Warangal) as its in charge.  Other members of the Cell are Chief Manager, Manager and one Engineer.  The E&S team will take up the implementation of RAP along with the project implementation. The key functions of the E&S team as per policy are as follows:

- Conduct surveys on environmental and social aspects to finalise the route for the power transmission projects

- Conduct surveys for the sites to being considered for land acquisition

- Interact with the Forest Departments to make the forest proposal and follow it up for MoEF clearance.

- Interact with Revenue Authorities for land acquisition and follow it up with Authorised Agencies for implementation of SAMP/RAP.

- Implementation of EAMP and SAMP/RAP

- Monitoring of EAMP and SAMP/RAP and producing periodic reports on the same.

5.1   A Bar Chart for implementation of RAP having time period of 18 months has been prepared in consultation with PAFs, consultant M/s. Indian Institute of Management, Bangalore and local administration. The implementation of RAP has been divided into 5 main activities which are as follows:

- Mobilisation for IGS

- Implementation of IGS

- Distribution of Rehabilitation Assistance (Cash) through bank

- Implementation of other Developmental  works

- Review Process

5.2   These 5 main activities have been further divided into many sub-activities for proper understanding and successful implementation (Refer Bar Chart)

5.3   Since the PAFs in particular and community in general have been consulted and made instrumental in the formulation of  Income Generating Scheme, their preference and  suggestion in implementing these IGS.  Implementation of RAP by POWERGRID shall be carried out with the active participation of PAPs, and local administration. Public Consultation would continue at every stage of implementation to assess the effectiveness of implementation like details of inputs and services provided to the PAF etc.

  - The implementation of RAP will start with PAFs mobilization towards selected IGS as already mentioned to start with a 15 days training camp shall be organised at a common place so that people are informed about the details of schemes as well as the requirement/document for withdrawing money for IGS. Subsequent activities will follow the schedule as listed in bar chart.

5.5   The monitoring of RAP is one of the key functions assigned to E&S team already in place at project site under the supervision of project in charge. In order to streamline the process it has been decided that one executive (Social Officer or Engineer) of this team shall be made responsible for all the activities related to implementation/monitoring of proposed RAP. Further for effective monitoring of the implementation of RAP, District Collector(DC) Warangal, Andhra Pradesh has been appraised about the  RAP and the out come of socio-economic survey , suggestion made by IIM, Bangalore and resultant RAP along with  its implementation strategy. The Consultant has suggested for formation of committee comprising of representative of POWERGRID, PAF, local administration, Bank and NGO.  But keeping in mind the active involvement of above bodies in finalisation of RAP and the assurance of  their co-operation whenever needed POWERGRID has decided that implementation shall be done by them, however  to ensure proper monitoring of implementation of RAP an independent agency either an NGO or some institution shall be engaged in consultation with ADB. The agency shall submit its quarterly report to POWERGRID and ADB . However, internal monthly review shall be done by the DGM (Warangal) who is also the in-charge of R&R Cell. Details of this review meeting shall be forwarded to Regional HQ and to the DC office.  Quarterly review meeting shall be organised by the DC in which representative of Regional HQ, Secundrabad and Corporate ESMD will also participate to assess the implementation of RAP  as well as to know the problems if any and will suggest proper measures for solving these problem areas.  Participation of PAPs in the monitoring of RAP shall be achieved through regular consultation and active participation.  Apart from this, PAPs shall have easy access to project authorities  through the POWERGRID project office which will be  located in the project area and can easily monitor the RAP implementation and any shortcoming can be reported to project authorities or to Grievance Redressel Committee which has already been constituted and fully functional.

5.6    An annual review shall be done by the higher management at Corporate Office to assess and gaze that RAP is being implemented in letter and spirit

  - After the implementation of RAP Evaluation and Assessment of RAP shall be   undertaken by    some external agency to evaluate and assess the result of RAP and other measures taken for betterment of PAPs.

Regional Head (ED), SRTS-I,

Secundrabad

CMD/Dir.

Distt. Admn./DC

Warangal

PAPs/

Public

Chart-I

##### ORGANISATIONAL SUPPORT STRUCTURE FOR MONITORING OF RAP

Corporate ESMD, Gurgaon

Independent Monitor

N.G.O. / Social Institute

GM (CONSTN.)

Secundrabad

Regional ESM

Secundrabad

DGM - S/s

Warangal

### CM S/s

Warangal

Mgr-S/s

Warangal

GRC

S.O/E’neer

R&R Warangal

R,

Grievance Redressal Procedures :

5.8  To address the problems of PAPs during  implementation of RAP a  Grievance      Redressal Committee (GRC)  has been constituted  through nomination from different bodies like local administration, PAPs & Panchayat.  A GRC has been constituted comprising of following members:

| S. No. | Nominee’s Organization | Name/Designation |
| --- | --- | --- |
| 1. | Revenue Authority (Chairman & Convenor) | Sh. P. Vittal, D.R.O. |
| 2. | POWERGRID (Site) (RHQ) | Sh. B. Anantha Sarma, DGM , Warangal Sh. A.R.K.Reddy, CM, ESM & ENGG. Secundrabad |
| 3. | Project Affected Persons (PAPs) | 1. Sh.Rassamalla Janardhana 2. Sh. Durisetti Cheralu |
| 4. | Gram Panchayat | Sh. Kinnera Mallaiah, Sarpanch, Oblapur Gram Panchyat. |

People  of village in general and PAFs in particular has been informed / apprised that in  case of  any grievance  regarding  RAP  can  approach  Chairman  and Convenor  of GRC or POWERGRID and the meeting of GRC shall be convened within 15 days of receiving the grievance for its solution/discussion.  In case they are not satisfied with the decision of GRC they can approach the DC or Court for solution.

BAR CHART / SCHEDULE FOR IMPLEMENTATION OF REHABILITATION ACTION PLAN FOR  WARANGAL SUBSTATION

| S.NO. | ACTIVITIES | Period in months |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 1 | # Mobilisation for IGS - Providing detailed information about the IGS - Finalisation of bank for channelling Reh. Assistance - Availability of Funds. - Process for disbursement of Reh. Assistt. *Required documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Implementation of IGS a) Mobilisation of different source for supply of inputs required for IGS. b) Finalisation of different source in consultation with PAFs,Bank,& Dstt.Admn. c) Disbursement of Funds for Reh. Assist. - Scheme Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Distribution of Reh. Assistance (Cash) through bank |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Implementation of Community Development / works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | ## Review P Review Process - Monthly Review - Quaterly Review - Anual Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Zero Date : ADB Concurrence / POWERGRID Management Approval

APPENDIX-I

PROFILE OF PROJECT AFFECTED FAMILIES (PAFs)

| PAF No | Sl. No. | List No. | Survey No. | Name of PAF | Relationship | Age | Sex | Marital Status | Caste | Before Acquisition | Land Acquired | After Acquisition | Profession | Remarks | No. of members in the family |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | PAF | PAF | PAF |  |  |  |
|  | 1 | 1 | 54, 311, 312, 313, 314 | Dr. Y. Manjula | Self | 43 | F | M | OC |  |  |  | Doctor |  | 4 |
| 1 | A |  |  | Dr. Y. Manjula | Self | 43 | F | M | OC | 6.000 | 2.400 | 3.6 |  |  |  |
|  | 34 | 10 of O | 311 | Bande Karunakar Reddy | Self |  | M | M | BC |  |  |  | Doctor | Husband of Dr. Manjula, PAP No.1 |  |
| 2 | A |  |  | Bande Karunakar Reddy | Self |  | M | M | BC | 0.213 | 0.213 | 0.000 |  |  |  |
|  | 2 | 2 | 54, 311, 312, 313, 314 | Dr. Devulapalli Praveen | Self | 40 | M | M | OC |  |  |  | Doctor |  | 4 |
| 3 | A |  |  | Dr. Devulapalli Praveen | Self | 40 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 3 | 3 | 54, 311, 312, 313, 314 | Dr. T. Venkateswar | Self | 45 | M | M | OC |  |  |  | Doctor |  | 3 |
| 4 | A |  |  | Dr. T. Venkateswar | Self | 45 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 4 | 4 | 54, 311, 312, 313, 314 | Dr.C.Sharath Babu | Self | 40 | M | M | OC |  |  |  | Doctor |  | 4 |
| 5 | A |  |  | Dr.C.Sharath Babu | Self | 40 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 5 | 5 | 54, 311, 312, 313, 314 | Dr.A.Narasimha Reddy | Self | 47 | M | M | OC |  |  |  | Doctor |  | 5 |
| 6 | A |  |  | Dr.A.Narasimha Reddy | Self | 47 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 6 | 6 | 54, 311, 312, 313, 314 | Dr. K Nagarjuna Reddy | Self | 36 | M | M | OC |  |  |  | Doctor |  | 4 |
| 7 | A |  |  | Dr. K Nagarjuna Reddy | Self | 36 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 7 | 7 | 54, 311, 312, 313, 314 | Dr. B. Srinivasa Rao | Self | 44 | M | M | BC |  |  |  | Doctor |  | 4 |
| 8 | A |  |  | Dr. B. Srinivasa Rao | Self | 44 | M | M | BC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 8 | 8 | 54, 311, 312, 313, 314 | Dr. G Venkateswarlu | Self | 46 | M | M | BC |  |  |  | Doctor |  | 4 |
| 9 | A |  |  | Dr. G Venkateswarlu | Self | 46 | M | M | BC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 9 | 9 | 54, 311, 312, 313, 314 | Dr.G.Vidyadhar | Self | 40 | M | M | OC |  |  |  | Doctor |  | 6 |
| 10 | A |  |  | Dr.G.Vidyadhar | Self | 40 | M | M | OC | 3.885 | 1.300 | 2.585 |  |  |  |
|  | 10 | 10 | 29 | Rasamalla Lingaiah | Self | 55 | M | M | BC |  |  |  | GOVT.Job |  | 13 |
| 11 | A |  |  | Rasamalla Lingaiah | Self | 55 | M | M | BC | 1.143 | 0.392 | 0.752 |  |  |  |
| 12 | B |  |  | Rasamalla Ramesh | Son | 26 | M | M | BC | 1.143 | 0.392 | 0.752 |  |  |  |
| 13 | C |  |  | Rasamalla Srinivas | Son | 23 | M | M | BC | 1.143 | 0.392 | 0.752 |  |  |  |
|  | 11 | 11 | 29 | Rasamalla Janardhan | Self | 50 | M | M | BC |  |  |  | Barber |  | 3 |
| 14 | A |  |  | Rasamalla Janardhan | Self | 50 | M | M | BC | 1.680 | 1.500 | 0.180 |  |  |  |
|  | 12 | 12 | 29 | Rasamalla Narayana | Self | 60 | M | M | BC |  |  |  | Farmer |  | 4 |
| 15 | A |  |  | Rasamalla Narayana | Self | 60 | M | M | BC | 0.965 | 0.125 | 0.840 |  |  |  |
| 16 | B |  |  | Rajender | Son | 24 | M | M | BC | 0.965 | 0.125 | 0.840 |  |  |  |
|  | 13 | 13 | 29 | Rasamalla Madhusudan | Self | 25 | M | M | BC |  |  |  | Farmer |  | 2 |
| 17 | A |  |  | Rasamalla Madhusudan | Self | 25 | M | M | BC | 3.180 | 0.500 | 2.680 |  |  |  |
|  | 14 | 14 | 38 | Tatikonda Ravinder S/o Butchi Narasayya | Self | 40 | M | M | BC |  |  |  | Carpenter |  | 6 |
| 18 | A |  |  | Tatikonda Ravinder S/o Butchi Narasayya | Self | 40 | M | M | BC | 1.0125 | 0.513 | 0.4995 |  |  |  |
|  | 15 | 15 | 42 | Tatikonda (Vadla) Sarojana | Self | 60 | F | M | BC |  |  |  | Housewife |  | 12 |
| 19 | A |  |  | Tatikonda (Vadla) Sarojana | Self | 60 | F | M | BC | 0.150 | 0.050 | 0.100 |  |  |  |
| 20 | B |  |  | Govardhan | Son | 44 | M | M | BC | 0.150 | 0.050 | 0.100 | Teacher |  |  |
| 21 | C |  |  | Damodar | Son | 41 | M | M | BC | 0.150 | 0.050 | 0.100 | Carpenter |  |  |
|  | 16 | 16 | 30 | Potham Bikshapathy | Self | 38 | M | M | BC |  |  |  | Labourer |  | 7 |
| 22 | A |  |  | Potham Bikshapathy | Self | 38 | M | M | BC | 0.950 | 0.950 | 0.000 |  |  |  |
|  | 17 | 17 | 30,31 | Duriseti Cheralu | Self | 40 | M | M | BC |  |  |  | Labourer |  | 3 |
| 23 | A |  |  | Duriseti Cheralu | Self | 40 | M | M | BC | 1.025 | 1.025 | 0.0 |  |  |  |
|  | 18 | 18 | 30 | Kommu Yellaiah | Self | 63 | M | M | BC |  |  |  | Sheppard |  | 2 |
| 24 | A |  |  | Kommu Yellaiah | Self | 63 | M | M | BC | 1.000 | 1.000 | 0.000 |  |  |  |
|  | 19 | 19 & 21 & 11 Of O | 30, 52, 311 | Yerabati Yadagiri | Self | 70 | M | M | BC |  |  |  | Retired Teacher |  | 1 |
| 25 | A |  |  | Yerabati Yadagiri | Self | 70 | M | M | BC | 9.600 | 6.750 | 2.850 |  |  |  |
|  | 20 | 27 | 53 | Yerabati Ravinderji | Self | 47 | M | M | BC |  |  |  | Govt. Service |  | 5 |
| 26 | A |  |  | Yerabati Ravinderji | Self | 47 | M | M | BC | 5.525 | 1.525 | 4.000 | Son of Yerabati Yadagiri |  |  |
|  | 21 | 20 | 44 | Kesara Sammaiah | Self | 50 | M | M | BC |  |  |  | Farmer |  | 5 |
| 27 | A |  |  | Kesara Sammaiah | Self | 50 | M | M | BC | 0.688 | 0.688 | 0.000 |  |  |  |
| 28 | B |  |  | Ramesh | Son | 25 | M | M | BC | 0.688 | 0.688 | 0.000 |  |  |  |
|  | 21 |  | 45 | Govt. Land /Assigned land |  |  |  |  |  |  |  |  |  | Ownership is yet to be established by the Revenue authorities. |  |
|  |  |  |  |  |  |  |  |  |  | 0.875 | 0.875 | 0.000 |  |  |  |
|  | 22 | 22 | 52 | Pasuneti Sarojina, W/o Sambayya | Self | 45 | F | M | BC |  |  |  | Labourer |  | 6 |
| 29 | A |  |  | Pasuneti Sarojini | Self | 45 | F | M | BC | 2.875 | 1.625 | 1.25 |  |  |  |
|  | 23 | 24 | 53 | Dasari Padma | Self | 38 | F | M | SC |  |  |  | Labourer |  | 4 |
| 30 | A |  |  | Dasari Padma | Self | 38 | F | M | SC | 1.025 | 1.025 | 0.000 |  |  |  |
|  | 24 | 25 | 53 | Arasam Vasantha | Self | 40 | F | M | SC |  |  |  | Labourer |  | 3 |
| 31 | A |  |  | Arasam Vasantha | Self | 40 | F | M | SC | 1.025 | 1.025 | 0.000 |  |  |  |
|  | 25 | 26 | 52, 53 | Tummanapalli Narender S/o Rajaiah | Self | 50 | M | M | BC |  |  |  | Labourer |  | 4 |
| 32 | A |  |  | Tummanapalli Narender S/o Rajaiah | Self | 50 | M | M | BC | 0.7 | 0.7 | 0.000 |  |  |  |
|  | 26 | 28 | 31 | Porandla Sri Vamsi Krishna Gaurdian - P. Nirmala Devi | Self | 19 | M | U | BC |  |  |  | Student | Son of P. Prabhakar, Brother of Venkateswarlu | 6 |
| 33 | A |  |  | Porandla Sri Vamsi Krishna Gaurdian - P. Nirmala Devi | Self | 19 | M | U | BC | 0.775 | 0.613 | 0.162 |  |  |  |
|  | 27 | 37 | 47 | Porandla Venkateswarlu | Self | 46 | M | M | BC |  |  |  | Farmer | Brothers | 9 |
| 34 | A |  |  | Venkateswarlu | Self | 46 | M | M | BC | 2.15 | 0.093 | 2.057 |  |  |  |
|  | 28 | 38 | 47 | Porandla Srinivas | Self | 37 | M | M | BC |  |  |  | RMP, Farmer |  | 5 |
| 35 | A |  |  | Porandla Srinivas | Self | 37 | M | M | BC | 2.15 | 0.075 | 2.075 |  |  |  |
|  | 29 | 31 | 43 | Tummanapalli Narendra Rao, S/o Rama Rao | Self | 50 | M | M | BC |  |  |  | Farmer |  |  |
| 36 | A |  |  | Tummanapalli Narendra Rao, S/o Rama Rao | Self | 50 | M | M | BC | 3.700 | 0.066 | 3.634 |  |  |  |
| 37 | B |  |  | T Sonaji | Brother | 45 | M | M | BC | 3.700 | 0.066 | 3.634 |  |  |  |
| 38 | C |  |  | T Surendra Rao | Brother | 43 | M | M | BC | 3.700 | 0.066 | 3.634 |  |  |  |
|  | 30 | 32 | 43 | Tummanapalli Narasinga Rao | Self | 67 | M | M | BC |  |  |  | Farmer |  | 13 |
| 39 | A |  |  | Tummanapalli Narasinga Rao | Self | 67 | M | M | BC | 0.034 | 0.034 | 0.000 |  |  |  |
| 40 | B |  |  | T Yadagiri | Son | 37 | M | M | BC | 0.034 | 0.034 | 0.000 |  |  |  |
| 41 | C |  |  | T Nageswara Rao | Son | 29 | M | M | BC | 0.034 | 0.034 | 0.000 |  |  |  |
|  | 31 | 33 | 43 | Tummanapalli Prabhakara Rao | Self | 40 | M | M | BC |  |  |  | Farmer |  |  |
| 42 | A |  |  | Tummanapalli Prabhakara Rao | Self | 40 | M | M | BC | 10.175 | 0.375 | 9.8 |  |  |  |
|  | 32 | 34 | 43 | Tummanapalli Syamakka | Self | 68 | F | M | BC |  |  |  | Housewife |  | 6 |
| 43 | A |  |  | Tummanapalli Syamakka | Self | 68 | F | M | BC | 0.10 | 0.10 | 0.000 |  |  |  |
| 44 | B |  |  | Harinatha Rao | Son | 50 | M | M | BC | 0.10 | 0.10 | 0.000 |  |  |  |
|  | 33 | 35 | 43 | Tummanapalli Kishore | Self | 29 | M | M | BC |  |  |  | Farmer | Grandson of Shaymakka PAF no. 45 |  |
| 45 | A |  |  | Tummanapalli Kishore | Self | 29 | M | M | BC | 1.875 | 0.250 | 1.625 |  |  |  |
|  | 35 |  | 32 | Maragam Sambaiah | Self |  | M |  |  |  |  |  | Labourer | . | 3 |
| 46 | A |  |  | Maragam Sambaiah | Self | 50 | M | M |  | 1.000 | 0.225 | 0.775 |  |  |  |
| 47 | B |  |  | Maragam Sridhar | Son | 25 | M | M |  |  |  |  |  |  |  |
|  |  |  | 52(28 guntas) | Revenue deposit (Ownership is yet to be established) |  |  |  |  |  | 0.7 | 0.7 | 0.0 |  |  |  |

APPENDIX-II

REHABILITATION ASSISTANCE (RA) PROVIDED TO EACH PROJECT AFFECTED FAMILY

| PAF No | Survey No. | Name of PAF | Relationship | Profession | Caste | Land in Acres |  |  | Compensation | R & R Scheme | R & R Amount | Addl. Benefit for vulnerable family | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Before | Acquired | After |  |  |  |  |  |
|  | 54, 311, 312, 313, 314 | Dr. Y. Manjula | Self | Doctor | OC |  |  |  |  |  |  |  | No Ra proposed as PAF is gainfully employed and is not dependent on acquired land for livelihood. |
| 1 |  | Dr. Y. Manjula | Self |  | OC | 6.000 | 2.400 | 3.6 | 409,063 | 0 | 0 |  |  |
|  | 311 | Bande Karunakar Reddy | Self | Doctor Husband of Dr. Manjula, PAP No.1 | BC |  |  |  |  |  |  |  | -do- |
| 2 |  | Bande Karunakar Reddy | Self |  | BC | 0.213 | 0.213 | 0.000 | 37,188 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr. Devulapalli Praveen | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 3 |  | Dr. Devulapalli Praveen | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr. T. Venkateswar | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 4 |  | Dr. T. Venkateswar | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr.C.Sharath Babu | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 5 |  | Dr.C.Sharath Babu | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr.A.Narasimha Reddy | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 6 |  | Dr.A.Narasimha Reddy | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr. K Nagarjuna Reddy | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 7 |  | Dr. K Nagarjuna Reddy | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr. B. Srinivasa Rao | Self | Doctor | BC |  |  |  |  |  |  |  |  |
| 8 |  | Dr. B. Srinivasa Rao | Self |  | BC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr. G Venkateswarlu | Self | Doctor | BC |  |  |  |  |  |  |  |  |
| 9 |  | Dr. G Venkateswarlu | Self |  | BC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 54, 311, 312, 313, 314 | Dr.G.Vidyadhar | Self | Doctor | OC |  |  |  |  |  |  |  |  |
| 10 |  | Dr.G.Vidyadhar | Self |  | OC | 3.885 | 1.300 | 2.585 | 222,032 | 0 | 0 |  | -do- |
|  | 29 | Rasamalla Lingaiah | Self | Govt.Job | BC |  |  |  |  |  |  |  |  |
| 11 |  | Rasamalla Lingaiah | Self |  | BC | 1.143 | 0.392 | 0.752 | 62,667 | 0 | 0 |  | He has not been given RA as he is in govt. job. However, his sons have been given RA. |
| 12 |  | Rasamalla Ramesh | Son |  | BC | 1.143 | 0.392 | 0.752 | 62,667 | cash | 50,000 |  |  |
| 13 |  | Rasamalla Srinivas | Son |  | BC | 1.143 | 0.392 | 0.752 | 62,667 | B3 | 50,000 |  |  |
|  | 29 | Rasamalla Janardhan | Self | Govt. Job | BC |  |  |  |  |  |  |  | He has not been given RA as he is in govt. job. |
| 14 |  | Rasamalla Janardhan | Self |  | BC | 1.680 | 1.500 | 0.180 | 240,000 | 0 | 0 |  |  |
|  | 29 | Rasamalla Narayana | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 15 |  | Rasamalla Narayana | Self |  | BC | 0.965 | 0.125 | 0.840 | 20,000 | cash | 20,000 |  |  |
| 16 |  | Rajender | Son |  | BC | 0.965 | 0.125 | 0.840 | 20,000 | cash | 20,000 |  |  |
|  | 29 | Rasamalla Madhusudan | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 17 |  | Rasamalla Madhusudan | Self |  | BC | 3.180 | 0.500 | 2.680 | 80,000 | cash | 37,500 |  |  |
|  | 38 | Tatikonda Ravinder S/o Butchi Narasayya | Self | Carpenter | BC |  |  |  |  |  |  |  |  |
| 18 |  | Tatikonda Ravinder S/o Butchi Narasayya | Self |  | BC | 1.0125 | 0.513 | 0.4995 | 65,600 | cash | 50,000 |  |  |
|  | 42 | Tatikonda (Vadla) Sarojana | Self | Housewife | BC |  |  |  |  |  |  |  |  |
| 19 |  | Tatikonda (Vadla) Sarojana | Self |  | BC | 0.150 | 0.050 | 0.100 | 6,400 | Cash | 6,400 |  | Joint Monthly Income Scheme with spouse |
| 20 |  | Govardhan | Son | Teacher | BC | 0.150 | 0.050 | 0.100 | 6,400 | Cash | 6,400 |  |  |
| 21 |  | Damodar | Son | Carpenter | BC | 0.150 | 0.050 | 0.100 | 6,400 | Cash | 6,400 |  |  |
|  | 30 | Potham Bikshapathy | Self | Labourer | BC |  |  |  |  |  |  |  | Handicap,as he belongs to vulnerable section, he is given an extra 25000 |
| 22 |  | Potham Bikshapathy | Self |  | BC | 0.950 | 0.950 | 0.000 | 133,000 | IGS-Dairy B4 | 75,000 | 25,000 |  |
|  | 30,31 | Duriseti Cheralu | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 23 |  | Duriseti Cheralu | Self |  | BC | 1.025 | 1.025 | 0.0 | 115,500 | B4 | 75000 |  |  |
|  | 30 | Kommu Yellaiah | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 24 |  | Kommu Yellaiah | Self |  | BC | 1.000 | 1.000 | 0.000 | 140,000 | B5 | 75,000 |  |  |
|  | 30, 52, 311 | Yerabati Yadagiri | Self | Retired Teacher | BC |  |  |  |  |  |  |  |  |
| 25 |  | Yerabati Yadagiri | Self |  | BC | 9.600 | 6.750 | 2.850 | 1,050,875 | Cash | 37,500 |  | Aged – Joint Monthly Scheme |
|  | 53 | Yerabati Ravinderji | Self | Govt. Service | BC |  |  |  |  |  |  |  |  |
| 26 |  | Yerabati Ravinderji | Self | Son of Yerabati Yadagiri | BC | 5.525 | 1.525 | 4.000 | 213,500 | - | - |  | No RA as the PAF is gainfully employed. |
|  | 44 | Kesara Sammaiah | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 27 |  | Kesara Sammaiah | Self |  | BC | 0.688 | 0.688 | 0.000 | 96,250 | B5 | 75,000 |  |  |
| 28 |  | Ramesh | Son |  | BC | 0.688 | 0.688 | 0.000 | 96,250 | IGS-Business E2 | 75,000 |  |  |
|  | 45 | Govt. Land / assigned Land |  |  |  | 0.875 | 0.875 | 0.000 |  |  | 75,000* |  | *proposed RA at max. which will be paid to the actual owner after the owner ship is established |
|  | 52 | Pasuneti Sarojina, W/o Sambayya | Self | Labourer | BC |  |  |  |  |  |  |  | Widow, she belongs to vulnerable section, she is given an extra 25000 |
| 29 |  | Pasuneti Sarojini | Self |  | BC | 2.875 | 1.625 | 1.25 | 227,500 | cash | 50,000 | 25,000 |  |
|  | 53 | Dasari Padma | Self | Labourer | SC |  |  |  |  |  |  |  | Since she belongs to vulnerable section, she is given an extra 25000 |
| 30 |  | Dasari Padma | Self |  | SC | 1.025 | 1.025 | 0.000 | 143,500 | B4 | 75,000 | 25,000 |  |
|  | 53 | Arasam Vasantha | Self | Labourer | SC |  |  |  |  |  |  |  | Since they belongs to vulnerable section, she is given an extra 25000 each |
| 31 |  | Arasam Vasantha | Self |  | SC | 1.025 | 1.025 | 0.000 | 143500 | D | 75,000 | 25,000 |  |
|  | 52, 53 | Tummanapalli Narender S/o Rajaiah | Self | Labourer | BC |  |  |  |  |  |  |  |  |
| 32 |  | Tummanapalli Narender S/o Rajaiah | Self |  | BC | 0.7 | 0.7 | 0.000 | 98000 | B4 | 75,000 |  |  |
|  | 31 | Porandla Sri Vamsi Krishna Gaurdian - P. Nirmala Devi | Self | Student | BC |  |  |  |  |  |  |  | Son of P. Prabhakar, Brother of Venkateswarlu |
| 33 |  | Porandla Sri Vamsi Krishna Gaurdian - P. Nirmala Devi | Self |  | BC | 0.775 | 0.613 | 0.162 | 61,250 | Cash | 50,000 |  | FD for help in studies |
|  | 47 | Porandla Venkateswarlu | Self | Farmer | BC |  |  |  |  |  |  |  | Brothers |
| 34 |  | Venkateswarlu | Self |  | BC | 2.15 | 0.093 | 2.057 | 9375 | Cash | 9,375 |  | Small amounts, hence cash |
|  | 47 | Porandla Srinivas | Self | RMP, Farmer | BC |  |  |  |  |  |  |  | Small amounts, hence cash |
| 35 |  | Porandla Srinivas | Self |  | BC | 2.15 | 0.075 | 2.075 | 7,500 | Cash | 7,500 |  |  |
|  | 43 | Tummanapalli Narendra Rao, S/o Rama Rao | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 36 |  | Tummanapalli Narendra Rao, S/o Rama Rao | Self |  | BC | 3.700 | 0.066 | 3.634 | 6666 | Cash | 6666 |  | Small amounts, hence cash |
| 37 |  | T Sonaji | Brother |  | BC | 3.700 | 0.066 | 3.634 | 6666 | Cash | 6666 |  |  |
| 38 |  | T Surendra Rao | Brother |  | BC | 3.700 | 0.066 | 3.634 | 6666 | Cash | 6666 |  |  |
|  | 43 | Tummanapalli Narasinga Rao | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 39 |  | Tummanapalli Narasinga Rao | Self |  | BC | 0.034 | 0.034 | 0.000 | 3333 | Cash | 3333 |  | Small amounts, hence cash |
| 40 |  | T Yadagiri | Son |  | BC | 0.034 | 0.034 | 0.000 | 3333 | Cash | 3333 |  |  |
| 41 |  | T Nageswara Rao | Son |  | BC | 0.034 | 0.034 | 0.000 | 3333 | Cash | 3333 |  |  |
|  | 43 | Tummanapalli Prabhakara Rao | Self | Farmer | BC |  |  |  |  |  |  |  |  |
| 42 |  | Tummanapalli Prabhakara Rao | Self |  | BC | 10.175 | 0.375 | 9.8 | 37500 | cash | 10000 |  | Big farmer |
|  | 43 | Tummanapalli Syamakka | Self | Housewife | BC |  |  |  |  |  |  |  | 0 |
| 43 |  | Tummanapalli Syamakka | Self |  | BC | 0.10 | 0.10 | 0.000 | 10000 | Cash | 10000 |  |  |
| 44 |  | Harinatha Rao | Son |  | BC | 0.10 | 0.10 | 0.000 | 10000 | Cash | 10000 |  |  |
|  | 43 | Tummanapalli Kishore | Self | Farmer | BC |  |  |  |  |  |  |  | Grandson of Shaymakka PAF no. 45 |
| 45 |  | Tummanapalli Kishore | Self |  | BC | 1.875 | 0.250 | 1.625 | 25000 | cash | 25000 |  |  |
|  | 32 | Maragam Sambaiah | Self | Labourer |  |  |  |  |  |  |  |  |  |
| 46 |  | Maragam Sambaiah | Self |  |  | 1.000 | 0.225 | 0.775 | 11,250 | cash | 11,250 |  |  |
| 47 |  | Maragam Sridhar | Son |  |  |  |  |  | 11,250 | cash | 11,250 |  |  |
|  | 52(28 guntas) | Revenue deposit (Ownership is yet to be established) |  |  |  | 0.7 | 0.7 | 0.0 |  |  | 75,000* |  | * proposed RA at max. which will be paid to the actual owner on the establishment of ownership |

- Resettlement is “significant” where 200 or more people experience major impacts. Major impacts are defined as when the affected people are physically displaced from housing and/or more than 10% of their productive assets (income generating) are lost.

- The proposed entitlement framework will be applicable only in the case of land acquisition for substation.

- Replacement cost will include compensation as fixed by competent authorities under LA act including solatium and interest + Rehabilitation Assistance

- Rehabilitation assistance amount shall not exceed the value of compensation

- Resettlement is “significant” where 200 or more people experience major impacts. Major impacts are defined as when the affected people are physically displaced from housing and/or more than 10% of their productive assets (income generating) are lost.

- Rehabilitation assistance amount shall not exceed the value of compensation