SECTION-5 : ACTION PLAN FOR REHABILITATION OF PAPs

5.0 	Introduction

The overall objective of the Rehabilitation Action Plan is to ensure that the persons affected by proposed construction of the Solapur 765 kV sub-station will be provided with suitable entitlements and rehabilitation assistance to improve their living standards. This RAP is based on the various procedures and principles laid down by the POWERGRID in its Environmental and Social Policy & Procedures document. The RAP outlines the detailed rehabilitation assistance to the affected families as per the criteria, the implementation schedule and the cost and budget for the RAP. Apart from this it also presents the public response towards proposed project obtained through various mode of consultation for impact analysis and to work out a meaningful, effective, workable and mutually beneficial package of compensation measures for the affected families.

5.1	Impact of the Project: Assessment of People’s Response

The construction of Solapur 765 kV sub-station will require 22.24 ha including loss of about 21.14 ha of agriculture land and 0.36 institutional land and 0.76 ha of government land. The verification exercise and socio-economic survey details show that, all the 38 titleholders/persons excluding one Temple Devasthan Panch affected are private landowners with valid titles. All of them as per the project definition provided in the ESPP can be categorized as titleholders with valid title who are losing their agriculture land. The details are presented in the below Table 5.1.

| Table 5.1 Land acquisition and impact on affected persons for Solapur sub-station |  |  |  |
| --- | --- | --- | --- |
| Sl. No | Item | No | Remarks |
| 1 | Total land acquired | 22.24 ha | Land acquired is majorly un-irrigated agriculture land and having bunds at some places |
| 2 | Total Number of Project Affected Persons/titleholders | 38 | As per revenue records it is 41. However 3 of them are dead during the land acquisition process. 1 of them is Shri Revansiddheshwar Devasthan trust land also included. |
| 3 | Total number of Significant Affected persons | 6 | All of these PAPs are losing more than 50 percent of their land. |
| 4 | Total number of non-Significant affected persons | 25 | Of these 15 are losing less than 10 % of their land and remaining 10 are losing less than 30 % of their total land. |
| 5 | Total number of Affected Families as per ESPP | 51 | As per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) . 355 |
| 6 | Affected Openwells / Tubewells | 2 | One Open well and Bore well are existing in Gut. No. 92 |
| 7 | Trees affected | 39 | Of the total trees 25 of them are Neem trees and of the remaining 10 are teak and 4 are beri trees. |
| 8 | Pipe Line | 1 | One pipe line is existing in Gut No. 92 |
| 9 | Others affected | 23 | Earthen bunds |

As mentioned above the acquisition of land will have certain adverse impacts on the local economy and the affected families initially. However this is attempted to be mitigated by the construction and other activities and social benefits accruing out of the project which will in long run outweigh the social cost associated with the local economy. The project will create much more employment opportunities than what it is likely to affect. At the aggregate level, there may be considerable net social gains. The project authorities have the social responsibility of seeing the affected families not become worse-off due to loss of land through adequate compensation and assistance.

5.2	Compensation

As the POWERGRID’s policy provides compensation at prevailing market price/replacement value, Special Land Acquisition Officer-II, Solapur for the project is approached by POWERGRID with a request to take all possible steps for calculation of land cost at market price. It is to be noted that for the present project almost all the PAPs have opted for compensation at market price/replacement cost for losing their agricultural land. Land acquisition for this project is undertaken through Consent Award and a series of consultations were conducted with the affected land owners in order to determine the land cost. These meetings/discussion were organized between PGCIL authorities, land owners and held in the presence of Collector /SLO/Tehsildar / Dy Tehsildar, South Solapur for finalization of the land market price.

After due consultations and based on demands of the PAPs the negotiated land price was fixed at Rs 2.60 Lakhs per acre. It was also decided that the rate for seasonal irrigated land and perennial irrigated land will be equal to the 1.5 times and 2 times of the rate of dry land respectively. The rates offered for different categories of land are presented in the Table 5.2.

| Table 5.2 Land rate for different category of land |  |  |
| --- | --- | --- |
| Sl.no | Category | Rate /hectare applied (Rs) |
| 1 | Dry Land | 6,50,000 |
| 2 | Irrigated – One crop | 9,75,000 |
| 3 | Irrigated -_Two crop | 13,00,000 |

36

36

The compensation for the other assets such as trees and open well/bore well, earthen bunds is calculated and offered to the affected persons. The details of the compensation paid for land owners and other assets including  is presented in Table 5.3.

| Table 5.3 Compensation particulars |  |  |
| --- | --- | --- |
| Sl.no | Item | Amount (Rs) |
| 1 | Land compensation | 16935170 |
| 2 | Compensation for Trees | 11390 |
| 3 | Compensation for Open well/Bore well | 129356 |
| 4 | Compensation for Earthen bunds/Pipeline | 102475 |

The total compensation offered for the different assets and land for all the affected households is Rs 1,71,78,391/- which includes Rs 1,69,35,170/- offered exclusively for the land lost.  POWERGRID has already deposited the compensation money with the revenue department for disbursement to land owners. So far 21 PAPs have collected their compensation amounts.

  - Rehabilitation Assistance

5.3.1	Rehabilitation Assistance Criteria

In addition to the compensation measures for the loss of agriculture land the affected families will be assisted with rehabilitation assistance based on the severity of losses.  Based on the severity of losses the ESPP details the following categories for rehabilitation assistance.

- 750 days of minimum agricultural wages will be paid to families loosing entire land thus rendered landless or option for Income Generating Scheme (IGS) of equivalent amount for regular income;

- 500 days of minimum agricultural wages for families loosing part land and consequently becoming a marginal farmer;

- 375 days of minimum agricultural wages for families loosing part land and consequently becoming a small farmer;

- 100-200 days of minimum agricultural wages for big farmers or families loosing part /negligible amount of land but left with sufficient land to sustain its family.

In addition to the ESPP criteria while exploring the possible options for Rehabilitation Assistance (RA) for the affected persons the other characteristic features that came out of the survey and considered in finalizing the RA include the following:

- The dependency on agriculture which is very less

- The nature of the land and degree of land lost and the remaining land holdings

- Their living standards in terms of other occupations such as service

Their engagement in other income generating sources such as dairy, business etc

37

- Their vulnerability status such the widows, women headed affected households etc

- Their literacy levels and skills and expertise in managing entrepreneurial activities

The above stated factors were taken into account and the underlying principle was the utilization of the locally available resources and the skill-development of the people involved.

5.3.2	Categorization of PAFs for Rehabilitation Assistance

Table 5.4 presents the categorization of PAFs according to their entitlement category, which is based on land holding after acquisition of the affected land. As per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) is 51. A total of 47 PAFs are found to be eligible for assistance as per ESPP. Total Four PAF are found to be ineligible as one of PAF is son of Big Farmer and Three are in Govt. service.

| Table 5.4: Details of number of project affected families across different categories as per ESPP |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sl. No | Item | Description |  |  |  | Total |
| 1 | Entitlement Category name | A | B | C | D |  |
| 2 | Land holding category | Land less | Marginal Farmer | Small Farmer | Big Farmer |  |
| 3 | Titleholders/affected persons | 0 | 22 | 13 | 2 | 37 |
| 4 | Total no of PAFs | 0 | 31 | 18 | 2 | 51 |
| 5 | No of PAFs eligible for Assistance | 0 | 30 | 16 | 1 | 47 |
| 6 | No of persons eligible for assistance under vulnerable* group |  |  |  |  | 11 |
| * Vulnerable group include women headed/SC/ST physically handicapped/disabled families |  |  |  |  |  |  |

5.3.3	Minimum agricultural wage

As mentioned under the rehabilitation measures for the land-affected persons the rehabilitation assistance for the loss of land across different categories is given as per the minimum agricultural wages. The minimum agricultural wages in Maharashtra are fixed based upon the division of the State into agro climatic zones.  As per the Notification issued on March, 2009 by the Industry, Energy & Labor Department Government of Maharashtra the project-affected village comes under the Zone-4 for which the minimum agricultural wage is Rs 100 per day. A copy of the said notification is placed as Annexure-7.

5.3.4	Economic Rehabilitation Measure

As established by the socio-economic survey and as per the definition of “family” in ESPP considering adult married sons of affected persons as a separate family the total number of Project Affected Families (PAFs) is 51. As per the ESPP based on the above given categorization of the affected families across different groups, and the minimum wages applicable for each category rehabilitation plan is proposed for 47 PAFs. Based on the above mentioned wage rate the amount entitled by the project affected families under different categories under the ESPP is presented in the Table 5.5 below.

38

| Table 5.5: Details of entitlement amounts across various categories |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. No | Category of entitlement | Land holding category after acquisition | No of days of minimum agricultural wage for each affected family | Entitled amount for each affected family |
| 1 | A | Land less | 750 | 750x100=75000 |
| 2 | B | Marginal farmer | 500 | 500x100=50000 |
| 3 | C | Small farmer | 375 | 375x100=37500 |
| 4 | D | Big farmer | 100* | 100x100=10000 |
| 5 | Vulnerable AP/family | All | 200# | 200x100=20000 |
| * Given the negligible amount of the land lost by the affected people under this category only 100 days is considered |  |  |  |  |
| # Given the nature of loss and the compensation received 200 days is considered |  |  |  |  |

From the above Table 5.5 it can be seen that in case of PAP looses the entire land based on the minimum wage rate he will be provided with Rs 75,000 as RA. Similarly for PAP who becomes marginal farmer Rs 50,000 will be provided. In addition to the RA an additional assistance for vulnerable PAPs will be  provided based upon the extent of loss and impact on livelihood. However, in all cases where land compensation is less than RA as per ESPP it has been restricted to amount the PAPs have received as compensation.

The total rehabilitation assistance amount including assistance under vulnerable category is around Rs 16,07,424/- which is about 9.49 % of the total compensation amount.  For a detailed rehabilitation plan refer Appendix-II.

5.3.5	Rehabilitation Assistance through Cash

For the PAPs who are marginally impacted having left over land and also gainfully engaged in other occupations such as services, business the RA is given as cash assistance for augmenting their existing business and agricultural activities. Here also cash assistance is distributed among the PAP and eligible PAFs of respective affected persons.

    - Rehabilitation Assistance through other secured financial Instruments

The PAPs who are highly impacted and also represent the vulnerable group keeping in mind their age and other factors the RA has been offered in shape of Bank Fixed Deposit or UTI Monthly Income Plan. It may be noticed that the instruments suggested is both economically and financially viable. The skills requirements are negligible and  would ensure the sustainable rehabilitation.

  - Labour Co-operative/Petty contracts

Wherever possible POWERGRID would try and provide for employment to the local villagers, as manual labour and if any skilled persons from the village are available POWERGRID would employ them for on temporary basis after assessing their skills. As mentioned as part of the consultation findings the people of the affected village are eagerly looking forward to this project with considerable investment. Some of the identified positive impacts include from these investment include the following:

39

- An increase in the secondary investments on infrastructure;

- Creating new infrastructure facilities resulting in attracting further investments in the locality;

- A demand for the locally available resources ;

- Secondary employment in the services sector;

- Demand for the services from the informal sector such a weeping and cleaning, gardening, washing clothes, vegetable vending etc and

- Economic transformation with sectoral shifts and lesser dependency on agriculture for livelihood.

Some of above listed positive impact shall be there for general public as well as for PAPs like there will be a lot of requirement of unskilled workers for the construction work initially at the premises of POWERGRID.  Contractors engaged by POWERGRID are bound by the general condition of contract (General Condition No.13) which stipulate local labours has to be given preference for unskilled and semiskilled job and  will be informed about the same by the project authorities and would be asked to hire unskilled labour from the eligible PAPs.  It is to emphasize that most of the manpower required in unskilled category and in some cases even in the skilled category shall be hired from local villages only. By the time of completion of the project or even in between other business opportunities like horticulture, sweeping, maintenance contracts etc. shall be there and will be allotted to PAPs on preferential basis.

  - Community Developmental Work to be undertaken by POWERGRID

In order to develop surrounding and community resources, District Administration/State Government has been approached by POWERGRID for developmental work in the affected village of Limbi-chincholi listed under Table 5.6. The listed works have been finalized based upon the consultations by the consultant through village meetings and district administration. See Annexure-8. However, minor alteration may take place during the actual implementation on the people demand.

During the land acquisition, fouling of Zillha Parishad village road connecting Chincholi to Rampur village has been encountered and is required to be diverted through the alternative route along the 765 KV substation land boundary. The distance between two villages is going to increase by approximately 1 Km. This change is affecting to high school going students of Rampur village who are in class 8th to 10th standards and other villagers on regular basis. The villagers from Rampur have approached requesting to provide infrastructure in form for uplifting primary school to high school in their village. Annexure-9

40

| Table 5.6 List of Proposed community Development Activity in Limbi-Chincholi and Rampur |  |  |
| --- | --- | --- |
| Sl. no | Details of Proposal | Estimated cost (Rs ) |
| 1 | Extension of existing community hall by 9 Meters as it has become very small | 11,00,000 |
| 2 | Construction of 40’ & 50’ sabha mantap in front of temple (under construction by trust) near present community hall with round pillars, slab, flooring and sides open. | 23,00,000 |
| 3 | Additional Twelve computers and 4 Printers for the Shree Jagdguru Revanasidha Pathshala, Limbi Chincholi. | 5,50,000 |
| 4 | Construction of approx. 100’x100’ size flooring in front of Idga and Magdum Allauddin Chisti. | 20,00,000 |
| 5 | Supply of following to arrange water supply to Limbi Chincholi village: a) 15kVA DG Set b)2400’,4” PVC pipes c) 80’, 2½” GI pipe d)7.5HP, 6 stage Kirloskar make submersible pump e) 150m cable for submersible pump f) 6m, 3½C, 16sq.mm cable to connect DG set & Switch board g) accessories like air vent valves, valves, bends etc as per requirement to complete the work. Powergrid shall make their own arrangement to take water from the overhead water tank available in front of entry gate by fixing the meter for collecting charges from gram panchayat as applicable by Govt. of Maharashtra.32 | 5,50,000 |
| 6 | Construction of 3 rooms for high school in Rampur village | 15,00,000 |
|  | Total | 80,00,000 |

The above listed works are tentative based upon the consultations by the consultant through village meetings. However, minor alteration may take place during the actual implementation on the people demand. Most of the above work shall be got done by district authorities on deposit basis and some may be taken up by POWERGRID directly. On the issue of maintenance of the created amenity the representatives of the Grampanchayat assured that they would take the full responsibility of the maintenance of the amenities created.

  - Budget

The total estimated cost of resettlement and rehabilitation for the project is about Rs 293.61 lakhs. Details of total funds requirements towards R&R measures as estimated are shown in the Table 5.7 below.

| ## Table 5.7: Budget for RAP implementation |  |  |
| --- | --- | --- |
| Sl. No | Description | Amount (Rs in lakhs) |
| 1 | Socio-economic survey | 01.80 |
| 2 | Land acquisition, Compensation for land and other assets | 189.24 41 |
| 3 | Rehabilitation Assistance | 12.67 |
| 4 | Assistance to vulnerable group | 03.40 |
| 5 | Other Community Development work | 80.00 |
| 6 | RAP Monitoring | 02.00 |
| 7 | Evaluation & Assessment of PAFs (External Agency) | 02.00 |
| 8 | Contingent | 02.50 |
| Total |  | 293.61 |

Out of the above estimated budget, expenditure of approximately Rs.189.24 lakhs has already been made towards land compensation, other assets and socio economic survey.  The balance amount shall be utilized during implementation of RAP.

42