BAR CHART 5.1: SCHEDULE FOR IMPLEMENTATION OF REHABILITATION ACTION PLAN FOR SOLAPUR SUBSTATION

| S. no | Activities |  | Period in Months |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 1 | Mobilization for RAP Implementation - Providing detailed information about the provisions of RAP - Finalisation of bank for channeling Reh. Assistance - Availability of Funds |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Implementation - Mobilisation of different source for supply of inputs required for RA like UTI, Post Office* - Finalisation of different source in consultation with PAFs, Bank, & Dist. Admn. - Disbursement of Funds for Reh. Assist. * Required documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Distribution of Reh. Assistance (Cash) through bank |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Implementation of other Development/works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Review Process - Monthly Review - Quarterly Review - Annual Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Zero date: WB Concurrence / POWERGRID Management Approval