| Sl. No. | Clause Ref. No. | Existing provision in the IFB Documents | Amended as |
| --- | --- | --- | --- |
|  | Clause No. 3.2, IFB | The completion period for the subject Package shall be 27 (Twenty Seven) Months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package shall be 33 (Thirty Three) months as specified in ITB Sub-Clause 24.1(c). |