| Sl. No. | Clause No. | Existing provision | Amended provision |
| --- | --- | --- | --- |
|  | ITB 24.1 (c), BDS, Vol-I of Bidding Documents | The Time for Completion shall be as under : Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 12 (Twelve) months. | The Time for Completion shall be as under : Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 14 (Fourteen) months. |
|  | GCC 1.1(e) & 1.1(ee), SCC, Vol-I of Bidding Documents | Supplementing Sub-Clause GCC 1.1(e) & 1.1 (ee) The Time for Completion shall be as under : Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 12 (Twelve) months. | Supplementing Sub-Clause GCC 1.1(e) & 1.1 (ee) The Time for Completion shall be as under : Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 14 (Fourteen) months. |
|  | GCC 21.1, SCC, Vol-I of Bidding Documents | Supplementing the Clause GCC 21.1 with the following: Time for Completion: Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 12 (Twelve) months. | Supplementing the Clause GCC 21.1 with the following: Time for Completion: Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 14 (Fourteen) months. |
|  | 1.0, Appendix-4, Contract Forms, Section-VI, Vol-I of bidding documents | - The Project Completion Schedule shall be as follows: Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 12 (Twelve) months. | - The Project Completion Schedule shall be as follows: Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of. Mobile GIS Substation Extn. Package MGIS-113 for Procurement of 01 No each 220kV and 132kV Mobile GIS Bays along with CRP, Auxiliary system etc. for meeting contingency requirement for NER constituents.; 14 (Fourteen) months. |