| S N | Clause | Provision of Bidding Documents | Bidder’s Query | POWERGRID's Reply |
| --- | --- | --- | --- | --- |
| 1 | GCC 22.2 in SCC in Vol-I of Bidding document | “The Defect Liability Period shall be as under: (i) Sixty (60) months for (145kV/220KV/245kV/400kV class) Current Transformer/ Capacitive Voltage Transformer / Circuit Breaker from the date of Taking Over /Completion of Facilities (or any part thereof). For the purpose of this clause, the Measurable Defects as per the Technical Specifications shall also be considered for Current Transformer/ Capacitive Voltage Transformer / Circuit Breaker. (ii) Twelve (12) months from the date of Taking Over/Completion of Facilities for all items other than those specified in (i) above. | The Employer is requested that DLP should be started from date when facility to be ready for commissioning in case, if commissioning is delayed and reasons not attributable to the Contractor. | The provisions of the Bidding Documents shall remain unchanged |
| 2 | GCC Clause 29 in Vol-I of Bidding document | 29. Loss of or Damage to Property; Accident or Injury to Workers; Indemnification 29.1 The Contractor shall indemnify and hold harmless the Employer and its employees and officers from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney‟s fees and expenses, in respect of the death or injury of any person or loss of or damage to any property (other than the Facilities whether accepted or not), arising in connection with the supply and installation of the Facilities and by reason of the negligence of the Contractor or its Subcontractors, or their employees, officers or agents, except any injury, death or property damage caused by the negligence of the Employer, its contractors, employees, officers or agents. | Purchaser (as an “Indemnifying Party”) shall indemnify the Contractor (as an “Indemnified Party”) from and against claims brought by a third party, on account of personal injury or damage to the third party‟s tangible property, to the extent caused by the negligence of the Indemnifying Party in connection with this Contract. In the event the injury or damage is caused by joint or concurrent negligence of Purchaser and Contractor, the loss or expense shall be borne by each party in proportion to its degree of negligence. For purposes of Contractor‟s indemnity obligation, no part of the Products or Site is considered third party property. | The provisions of the Bidding Documents shall remain unchanged |
| 3 | GCC Clause 34 in Vol-I of Bidding Documents | 34. Extension of Time for Completion 34.1 The Time(s) for Completion specified in the SCC shall be extended if the Contractor is delayed or impeded in the performance of any of its obligations under the Contract by reason of any of the following: (a) any Change in the Facilities as provided in GCC Clause 33 (b) any occurrence of Force Majeure as provided in GCC Clause 32 (c) any suspension order given by the Employer under GCC Clause 35 hereof or reduction in the rate of progress pursuant to GCC Sub-Clause 35.2 or…………… | There is no provision for additional cost compensation to the contractor for overstay at the site due such delay if delay is attributable to the Employer. It is requested that PGCIL shall suitably compensate cost to the contractor in the lieu of such Extension of Time if reasons of delay are attributable to the Employer | The provisions of the Bidding Documents shall remain unchanged |
| 4 | GCC Clause 35 in Vol-I of Bidding Documents | 35. Suspension 35.1 The Employer may request the Project Manager, by notice to the Contractor, to order the Contractor to suspend performance of any or all of its obligations under the Contract. Such notice shall specify the obligation of which performance is to be suspended, the effective date of the suspension and the reasons therefor. The Contractor shall thereupon suspend performance of such obligation (except those obligations necessary for the care or preservation of the Facilities) until ordered in writing to resume such performance by the Project Manager. | The Contractor does' have right under the contract for suspension if Employer is default to fulfill their obligation under the Contract. Bidder request to PGCIL to suspension right for contractor if Employer is default to fulfill their obligation under the Contract, and the contractor shall be shall be suitably compensated for cost and in the lieu of such Suspension by the Contractor | The provisions of the Bidding Documents shall remain unchanged |
| 5 | GCC Clause 36 in Vol-I of Bidding Documents | 36. Termination 36.1 Termination for Employer’s Convenience 36.1.1 The Employer may at any time terminate the Contract for any reason by giving the Contractor a notice of termination that refers to this GCC Sub-Clause 36.1. 36.1.2 Upon receipt of the notice of termination under GCC Sub-Clause 36.1.1, the Contractor shall either immediately or upon the date specified in the notice of termination (a) cease all further work, except for such work as the Employer may specify in the notice of termination for the sole purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition……………. | The Contractor does' have right under the contract for termination if Employer is default to fulfill their obligation under the Contract. Bidder request to PGCIL to termination right for contractor under the contract if Employer is default to fulfill their obligation under the Contract, and the contractor shall be shall be suitably compensated for cost and in the lieu of such termination by the Contractor | The provisions of the Bidding Documents shall remain unchanged |
| 6 | - | NUCLEAR USE | The Material/equipment/services sold by the Contractor are not intended for use in connection with any nuclear facility or activity, and the Employer warrants that it shall not use or permit other to use the material/equipment/services for such purpose, without advance written consent of Contractor. If in breach of this, any such use occurs, Contractor (and its parent, affiliate, suppliers and subcontracts) disclaims all liability for any nuclear or other damage, injury or contamination, and, in addition to any other rights of Contractor, Employer shall indemnify and hold Contractor (and its parent, affiliates and employees) harmless against all such liability. Consent of Contractor under this section to any nuclear use, if any, will be conditioned upon additional terms and conditions that Contractor determines acceptable for protection against nuclear liability. | The Material/ equipment / services sold by the Contractor are not intended for use in connection with any nuclear facility or activity. |
| 7 | Annexure-C to BDS in Vol-I and Attachment 22 in Vol-III in Bidding document | Purchase Preference as per ITB 28.1 | Request for acceptance of self declaration on local content requirements instead of certification from statutory auditor/ cost auditor or practicing cost accountant or practicing chartered accountant of the company as all the equipment under the scope of contract shall be supplied upon receipt of POWERGRID approval or from within POWERGRID pre-approved vendor list. | The provisions of the Bidding Documents shall remain unchanged |
| 8 | - | - | As per the notification dated 12th November 2020 of Ministry of Finance, Govt. of India, as per "Rule 171 of GFRs 2017 or any other Rule or any provision contained in the Procurement Manuals, no provisions regarding Bid Security should be kept in the Bid Documents in future and only provision for Bid Security Declaration should be kept in the Bid Documents" Is it applicable or will be ameneded accordingly for this tender. Please confirm. | Please refer Amendment-I dt. 08/12/2020 in this regard. |
| 9 | - | - | As per the notification dated 12th November 2020 of Ministry of Finance , Govt. of India, it is decided to reduce Performance Security from existing 5-10% to 3% of the value of the contracts. Is it applicable or will be ameneded accordingly for this tender. Please confirm. | Please refer Amendment-I dt. 08/12/2020 in this regard. |
| 10 | - | - | Request to consider 3% instead of 10% as per Ministry of finance circular (OM) No. F.9/4/2020-PPD Dated 12th Nov 20 | Please refer Amendment-I dt. 08/12/2020 in this regard. |
| 11 | 1.1 D and 1.4 C in Section-VI (Sample Forms and Procedures) in Vol-I in the Bidding document | D Final Payment Balance 10% (ten percent) of the Ex-works price component of Main Equipment shall be paid as per the following: a) 5% (Five percent) on Successful completion of erection, testing and commissioning of individual bays. …… C. Final Payment Final 10% payment shall be made as follow: a) 5% (five percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning of individual bay. b) balance 5% (five percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning of Substation and issuance of Taking Over Certificate. | Kindly consider that if commissioning is delayed beyond 30 days from the date of readiness, for the reasons beyond contractors control the said payment shall be released against a BG valid for a maximum period of 6 months. Please confirm. | The provisions of the Bidding Documents shall remain unchanged |
| 12 | 1.4 C (b) in Section-VI (Sample Forms and Procedures) in Vol-I in the Bidding document | C. Final Payment …… b) balance 5% (five percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning of Substation and issuance of Taking Over Certificate. | Kindly consider that if TOC is delayed beyond 30 days from the date of readiness, for the reasons beyond contractor control, the said payment shall be released against a BG valid for a maximum period of six months. | The provisions of the Bidding Documents shall remain unchanged |
| 13 | - | - | Safety Pact from First envelope Attachments and Bid Forms (.xls file) You are kindly requested to Upload the above mentioned missing documents | Safety Pact is attachment with Amendment-II |
| 14 | ITB 29 in BDS in Vol-I of Bidding document | 29. e-Reverse Auction (e-RA) 29.1 The Employer reserves the right to conduct e-Reverse Auction (e-RA) for further reduction in the price. In case e-RA is conducted, same shall be done in the manner as indicated at Annexure-B(BDS). For the purpose of the aforesaid, the ‘Indicative Estimated Cost for e-RA’ is Rs. 19.417 Crore. Further, Business Rules for e-Reverse Auction and a sample format for e-Reverse Auction Notice is enclosed at Annexure-D(BDS). | Please share the base date/ month of estimation for the ‘Indicative Estimated Cost for e-RA’ | Provisions of the bidding document is amply clear. Please also refer ITB Clause 27 [Evaluation of Second Envelope (Price Part)] in this regard. |
| 15 |  |  | Please confirm whether this Estimated Cost is Inclusive of GST. |  |