	Amendment No-1 dated 11/11/2026 to IFB for Pre-Bid tie up for Transmission Line Package TL03 for (i) 400 kV D/C line from 765 kV AIS Alkud-II (Jath) to 400 kV AIS Alkud (Existing) (ii) 765 kV D/C line from 765 kV AIS Alkud-II (Jath) to 765 kV AIS Kandalgaon (proposed) (Part-I) associated with “Intra-State Transmission System for Establishment of 765/400/220 KV AIS Alkud II/Jath (Dist.: Sangli)” through Tariff Based Competitive Bidding (TBCB) route prior to RfP bid submission by POWERGRID to BPC; Spec. No. CC/T/W-TW/DOM/A02/26/14835
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No.
	Clause Ref. No.
	Existing provision
	Amended as

	INVITATION FOR BIDS (IFB), SECTION-I, VOLUME-I 

	1. 
	IFB 3.2
	The completion period for the subject Package(s) shall be 21 (Twenty-One) months as specified in ITB Sub-Clause 24.1(c).
	The completion period for the subject Package(s) shall be 33 (Thirty-Three) months as specified in ITB Sub-Clause 24.1(c).
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