Special Conditions of Contract

| 01 | SCOPE: | Providing the works as per BOQ Items including supply of required Men & materials, requisite scaffolding, requisite T&P etc. complete as per CPWD Specification/ as per instruction of engineer-in-charge all complete. |
| --- | --- | --- |
| 02 | DELIVERY / CONSIGNEE ADDRESS: | Asst. Manager -TLM, Ballabgarh Power Grid Corporation of India Limited 400/220 KV SUB STATION, BALLABGARH Near Village- Samaypur, Ballabgarh N |
| 03 | PRICE & PRICE BASIS: | Rates offered by bidders shall be FOR site basis. The rates shall be firm till the execution of this contract and no price variation shall be allowed. The quoted prices are inclusive of all the expenses (excluding of GST) to be incurred for accomplishment of work including FOR site basis charges of brought item/material if any. GST shall be payable extra. No claim on account of any other taxes, duties or other levies (except GST) or any interest therein shall be entertained by POWERGRID. |
| 04 | TECHNICAL SPECIFICATION: | Work shall be executed as per the BOQ, CPWD Specification, Power Grid Technical Specification and terms & conditions complete in all respect. |
| 05 | COMPLETION SCHEDULE: | The entire work shall be completed within 04 (four) Month from the date of issuance of brief LOA. |
| 06 | LIQUIDATED DAMAGES (LD): | If the Contractor fails to perform the work within the specified period given in the Letter of Award / Purchase Order or any extension thereof, with respect to successful completion of entire scope under the subject package, the Contractor shall pay to the Owner as Liquidated Damages and not a penalty, 0.05 percent of the Contract, for each day of delay. However total amount of Liquidated damage for delay under the contract will be subject to 5 percent of the total Contract price. LD shall not be applicable if reasons of delay are not attributable to the contractor |
| 08 | Defect Liability Period / Warranty period: | Defect liability/ Warranty period shall be 12 (Twelve) Months from the certified date of completion of work/ handing over. During defect liability/ warranty period, contractor shall rectify any defect informed by Engineer-In-Charge or his authorized representative. |
| 09 | PAYING AUTHORITY: | POWERGRID Bill Factory. The bill shall be submitted directly to POWERGRID Bill factory address at: - POWERGRID Payment Processing & Facilitation Center, SAUDAMINI, Plot No-2, Sector-29, Gurgugram-122001. |
| 10 | ENGINEER-IN CHARGE: | DGM Ballabgarh shall be Engineer-in-Charge for subject work. |
| 11 | Quantity Variation | The quantity of any item may vary up to any extent however overall quantity variation shall be limited to (+/-) 25% of the total contract price. |
| 12 | SAFETY NORMS: | The contractor has to follow strictly the safety norms applicable for the satisfactory performance of the contract. Any untoward incident or accident what so ever if takes place during the course of execution of contract due to the negligence or failure of the contractor to abide by all the safety norms etc. all responsibility or liabilities under workmen compensation Act / Labor laws and Regulations shall solely be on contractor’s account only and POWERGRID shall not be held responsible on any accounts. The Contractor shall, at all times at his own expense exercise reasonable and proper precautions for the safety of all people directly or indirectly employed for the performance of the work and shall comply with the safety regulations/instructions/measures as per relevant clauses. |
| 13 | OTHER STATUTORY REQUIREMNTS: | The other entire statutory requirement as stand pertaining to scope of contract must be complied by you. |
| 14 | FORECLOSING / TERMINATION OF CONTRACT: | POWERGRID reserves the right to foreclose/terminate the contract at any point of time during currency of contract or extended period of contract on the basis of unsatisfactory or poor performance of the agency or any other valid reason by serving 15 days’ notice. In above case SD will be forfeited. Contractor shall have no claim towards it. |
| 15 | ARBITRATION: | For any kind of arbitration and disputes, the same shall be resolved in accordance with relevant clauses of General condition of contract (GCC) which may be obtained from this office upon request or downloaded from www.powergridindia.com. CGM, RHQ NR-1 shall act as the sole arbitrator. |