Appendix-1

TERMS AND PROCEDURES OF PAYMENT

In accordance with the provisions of Condition of Contract, the Employer shall pay the Contractor in the following manner and at the following times, on the basis of the Price Breakdown given in the section on price schedules. The Contractor may make applications for payment in respect of part deliveries as work proceeds.

The payment terms specifically take account of following context:

- Power Grid Corporation of India Ltd. has been entrusted by Ministry of Power, Govt. of India to implement the following transmission scheme:

| Transmission Scheme | “Transmission system for evacuation of RE power from renewable energy parks in Leh (5 GW Leh-Kaithal transmission corridor)”. |
| --- | --- |

- The Scheme includes following Project which has special project conditions:

| Project | ± 350 kV, 4x1250MW, VSC Based Symmetrical Monopole (Parallel) HVDC Link between Pang Pooling station (Leh) and Kaithal Pooling station (Harayana) associated with power generated from 5 GW renewable energy park |
| --- | --- |

- In view of special project conditions, POWERGRID has decided to conduct a Front End Engineering and design (FEED) study for ± 350 kV, 4x1250MW, VSC Based Symmetrical Monopole (Parallel) HVDC Link between Pang Pooling station (Leh) and Kaithal Pooling station (Harayana) associated with power generated from 5 GW renewable energy park.

- The complete FEED study scope is divided into two parts as FEED-1 and FEED-2.

- Initially FEED -1 study will be taken up and subsequently FEED-2 study will be taken up by the qualified vendors after completion of FEED-1.

- After completion of Feed – 1 and Feed – 2 Studies, Bids for main HVDC VSC Package i.e. ±350 kV, 4x1250MW, VSC Based Symmetrical Monopole (Parallel) HVDC Link between Pang Pooling station (Leh) and Kaithal Pooling station (Harayana) associated with power generated from 5 GW renewable energy park, shall be invited from eligible bidders.

- TERMS OF PAYMENT FOR FEED STUDY IS AS MENTIONED BELOW

  - 60% of total of FEED-1 or FEED-2 Study Payment shall be released after submission of duly signed FEED-1 or FEED-2 report as per deliverable checklist (as per FEED Technical specification) (In case of Indian Entity, report shall also be counter signed by their Parent/Principal/Group Company who shall meet the specified QR for HVDC OEM).

  - 30% of FEED-1 and FEED -2 Study payments shall be released after clarification by Bidder and acceptance of respective report by POWERGRID.

  - Final 10% of FEED-1 and FEED -2 Study payments shall be released after submission of bid for the HVDC package (±350 kV, 4x1250MW, VSC Based Symmetrical Monopole (Parallel) HVDC Link between Pang Pooling station (Leh) and Kaithal Pooling station (Harayana) associated with power generated from 5 GW renewable energy park) by the bidder or its parent/principal or group company.

  - The award prices of FEED Studies along with taxes and duties for respective bidder will be added in the evaluation of price bid for the main HVDC VSC Package, if the bidder participates in the bidding for the main HVDC VSC Package. Bidder, in case of Indian bidder also means bidder himself or his parent/principal or Group company who participates in the bidding for the main HVDC VSC Package.

  - All payments under the Contract shall be made in Indian Rupees.

  - The above payments shall be made after deducting therefrom such other amounts as may be deductible or recoverable under the Contract.

  - No interest is admissible on amounts payable by the Owner.

  - Applicable GST will be paid/reimbursed extra.

- Payment towards Taxes and Duties

Taxes and duties applicable as per Indian Tax laws, concerning Supply of Goods and Services in respect of transaction between the Employer and the Contractor, shall be reimbursed by the Employer as follows:

All GST payment shall be against GST invoices/debit notes raised by the Contractor as specified under the GST Act and related Rules, Notifications, etc as notified by the Government in this regard. In the event that the Contractor fails to provide the invoice/debit note in the form and manner prescribed under the GST Act and Rules, the Employer shall not be liable to make any payment against such invoice/debit note. Payment towards taxes & duties shall be released by the Employer directly to the Contractor.

- PAYMENT PROCEDURES

  - Method of Payment

The Employer shall make payments promptly within thirty (30) days of submission of an invoice/claim by the Contractor, complete in all respects and supported by the requisite documents and fulfillment of stipulated conditions, if any. All the payment shall be released to the Contractor directly.

  - All the invoices/ claims shall be raised by the contractor in the name of Employer.

All payments to be made directly to the Contractor shall be made by the Employer though electronic payment mechanism (e-payment) for which necessary details shall be tied up during execution of the Contract. However, a request for payment to be released through cheque shall be considered on case to case basis and merit of the same.

  - Bill Tracking System

Prior to submission of bills in physical form, the Contractor shall submit its bills using POWERGRID’s Vendor Bill Tracking System as per procedure detailed herein below. Further, the Contractor may also track the status of its bills using POWERGRID’s ‘On-line Vendor Bill Tracking System’. To use this system the Contractor is required to get itself registered once online at POWERGRID’s ERP Portal with the link URL (https://etender.powergrid.in). Once registered, the Contractor   may track status of bills submitted, passed and paid by POWERGRID’s Corporate Centre and Regional Office(s) under this Contract and other Contracts awarded on it by POWERGRID by following the method detailed herein below:

- Once registered, the Contractor can log-in to POWERGRID’s Vendor Bill Tracking System (BTS) with Vendor Log-In ID and Password.

- After login as at (a) above, Contractor is required to make the entry on POWERGRID’s ERP Portal under the tab “Submit New Invoice” and shall fill all details along with the MSE status. Upon submission, a 16 digit unique BTS number will be generated and the Contractor will receive an automated e-mail forwarding the unique BTS number.

- The physical bills alongwith printed copy of e-mail received from BTS (unique BTS number) shall be submitted by the Contractor.

- On receipt of physical bill, concerned POWERGRID’s official shall online acknowledge the receipt of bill. This action will trigger an automated mail to the Contractor intimating that the physical copy of the bill has been received and is under verification / processing. However, on receipt of incomplete bill and/or non-receipt of physical bill by POWERGRID official, the incomplete bills/ digital entry in BTS (as the case may be) shall be returned to the Contractor by POWERGRID, which can be viewed under the tab “Invoice Returned”.

- The day the payment is made, a mail stating the “Bill number, net payment amount and details of the bank from where the payment has been made” will be sent to the Contractor.

- The status of Bill submitted by the Contractor can be checked through the BTS number under tab “Invoice Submitted”.

***End of Appendix-1***