SECTION – V

SPECIAL CONDITIONS OF CONTRACT (SCC)

SPECIAL CONDITIONS OF CONTRACT (SCC)

The following bid specific data for the Plant and Equipment to be procured shall amend and/or supplement the provisions in the General Conditions of Contract (GCC)

| Sl. No. | GCC Clause Ref. No. | Amendment/Supplement to GCC |
| --- | --- | --- |
| - 1 |  | At all places in clause, replace the word “Employer” with “Employer/Owner” |
|  | GCC Cl 4, | Supplementing Sub-Clause 4.0 Time for Completion: Sl. No.; Activities; Duration in months from the effective date of Contract. 1; FEED – 1 STUDY of Front End Engineering and design (FEED) study for ± 350 kV, 4x1250MW, VSC Based Symmetrical Monopole (Parallel) HVDC Link between Pang Pooling station (Leh) and Kaithal Pooling station (Harayana) associated with power generated from 5 GW renewable energy park. Specification No.: 5002002378/OTHERS/DOM/A04-CC CS-5; 04 (Four) Months. |
|  | GCC Cl 7 | Supplementing Sub-Clause: Owner/Employer reserves the right to participate in the Feed Study being carried out by the contractor (s) as and when required or is necessary. |
|  | GCC Cl 7 | Supplementing Sub-Clause: A Letter of acceptance of report shall be issued by the officer In charge upon acceptance of the final report. |
|  | GCC Cl 9 | Supplementing Sub-Clause: The Liability Period shall be 03 months from the date of submission of final report and acceptance of the same. |

----- End of Section-V (SCC) ----