| Sr No | Clause/Section | Existing Clause | Amended Clause |
| --- | --- | --- | --- |
| Vol-I |  |  |  |
| 1 | GCC Cl. 29, Section-IV, | 29.2.3 If before or during the preparation of the Change Proposal it becomes apparent that the aggregate effect of compliance therewith and with all other Change Orders that have already become binding upon the Contractor under this GCC Clause 33 would be to increase or decrease the Contract Price as originally set forth in Article 2 (Contract Price and Terms of Payment) of the Contract Agreement by more than the percentage if specified in SCC, the Employer and the Contractor shall mutually agree on specific rates for valuation of the Change beyond the specified percentage. | 29.2.3 If before or during the preparation of the Change Proposal it becomes apparent that the aggregate effect of compliance therewith and with all other Change Orders that have already become binding upon the Contractor under this GCC Clause 29 would be to increase or decrease the Contract Price as originally set forth in Article 2 (Contract Price and Terms of Payment) of the Contract Agreement by more than the percentage if specified in SCC, the Employer and the Contractor shall mutually agree on specific rates for valuation of the Change beyond the specified percentage. |
| 2 | SCC, Cl. 29, Section-IV | Not Existing. | Percentage for the Change Proposal under this Clause shall be limited to Twenty-Five (25) percent. |
| 3 | GCC Cl 30, Section-IV, | 30.2.3 The Contractor’s Representative may, subject to the approval of the Employer (which shall not be unreasonably withheld), at any time delegate to any person any of the powers, functions and authorities vested in him or her. Any such delegation may be revoked at any time. Any such delegation or revocation shall be subject to a prior notice signed by the Contractor’s Representative, and shall specify the powers, functions and authorities thereby delegated or revoked. No such delegation or revocation shall take effect unless and until a copy thereof has been delivered to the Employer and the Project Manager. Any act or exercise by any person of powers, functions and authorities so delegated to him or her in accordance with this GCC Sub-Clause 13.2.3 shall be deemed to be an act or exercise by the Contractor’s Representative. | 30.2.3 The Contractor’s Representative may, subject to the approval of the Employer (which shall not be unreasonably withheld), at any time delegate to any person any of the powers, functions and authorities vested in him or her. Any such delegation may be revoked at any time. Any such delegation or revocation shall be subject to a prior notice signed by the Contractor’s Representative, and shall specify the powers, functions and authorities thereby delegated or revoked. No such delegation or revocation shall take effect unless and until a copy thereof has been delivered to the Employer and the Project Manager. Any act or exercise by any person of powers, functions and authorities so delegated to him or her in accordance with this GCC Sub-Clause 30.2.3 shall be deemed to be an act or exercise by the Contractor’s Representative. |
| 4 | GCC Cl 30, Section-IV, | 30.1 If the Project Manager is not named in the Contract, then within fourteen (14) days of the Effective Date, the Employer shall appoint and notify the Contractor in writing of the name of the Project Manager. The Employer may from time to time appoint some other person as the project Manager in place of the person previously so appointed, and shall give a notice of the name of such other person to the Contractor without delay. The Employer shall take all reasonable care to see that no such appointment is made at such a time or in such a manner as to impede the progress of work on the Facilities. The Project Manager shall represent and act for the Employer at all times during the currency of the Contract. All notices, instructions, orders, certificates, approvals and all other communications under the Contract shall be given by the Project Manager, except as herein otherwise provided. | 30.1 If the Project Manager is not named in the Contract, then within fourteen (14) days of the Effective Date, the Employer shall appoint and notify the Contractor in writing of the name of the Project Manager. The Employer may from time to time appoint some other person as the project Manager in place of the person previously so appointed, and shall give a notice of the name of such other person to the Contractor without delay. The Employer shall take all reasonable care to see that no such appointment is made at such a time or in such a manner as to impede the progress of work. The Project Manager shall represent and act for the Employer at all times during the currency of the Contract. All notices, instructions, orders, certificates, approvals and all other communications under the Contract shall be given by the Project Manager, except as herein otherwise provided. |
| 5 | Section-IV, GCC Cl. 10.2 | GCC 10.2: .................. a. The Liability Period covered under the said performance security shall stand extended and the Contractor shall accordingly extend the validity of the Contract Performance Security to be furnished by the period of delay, over and above the period required as per the Contract | GCC 10.2: .................. Contractor shall accordingly extend the validity of the Contract Performance Security to be furnished by the period of delay, over and above the period required as per the Contract |
| 6 | Form of Joint deed of Undertaking | Existing File: “FORM OF JOINT DEED OF UNDERTAKING” | REPLACE BY: FORM OF JOINT DEED OF UNDERTAKING REV 01 |
| 7 | Section-IV, GCC Cl. 1.1 (b) | (b) : “Collaborator” or “Parent Company” means the firms/corporations who has provided technological support to the manufacturer for establishing production line for the specific Equipment. | Replacing GCC Cl. 1.1 (b) (b) : “Parent Company” means the firms/corporations who has provided technological support to the manufacturer for establishing production line for the specific Equipment. |
| VOL-II |  |  |  |
| 1 | 4.1.1.a | Performing load flow studies and Short circuit Calculations ……….. - Study of different power scheduling scenarios between RE park & BESS connected to VSC HVDC covering start up, different seasonal and diurnal variations of RE generation, commissioning phases of RE&BESS and RE&BESS availability ……….. | Performing load flow studies and Short circuit Calculations ……….. - Study of different power scheduling scenarios between RE park & BESS connected to VSC HVDC covering start up, different seasonal and diurnal variations of RE generation, and RE&BESS availability ……….. |
| 2 | 4.1.1.b | Performing various dynamic studies …………….. - Primary, Secondary and Tertiary frequency control support at Pang and Kaithal ………………….. | Performing various dynamic studies …………….. - Primary frequency control support at Pang and Kaithal ………………….. |
| 3 | 4.1.1.d | Performing harmonic related studies ……………….. - Harmonic performance and interaction studies of Pang AC network at Pang and DC side including cross modulation …………………….. | Performing harmonic related studies ……………….. - Harmonic performance and interaction studies of Pang AC network at Pang and DC side harmonic investigations including cross modulation can be done in either FEED-1 or FEED-2 …………………….. |
| 4 | 4.1.1.a | ## Performing load flow studies and short circuit calculations Load flow studies should be performed to establish a steady state operating scenario of the Pang side grid for various network conditions & contingencies. ………. | ## Performing load flow studies and short circuit calculations Load flow studies should be performed to establish a steady state operating scenario of the Pang side and Kaithal side grid for various network conditions & contingencies. ………. |
| VOL-III |  |  |  |
| 1 | Vol‐III, Price_schedule | Existing Excel File: “Price_schedule Rev-01” | Existing Excel File “Price_schedule Rev-01” stand Replace with new Excel File “Price_schedule Rev-02” |