**Errata no 1 to Bidding Documents of GIS Substation Extension package- SS 132 - “Augmentation of Transformation capacity at 400/230kV Tuticorin-II GIS PS in Tamil Nadu by 500 MVA, 400/230kV ICT (6th) to meet N-1 reliability of RE Pooling Station” Spec. No.: CC/NT/W-GIS/DOM/A02/24/09381**

| **Sl.**  **No** | **Clause Ref. No. in the Bid.Doc.** | **Existing provision in the Bidding Documents** | **Corrected as** |
| --- | --- | --- | --- |
| **Volume I of the Bidding Documents** | | | |
|  | Section VI – Forms and Procedures Appendix -4 | 1. The Project Completion Schedule shall be as follows:  |  |  | | --- | --- | | Description | Duration in Months from the date of Notification of Award | | Taking Over by the Employer upon successful Completion of |  | | **Substation Package SS-128 for:** | | | | **Upgradation of 132kV Khliehriat S/s under NERES-XXI part-A** | 18 (Eighteen) months | | **Extn. of 420kV Bongaigaon S/s under NERES-XXII;** | 12 (Twelve) months |   **………..**  **………..** | 1. The Project Completion Schedule shall be as follows:  |  |  | | --- | --- | | **Description** | **Duration in Months from the date of Notification of Award** | | **Taking Over by the Employer upon successful Completion of GIS Substation Extension package- SS 132**  **Spec. No. :** **CC/NT/W-GIS/DOM/A02/24/09381** | **16 (sixteen) Months** | |

***Save and except for the changes brought out in the above, all other terms and conditions of the original bidding documents read in conjunction with the earlier issued amendments shall remain unaltered.***