Terms of Reference (ToR)

for

Appointment of Consultant for Valuation of equity shares of POWERGRID in Torrent Power Grid Ltd (TPGL), Sikkim Power Transmission Ltd (SPTL) and Parbati Koldam Transmission Company Ltd (PKTCL) JV Companies

(Spec. No. CC/NT/S-CONS/DOM/A00/25/11510)

1. Background

POWERGRID intends to engage a professional consultancy firm to carry out valuation of equity shares of 1. Torrent Power Grid Ltd 2. Sikkim Power Transmission Ltd 3. Parbati Koldam Transmission Company Ltd, joint venture companies.

2. Scope of Work

The consultant shall undertake a comprehensive valuation of equity shares of the assigned entity, including but not limited to:

- Company Profiling: Review of historical and current operational and financial performance.

- Capital Structure Analysis: Examination of equity, debt, and shareholder agreements.

- Valuation Methodology: Application of Discounted Cash Flow (DCF) and other relevant methods.

- Identification and analysis of risks impacting valuation

- Sensitivity analysis on key valuation parameters

- Report Preparation:

  - Draft Valuation Report

  - Final Valuation Report incorporating POWERGRID’s feedback

3. Deliverables

- Draft Valuation Report with assumptions, methodology, and preliminary findings

- Final Valuation Report with POWERGRID’s comments incorporated

- Supporting financial models and annexures

- Presentation to POWERGRID management (if required)

4. Timelines

- Draft Report: Within 2 weeks from receipt of complete information

- Final Report: Within 1 week from receipt of POWERGRID’s comments

5. Payment Milestones

  - 20% on submission of Draft Report

  - 60% on submission and acceptance of Final Report

  - 20% after Approval of Final Report by POWERGRID Board

6. Out-of-Pocket Expenses (in addition to Valuation fee)

In case representative of the Consultant is required to travel outside NCR in relation to the execution of the Scope (to be undertaken only after due authorization by POWERGRID), travel stay & Out-of-Pocket Expenses shall be reimbursed as per their entitlements (limited to entitlement of Executive Level E7 of POWERGRID) against submission of documentary evidence. Apart from the above, any other claim against Out-of-Pocket Expenses shall not be reimbursable by POWERGRID. The Out-of-Pocket Expenses shall subject to a maximum of Rs. 1 (one) Lakh per JV Company.

*********************