SECTION - V

SPECIAL CONDITIONS OF CONTRACT

# Construction of two no. of pile foundations, one normal foundation, tower erection and stringing activities in addition to dismantling and de-string work of required portion of 400kV (Tripple Snowbird) Rajarhat-Purnea Transmission Line at the Ganga River crossing, Bakia Diyara, appx 15km away from Pirpenti (Bhagalpur) under Kahalgaon TLM Office of ER-I

# This Special Conditions of Contract (SCC), Section –V, Volume - I shall be read along with Invitation for Bids (IFB), Section –I, Volume – I; Instruction to Bidders (ITB), Section –II, Volume – I; Bid Data sheets (BDS), Section –III, Volume – I; Conditions of Contract for Civil works (GCC), Section –IV, Volume – I; Technical Specifications (Volume -II) and Bid form, Bill of material, Technical data sheets, other schedules, Appendices, annexure annexed thereto, (Volume – III).  In case of any discrepancies in the provision of this volume and the provision of other documents of tender, the provisions of this volume shall prevail.

# Scope and description of works

  - This package broadly includes Construction of two no. of pile foundations, one normal foundation, tower erection and stringing activities in addition to dismantling and de-string work of required portion of 400kV (Tripple Snowbird) Rajarhat-Purnea Transmission Line at the Ganga River crossing, Bakia Diyara, appx 15km away from Pirpenti (Bhagalpur) under Kahalgaon TLM Office of ER-I and any other associated work as per site requirement and as per Technical specifications and BOQ of Bidding Documents.

  - The Tender Document comprises of drawing/ plans, CPWD’s latest specifications, POWERGRID Technical Specifications, Bill of Quantities of various components of work[s], General and Special Conditions of Contract.

  - The work is to be carried out strictly as per CPWD specifications and POWERGRID technical specifications and construction drawings.

# The tender documents forming the contract are to be taken as mutually explanatory to one another & in case of any varying or conflicting provisions in any of the documents; following order of preference shall be adopted.

(a)	Item Description in Bill of Quantities

(b)  	Special Conditions of Contract/ Particular Specification, if any.

(c)	CPWD Specification

(d)	Approved drawings cleared for construction

(e)	Conditions of Contract for Civil Works along with amendments/ Errata thereof.

  - INSURANCE: Insurance shall be as per Clause No.47.0 of Conditions of Contract for Civil Works.

    - The Contractor at his cost shall arrange, secure and maintain all insurance as may be pertinent to the works and obligatory in terms of law against all perils and the responsibility to maintain adequate insurance coverage at all times during the period of contract shall be of the Contractor alone. The Contractor’s failure in this regard shall not relieve him of any of his contractual responsibilities and obligations.

    - The perils required to be covered under the insurance shall include all risks, but not limited to fire and allied risks, miscellaneous accidents, workman compensation risks, loss or damage in transit, theft, pilferage, riot and strikes and malicious damages, civil commotions, weather conditions, accidents of all kinds etc. The Contractor shall be responsible for the safety and security of the employees of the Contractor & his Sub-contractors throughout execution of the works.

    - All costs on account of insurance liabilities covered under the Contract will be on Contractor’s account and will be included in Contract Price.

  - DEVIATIONS: Bids containing deviations from the provisions relating to the following critical clauses may be considered as non-responsive: -

| [a] | Bid document Fee | Clause 3.0 of SCC. |
| --- | --- | --- |
| [b] | Bid Security/ Bid Guarantee | Clause No 13.0, ITB, Section -II, and cl. 4.0 of SCC, Section-IV, Volume-I. |
| [c] | Terms of Payment | Clause No.64.0, Conditions of Contract (GCC) & Clause 12.0, SCC |
| [d] | Contract Performance Guarantee/Performance Security | Clause No.14, Section GCC, Vol.-I, Conditions of Contract & Clause 13.0 of SCC, Section-IV, Vol-I. |
| [e] | Liquidated Damages | Clause No 11.0 of SCC, Volume-I |
| [f] | Price & Price Basis | Clause No 11.0 of ITB, |
| [g] | Guarantee & Defect Liability Period | Cl.No.45.0 & 46.0 Section. GCC, Vol. I, Conditions of Contract & Clause 9.0 of SCC, Volume- I |
| [h] | Work schedule | Clause No. 10.0 of SCC, Volume -I |

    - However, the Bidders wishing to propose deviations to any provisions other than above must provide in the specified deviation schedule of Bid Form in their bid along with the cost of withdrawal of such deviations. If the deviation to any of those provisions is not priced and bidder is not ready to withdraw such a deviation without any financial implication to POWERGRID the bid will be rejected. The evaluated cost of their bid shall include, in addition to the costs described in GCC clause 13.0, the cost of withdrawal of the deviations from the above provisions to make the bid fully compliant with these provisions. Further, any deviation taken by the bidder without any withdrawal price shall not be considered as deviation and the bidder has to execute the work as per terms of bid documents in case of award.

    - At the time of Award of Contract, if so desired by the Owner, the Bidder shall withdraw these deviations listed in commercial deviation schedule of Bid Form in their Bid at the cost of withdrawal stated by him in the bid. In case the Bidder does not withdraw the deviations proposed by him, if any, at the cost of withdrawal stated by him in the bid, his bid will be rejected and his bid security forfeited.

    - The Owner’s determination of a bid’s responsiveness is to be based on the contents of the bid itself without recourse to extrinsic evidence.

# COST OF BIDDING DOCUMENTS:

All the Bidders except those exempted shall submit along with the hard copy part of bid a non-refundable fee of Rs 25,000/- (Rupees Twenty Five Thousand Only) towards the cost of Bidding Documents in the form of demand draft in favour of Power Grid Corporation of India Ltd., payable at Bhubaneswar.

Alternatively, the non-refundable fee towards the cost of Bidding Documents can be submitted as online payment through POWERGRID ONLINE PAYMENT UTILITY- http://epay.powergrid.in , a link of which is provided on the POWERGRID website www.powergrid.in while making such online payment, the bidder shall choose segment as “suppliers” and fill in details as follows:

| Payment Category | Tender Fee- ER1 |
| --- | --- |
| Sub-Category | Tender Fee payment |
| Name of Depositor | Name of the Bidder (Name of the Sole Bidder or Name of Lead Partner of the Joint Venture (on behalf of the Joint Venture) in Case of Joint Venture bids. |
| Vendor Code, if Applicable | POWERGRID Vendor Code of the bidder, if existing (Vendor code of the sole bidder or the lead partner of the Joint Venture) |
| Payment Remarks | Tender Fee for …………………..{Enter the name of the package} |

The copy of online payment Acknowledgement- Suppliers’ generated subsequent to the payment shall be submitted along with the hard copy part of the bid. The online payment facility shall be for payment in Indian Rupees only.

Bidder’s failure to submit non-refundable fee towards the cost of Bidding Documents in the form of an acceptable Demand Draft along with the bid or an online payment through POWERGRID ONLINE PAYMENT UTILITY or subsequent pursuant to ITB Clause 21.1, except as exempted below, shall lead to outright rejection of the Bid.

Micro and Small Enterprises (MSEs) registered with Udyam Registration Portal as specified by Ministry of Micro, Small and Medium Enterprises are exempted from submission of fee towards the cost of Bidding Documents as per the Provisions of the Public Procurement Policy for Micro and Small Enterprises (MSEs) order 2012, Notification dated 01/06/2020 anf 26/06/2020 read in conjunction with related notifications issued from time to time for such enterprises. This shall be subject to submission of Udyam Registration Certificate with regard to registration with authority mentioned above in accordance with the relevant notifications/orders.

# Bid Guarantee/ Earnest Money deposit:

  - Bid Security Shall not be applicable in this Package. All the Bidders shall submit as part of their bid, a Bid Securing Declaration in Attachment-28 of the Bid Forms.

  - The Bidder shall submit as part of their bid, a Bid Guarantee for the amount of                            Rs. 91,000/- (Rupees Ninety One Thousand Only). The EMD shall, at the bidder’s option, be in the form of crossed bank Draft/Pay Order/ Bank's certified Cheque in favour of Employer/Purchaser as stipulated above or a Bank Guarantee from a reputed bank selected by the bidder.

  - Bid Security shall remain valid for a period of 250 days from the date of Bid Opening, and beyond any extension subsequently requested.

For the Bank Guarantee, Non-judicial Stamp Paper of appropriate value as per stamp act should be purchased in the name of executing Bank only. Format of BG against Bid Guarantee is enclosed at Annexure-I of SCC

In case of E-stamp paper for BG, the same should be in line with the sample format enclosed at Annexure-B of BDS Vol-I. First party must be the issuing bank and second party must be POWERGRID. Also, stamp duty for purchase of E-stamp paper must be paid by issuing bank.

# In case the Earnest Money is submitted in the form of Cheque as mentioned above then while returning the Earnest Money to the bidder(s), the amount may be reduced by Banks Commission towards remittance of proceeds against the said Cheque.

# (i) POWERGRID shall return the EMD to all the unsuccessful Bidders immediately after       approval of the Award recommendation by the Competent Authority.

# In case of successful bidder, the EMD submitted shall be released on submission of Contract Performance Guarantee and its acceptance by POWERGRID.

# The Account details of POWERGRID for the purpose of Bank Guarantee (towards Bid Security) to be issued using SFMS Platform are as given below:

| Name of the Bank and Address | IFSC Code | POWERGRID Current A/c No. |
| --- | --- | --- |
| State Bank of India, 4th & 5th Floor, Parsvnath Capital Tower, Bhai Veer Singh Marg, Gole Market, New Delhi - 110001 | SBIN0017313 | 10813608670 |
| ICICI Bank, Unit No. 01, Solitaire Plaza, DLF Phase III, M.G. Road, Gurugram | ICIC0002451 | 000705002702 |

Note: Any one of the above account details can be used for the issuance of Bank Guarantee using SFMS Platform.

In case of Bank Guarantee (towards Bid Security) verification through SFMS facility of ICICI Bank, the applicant has to also provide a unique identifier of POWERGRID to the issuing bank. This unique identifier needs to be incorporated by the issuing bank in Field 7037 of the IFIN 760 COV/ IFIN 767 COV while transmitting these messages to the Beneficiary Bank through SFMS. The unique identifier of POWERGRID is PGCIL50948846

In addition to the above, the Bank Guarantee (towards Bid Security) should be submitted in the Physical form as specified above.

Note:	Micro and Small Enterprises (MSEs) registered with Udyam Registration Portal as specified by Ministry of Micro, Small and Medium Enterprises are exempted from submission of fee towards the Bid Security as per the Provisions of the Public Procurement Policy for Micro and Small Enterprises (MSEs) order 2012, Notification dated 01/06/2020 and 26/06/2020 read in conjunction with related notifications issued from time to time for such enterprises. This shall be subject to submission of ‘Udyam Registration Certificate’ with regard to registration with authority mentioned above in accordance with the relevant notifications/orders.

Alternatively, if bid security is to be submitted in favor of POWERGRID, the same can be submitted through online payment  through POWERGRID ONLINE PAYMENT UTILITY- https://epay.powergrid.in , a link of which is provided on the POWERGRID WEBSITE www.powergridindia.com .

While making online payment towards Bid Security, the Bidders shall choose Segment as “Suppliers” and fill in details as follows:

| Payment category | EMD |
| --- | --- |
| Subcategory | EMD payment –ER-I |
| Name of Depositor | Name of the bidder |
| Vendor Code (if applicable) | POWERGRID vendor code |
| Payment Remarks | Bid security for (enter name of package) |

The copy of ‘Online Payment Acknowledgement- Supplier’s generated subsequent to the payment shall be submitted along with hard copy part of the bid. The online payment facility shall be for payment in INR only.

# Bids not accompanied with requisite bid guarantee (in given proforma only)/Valid Udyam Registration in a separate sealed envelope shall not be entertained and shall be returned to the bidder without being opened.

# The Earnest Money Deposit shall be forfeited on the following grounds:

- If a Bidder withdraws/modifies its bid during the period of bid validity or

- In case the Bidder does not withdraw the deviations proposed by him, if any, at the cost of withdrawal stated by him in the bid; or

- If the bidder does not accept the corrections to the arithmetical errors identified during preliminary evaluation of his bid or

- In the case of a successful bidder, if bidder fails to sign the Contract; or

- In the case of a successful bidder fails to submit the performance Guarantee.

- If the work is not commenced after the work is awarded to a contractor

# Bidder’s failure to submit an acceptable Bid Securing Declaration along with the bid or subsequently pursuant to ITB Clause 21.1, shall lead to his bid being considered nonresponsive. The Bid Securing Declaration of a Joint Venture must be in the name of all the partners in the joint venture submitting the bid.

# In Case of dishonoring the conditions of Bid Securing Declaration as given below, the bids from such bidders shall be considered as non-responsive for any package whose originally scheduled date of bid opening/actual date of bid opening (First Envelope or Second Envelope) falls within the specified period of non-responsiveness/ineligibility. This period of ineligibility shall be 1 year reckoned from the date of issuance of communication from the Employer to this effect.

# if the Bidder withdraws its bid during the period of bid validity specified by the Bidder in the Bid Form; or

# In case the Bidder does not withdraw the deviations proposed by him, if any, at the cost of withdrawals/rectifications pursuant to the declaration/confirmation made by him in Attachment-Declaration of the Bid;or

# If a Bidder does not accept the corrections to arithmetical errors identified during preliminary evaluation of his bid pursuant to ITB Sub-Clause 26.3;or

# If, as per the requirement of Qualification Requirements the Bidder is required to submit a Deed of Joint Undertaking and he fails to submit the same, duly attested by Notary Public of the place(s) of the respective executant(s) or registered with the Indian Embassy/High Commission in that Country,within ten days from the date of intimation of post-bid discussion;or

# in the case of successful bidder, if the Bidder fails within the specified time limit

# to sign the Contract Agreement, in accordance with ITB Clause 33, or

# to furnish the required performance security(ies), in accordance with ITB Clause 34 and/or to keep the bid security valid as per the requirement of ITB Sub-Clause 13.5.

# Qualification Requirements of the Bidder:  The Qualifying Requirements (QR) for Bidders are provided in Annexure -A (BDS) to Bid Data Sheets i.e. Section –III, Volume –I of the bidding documents.

# BID PRICE:

# The bid shall be submitted in the prescribed format of the BOQ/ BPS, furnishing the total prices, item wise unit rates, item wise sub-total, list of deviations/ exceptions/ variations, if any, and all other details necessary to work out the total cost for the purpose of evaluation and contract execution payment.

# The quoted rate shall be inclusive of GST on goods & services involved in the course of execution of the works contract, royalty, etc.

# The prices that are quoted and indicated in the BOQ/BPS shall include inter-alia, all costs such as cost of necessary materials, their transportation to site, cost towards tools, equipment and machineries including cost of personnel that may be required for successful completion of the work as per the Tender Documents, including cost of site arrangement, overheads, insurance, whatsoever, as stipulated in the bidding documents for the total scope of work and all applicable taxes, duties and levies for all transactions between the Contractor and his sub-contractors as well as for all transactions between the Contractor and POWERGRID. No claim on account of any taxes, duties or other levies or any interest therein shall be entertained by POWERGRID.

# The Bidder shall include GST as applicable in their quoted bid price in line with Clause 10.0 of ITB, Section-II, Vol-I of bidding documents and POWERGRID would not bear any additional liability on this account. POWERGRID shall, however, deduct such tax at source as per the rules and issue necessary Certificate to the Contractors.

# The rates quoted by bidder shall be inclusive of Labour Welfare Cess.

# 6.1     The Bidder shall include insurance charges in its bid price as per insurance requirement mentioned in Section – V: General Conditions of Contract (GCC) and Special Conditions of Contract.

# 6.2    The rates quoted by the contractor shall be firm and shall not be subject to any price variation or price adjustment under any circumstances, whatsoever, during the execution and completion of the works unless specifically specified in Special conditions of contracts, Section –IV and/or Bid data sheets (BDS), Section –III, Volume-I of bidding documents.

# 6.3  The bidder shall required to quote online against each line item on portal etender.powergrid.in .

# INSTRUCTIONS FOR FILLING IN AND SUBMITTING THE BID: Instruction for submission of bid has been provided below:

# Price Attachment: Bidders have to quote their prices in sheet titled “Price_Schedule”.

# a. Bidder has to quote their prices (Below (-)/ at par/ Above(+)) in percentage). Detailed BOQ has been enclosed as “Detailed BOQ Annexure A to H” of Bidding documents.

# Note: If any part of price which required to be filled by bidder kept blank, the bid price shall be considered as inclusive and evaluation shall be done accordingly

# Technical Attachment: Bidder has to upload necessary document as given in Annexure A to BDS , etc. should be attached as Technical attachments in “Notes and Attachment” Section during creation of response in E-tender portal.

# Bidder has to fill these prices in summarized form as indicated in “ITEMS ” Tab in E-tender portal https://etender.powergrid.in/ .

# While filling up the rates in the schedule of  items / Bill of quantities, the bidder  shall  ensure that  there are no discrepancies. In case, there is discrepancy in prices filled in “Price Schedule” and under “Items ”tab , the prices filled  in “Price Schedule” shall prevail. If there is discrepancy in arithmetical error in arriving the total value by multiplying the unit rate and quantity, the same shall be corrected by POWERGRID in the evaluation and position shall be determined accordingly.

# The bid  as above shall be submitted  as  described herein along with all other documents including statement  of deviations (Vol-III Attachments and Annexures only)  and the  documentary evidence required as per the  bid  documents . The bidder shall enclose  the Earnest  Money  Deposit, if applicable, in any of the acceptable  forms  mentioned herein and attachment to it in another separate  sealed envelope duly super-scribing details  of  EMD. Hard copy of Bid Securing Declaration (In original), Power of Attorney(if applicable), Safety Pact, Integrity Pact must reach before Last date and time of Bid Submission. Hard copy of Cost of Bid document must also be submitted in any acceptable forms as mentioned in IFB before Last date and time of Bid Submission.

# 6.4    To enable the bidders for effecting reductions in the prices already filled up in Price Schedules by way of discounts, the work sheet titled ‘Letter of Discount’ is included as part of price Schedules. Bidder can effect the reductions by filling up the discount either on lump sum basis or percent basis, which can be made applicable either on the total price or one or more of the price schedule(s).

# 6.5    The Bidder may note that in case he chooses to offer multiple discounts in the work sheet “Letter of Discount”, all discounts shall be applicable simultaneously on the base prices of respective items on which the bidder has offered the discount(s) i.e., all the discounts shall be considered together on the Quoted Prices of such items (as quoted by the bidder without discount). Accordingly, the reduced prices shall be displayed in the work sheet "Total bid price after Discount".  However, the discount offered shall be divided on pro- rata basis on all the items or Items of the particular schedule on which discount has been offered.

# Evaluation of Bids: The evaluation of Bids shall be done as per clause 24.0 and 26.0 of ITB, Section-II, Volume-I. However, for the purpose of evaluation, Total Bid Price, which is inclusive of all taxes and Duties shall be considered and the Lowest evaluated Bidder shall be decided based on lowest quoted total price inclusive of all taxes and duties.

# Quantity Variation: During execution of the contract, POWERGRID reserves the right to increase or decrease the quantity of individual item upto any extent. The extent of deviations and variations and pricing shall be as per the provision of clause 22 of GCC, Vol. I. For the items above ground level, the rates shall remain valid upto a variation of 25% in the quantity of individual item and for items below the ground, the above limit is 100% for individual items. However, the limit of deviation for overall contract value shall be 25%. This supersedes the provision of Clause 22.2(vi) A & 22.2(vi) B provided in Schedule – A i.e. Annexure – B to GCC.

# In case the overall contract price varies by more than 25%, all such items where executed quantity has varied by more than 25% will be identified. The rates for all such items for the quantity in variance of 25% shall be determined as per Clause No. 22.0 of GCC.

# Defect Liability period: Defect liability period under the contract shall be 12 months from certified date of completion.

This supersedes the provision of Clause 46 provided in Schedule -A i.e. Annexure -B to GCC.

# Work Schedule/ Completion PERIOD: Time is the essence of contract. The entire work is scheduled to be completed within 09(Nine) Months from the date of issue of NOA/LOA. Accordingly, Tenderers are advised to furnish the detailed Network indicating the schedule of completion of [important] key milestone dates and phased completion dates of work[s] so as to achieve the above-mentioned end date. The date of issue of NOA/ LOA shall be treated as [0] zero date for all purpose.

# Liquidated Damages for Delay by Contractor:

(Reference of Conditions of Contract for Civil Works Clause 44.0 and it’s Sub-clauses)

“If the contractor fails to comply with the time for completion for the whole work in accordance with the completion schedule or any part thereof, then the contractor shall pay to POWERGRID as liquidated damages and not as penalty without prejudice to POWERGRID’S other remedies under the contract, a sum  equivalent to 0.05%(Zero point zero five Percent) payable thereon of the Contract price for each day which shall elapse between the scheduled time of completion and date of taking over. However, the amount of liquidated damages for the Contract shall be limited to a maximum of Five percent (5%) thereon of the total Contract price. “

The parties agree that the sum specified above is not a penalty but a genuine pre-estimate of the loss/damage which will be suffered by the Employer for default on the part of the Contractor and said amount will be payable without proof of actual loss or damage caused by such default.

Clause No 44.0 and its sub clauses of the Conditions of Contract for Civil Works shall stand modified accordingly.

# Terms of PAYMENT:

# 12.1     Payments shall be released by POWERGRID, on submission of Running Bills along with all details of measurement sheets by the contractor as per the provisions of Conditions of Contract for Civil Works Clause No. 64.0. Payment for the work will be regulated in accordance with the above Clause of Conditions of Contract for Civil Works. However, the initial payment shall be released after submission of a copy of the License obtained under Contract Labour (Regulation and Abolition) Act 1970. All bills shall be submitted through the Engineer-in-charge.

# 12.2    Income Tax and other statutory levies as applicable as per provisions under Income Tax Act and other Taxation Laws from time to time shall be deducted at source unless concerned tax authorities exempt the contractor. POWERGRID shall affect TDS as per the rules / statutory requirements and issue TDS certificate.

# 12.3     All payments to be made directly to the Contractor under the contract shall be made by POWERGRID through electronic payment mechanism (e-payment) for which necessary details shall be tied up during execution of the contract.

# 12.4     Advance Payment: No advance payment shall be made against this contract.  However, payment to be released against supply of materials shall be regulated as per General Conditions of Contract, Clause 64.0 and its sub-clauses.  The payment towards materials supplied at site as per provisions of Clause 64.2 (b), General Conditions of Contract for civil works may not be treated as advance payment.

# The payment made towards materials supplied at site shall be adjusted from the running bills as and when materials are utilized in the works in line with Clause 64.3, General Conditions of Contract for Civil works.

# Contract Performance Guarantee (CPG) / Performance Security:

# The successful bidder will have to furnish a Bank Guarantee towards Contract Performance Guarantee (CPG) of value equal to 10% (Ten Percent) of the contract. The bid guarantee shall be kept valid by the successful bidder till the Contract Performance Guarantee is accepted by POWERGRID. The CPG shall guarantee the faithful performance of the Contract in accordance with the terms and conditions specified in these documents and specifications. The CPG shall be valid up to ninety (90) days after successful completion of the defect liability period. EMD shall be returned after acceptance of BG towards CPG by POWERGRID. Format of BG against Contract Performance Guarantee is enclosed at Annexure-II of SCC.

# The performance security shall, at the contractor’s option, be in the form of a crossed bank draft/pay order/ banker certified cheque in favour of the Employer/Owner* as stipulated in SCC or in the form of unconditional Bank Guarantee. Format of BG against Contract Performance Guarantee is enclosed at Annexure-C of SCC. No interest shall be payable by the Employer/Owner* on the performance security. During execution of contract the contractor, after submission of Performance Security in form of a crossed bank draft/pay order/ banker certified cheque, may opt to furnish the performance security in form of Bank Guarantee for the same amount and as per the same terms of the contract. On acceptance by the Employer/Owner* of Performance Security submitted in the form of Bank Guarantee following receipt of confirmation from the issuing Bank, the said amount shall be refunded.

# Alternatively, Security deposit (SD) @ 10% of each running bills shall be deducted towards CPG. Such deduction will be done till such deductions reaches  the contract performance guarantee value i.e reaches 10% of contract value or bidder may deposit Demand draft of total value of Security deposit. In such case the earnest money submitted by the contractor along with the bid/ tender shall be treated as Initial Security Deposit.

# In case the EMD submitted is in the form of BG, the equivalent amount shall be additionally deducted from the first payment made to the Contractor and immediately thereafter, the BG towards EMD shall be returned to the bidder. Further, in such a case, the validity of BG shall be ensured till the deduction towards initial security deposit, as aforesaid, is effected. Bidder should indicate their option for mode of submission of CPG in the bid proposal sheet. In case no option is indicated, it shall be assumed that the bidders shall submit BG towards Contract Performance Guarantee.

# The Bank Guarantee for Performance Security are to be provided by the contractor, which should be issued either by (i) A Public Sector Bank located in India, or; (ii) A scheduled Commercial Indian Private Bank having paid up capital (net of any accumulated losses) of Rs. 1,000 Million or above (the latest annual report of the bank should support compliance of capital adequacy ratio requirement) as per list mentioned below at Cl. 13.2 or (iii) A Foreign Bank or subsidiary of a foreign bank, acceptable to the Employer with overall international corporate rating or rating of long term debt not less than A(-) (A Minus) or equivalent by reputed rating agency. Further, the Bank Guarantee from Foreign Bank should be confirmed by either (i) its corresponding bank located in India; or (ii)a Public Sector Bank located in India; or (iii) a scheduled commercial private bank located in India as per list mentioned above only, in favor of POWER GRID CORPORATION OF INDIA LIMITED payable at PATNA.  Stamp paper shall be purchased in the name of executing bank only.

# 13.2  List of Eligible Scheduled Commercial Private Indian Banks

- Development Credit Bank Limited

- Federal Bank Limited

- HDFC Bank Limited

- IndusInd Bank Limited

- ING Vysya Bank Limited

- Karnataka Bank Limited

- Karur Vysya Bank Limited

- Kotak Mahindra Bank Limited

- Ratnakar Bank Limited

- South Indian Bank Limited

- Axis Bank Limited

- Yes Bank Limited

- ICICI Bank Limited.

Any BG from other Scheduled Commercial Private Indian banks not listed above may be rejected.

On  submission of Bank Guarantee for CPG and acceptance of the same by  POWERGRID, the Earnest Money Deposit of the Contractor submitted alongwith his  bid shall be returned.

Alternatively, if performance security is to be submitted as online payment through POWERGRID ONLINE PAYMENT UTILITY- https://epay.powergrid.in a linkof which is provided on the POWERGRID website www.powergridindia.com . While making online payment towards Bid Security, the Bidders shall choose Segment as “Suppliers” and fill in details as follows:

| Payment category | Performance Security |
| --- | --- |
| Subcategory | Performance Security payment –ER-I |
| Name of Depositor | Name of the Contractor |
| Vendor Code (if applicable) | POWERGRID vendor code of the Contractor |
| Payment Remarks | Performance Security for (enter name of package and LOA no.) |

The copy of ‘Online Payment Acknowledgement- Suppliers’ generated subsequent to the payment shall be submitted by the Contractor. The online payment facility shall be for payment in INR only.

In addition to the above, the Bank Guarantee towards Performance Security should be submitted in the Physical form as specified above.

# 13.3    Security Deposit / CPG shall be returned to the Contractor 90 Days beyond on successful completion of the defect liability/warranty period under the Contract.

# 13.4   In case the contractor opts for submission of CPG, the Bid Guarantee/ EMD furnished with the bid shall be returned to the Contractor after acceptance of CPG by POWERGRID. Accordingly, bidders are requested to confirm the mode of submitting security deposit clearly at the end of BOQ i.e. whether:

(a)	Bank guarantee

Or

(b)	Deduction from RA bill.

Incase bidder do not indicate any option then it will be treated as if the bidder has opted for submission of BG.

# 13.5     Incase bidder opts for submitting BG towards security deposit and fails to submit the BG  within 30 days from the date of award, action as deemed fit shall be taken as per the provision of the bidding document which may also lead to cancellation of the contract.

# 13.6    No interest shall be payable to the contractor against EMD and Contract Performance Guarantee.

# 13.7    CPG shall be returned to the Contractor 90 Days beyond successful completion of the Defect Liability Period.

# Standard Field Quality PLAN:

The various tests involved as per the Standard Field Quality Plan/Technical Specifications/ CPWD’s Specifications are to be carried out by the successful Tenderer at his own cost and no additional payment shall be considered on this account. The Tenderer should take into account this aspect while submitting their offer.

# Integrity Pact Program:

Integrity Pact is APPLICABLE for this Package.

# INSPECTION:

16.1     All works under or in course of execution or executed in pursuance of the Contract shall at all times be open to the inspection and supervision of the Owner or their authorized representatives.

# Rights of the OWNER:

17.1     The Owner does not bind itself to accept the lowest or any tender or to give any reason for its decision. POWERGRID reserves the right to split the Contract in more than one and/or award the contract in part on the same terms & conditions specified on the accompanying documents.

17.2     POWERGRID reserves to themselves the right of accepting the whole or any part of the tender and Tenderers shall be bound to perform the same at his quoted rates.

17.3    POWERGRID reserves the right to accept or reject any or all of the bids, without assigning any reason whatsoever.

17.4    Notwithstanding anything above, POWERGRID reserves the right to assess the bidder’s capability and capacity to perform the contract.

17.5     POWERGRID shall not be responsible for any delay or non-receipt of bids sent by post/ courier. No claim in this respect shall be entertained. However, POWERGRID reserves the right to reject or accept late / delayed bids.

17.6     POWERGRID reserves the right to re-schedule the date of submission & opening of bids. In case of such rescheduling, the bids submitted by bidder shall not be returned back to the bidder. The same shall be retained by POWERGRID and will be considered for opening on re-scheduled date of opening of bids. However, bidders are at liberty to submit revised bid on or before the rescheduled date & time, superseding the earlier bid.

17.7     POWERGRID reserves the right to verify the authenticity of documents submitted by the parties in support of their Qualifying Requirements (Financial & Technical) from the respective source and in case of any discrepancy found during the course of verification, the EMD amount submitted by the parties shall be forfeited and appropriate action against the defaulting agency will be taken by POWERGRID.

# SOCIAL ACCOUNTABILITY:

The bidder shall stand committed to comply all requirements of Social Accountability Standards i.e., SA8000 (latest Standard available at www.sa-intl.org) and maintain the necessary records.  All bidders are required to submit an undertaking in this regard as per respective schedule in the Bid proposal sheets provided in the tender form.  Major requirement of Social Accountability Standards are briefed below.

    - Child Labour: No workers below the age of 14 shall be engaged under this contract.

    - Forced Labour: No forced labour, including prison or debt bondage labour; no lodging of deposits or identity papers by employers or outside recruiters.

    - Health and Safety: Provide a safe and healthy work environment; take steps to prevent injuries; regular health and safety worker training; system to detect threats to health and safety’ access to bath rooms and potable water.

    - Freedom of Association and right to collective bargaining:  Respect the right to form and join trade unions or associations and bargain collectively.

    - Discrimination:  No discrimination based on race, caste or political affiliation, or age; no sexual harassment.

    - Discipline: No corporal punishment, mental or physical coercion or verbal abuse.

    - Working Hours: Comply with the applicable law but, in any event, no more than 48 hours per week with at least one day off for every seven day period; voluntary overtime paid at a premium rate and not to exceed 12 hours per week on a regular basis; overtime may be mandatory if part of a collective bargaining agreement.

    - Remuneration:  Wages paid for standard work week must meet the legal and industry standards and be sufficient to meet the basic need of workers and their families; no disciplinary deductions.

# Environmental MANAGEMENT:

19.1  The bidder shall stand committed to comply all requirements of “Environmental management system” i.e., ISO 14001 (latest Standard available at www.iso.org) and maintain the necessary records. All bidders are required to submit an undertaking in this regard as per respective schedule in the Bid proposal sheets provided in the tender form.

19.2    Wildlife protection:  The animals/ reptiles, if found during any activities at site shall mandatorily be informed to forest officials for rehabilitation of such animals/ reptiles. The working agency is to co- ordinate and if necessary capture these animals/ reptiles and rehabilitate in suitable jungle/ forest outside the city limit or any location identified by forest officials without any extra claim to POWERGRID.

# SAFETY:

20.1    Safety requirements have been elaborated   at Clause 29.0 of GCC & its amendments, the same shall be adhered to.  Instruction of Engineer-in- charge in this regard will be binding for the contractor.

20.2    Safety PLAN:  In addition to above, the successful bidder will submit the Safety Plan along with the check lists & all requisite documents as per the format indicated in the bidding document for the approval of Engineer-in-Charge within two weeks of award of Contract. The contractor shall execute Safety Plan with POWERGRID (Engineer-in-Charge) on a Non-Judicial Stamp Paper worth Rs. 20/- (Rupees Twenty only) within 30 days of issuance of Notification/ Letter of Award and shall ensure strict compliance.

20.3    The successful bidder shall comply with the safety provisions as given in the bidding documents.

# STATUTORY REQUIREMENTS:

All statutory requirements inter alia including requisite insurances as per Govt. of India laws, by-laws etc. shall be complied by the contractor during the currency of the contract.

# CESS FOR WELFARE OF CONSTRUCTION WORKERS:

Implementation of the Building and other Construction Workers (Regulation of Employment and Conditions of Service) Act, 1996 and Building and other Construction Workers Welfare Cess Act, 1996.

The Government  of  India  enacted  the Building and Other Construction Workers ( RE&CS) Act, 1996, (hereinafter referred as the Main Act), The Building and Welfare Cess Act, 1996 (hereinafter referred as the Cess Act) and Building and Other Construction workers Welfare Cess Rules, 1998 (hereinafter referred as the Cess Rules) to regulate the employment and conditions of service of building and other construction workers, to provide for their safety health and welfare measure and to provide for the levy and collection of cess on the cost of construction incurred by the employees. Section 3 of the Cess Act provides for mandatory levy and collection of cess on the cost of construction which are covered under section 2(d) of the Building and Other Construction Workers ( RE&CS) Act, 1996.

The Cess Act read with the Cess Rules provides that the Cess shall be levied at such rates not exceeding 2%, but not less than 1%, of the cost of construction incurred by an employer as the Central Government may, by notification in the official gazette, from time to time specify, As such the notified rates shall be made applicable.

The Government of India vide Notification SO 2899 dated 26th September,1996 has provided that the cess shall be levied at 1% of the cost of construction incurred by an employer.

Power Grid Corporation of India being covered under the said Acts, it has been decided that the following mandatory requirements are to be complied with by all the Regions, Sub-Stations, Line offices/ Site offices etc.

( i )	All the Regions, Sub-Stations, Line offices/ Site offices etc. who, for the purpose of building or other construction work, employs ten or more building workers either directly or through a contractor on any day of the preceding twelve months shall get themselves registered under Section 7 of the Main Act.

( ii)	The employer shall within thirty days of commencement of his work, furnish or cause to be furnished the information in the manner as prescribed by the Authority/ Officer of the concerned State.

(iii)	It must also be ensured that the contractors undertaking such Building & other Construction works are also registered under the Main Act.

(iv)	In case the work is carried out through a contractor, deduct mandatory 1% of the amount of cost of construction incurred from the bills at the time of making payment to the contractors.

(v )	The amount as are deducted from the contractor’s Bills shall be remitted to the Building and other construction Workers Welfare Board / Cess collector as the case may be within 30 days of making such payment in the manner as prescribed by the concerned local authority / Officer.

(vi)	Submit or cause to be submitted returns on the prescribed format to the concerned authority/officer in such manner at such time as may be prescribed (Section 4 of the Cess Act ).

- Maintain or Cause to be maintained the registers and records in regard to particulars of workers, the work performed, number of hours of work,  wages paid, the receipts given by the workers and such other particulars in such form as may be prescribed by the concerned Authority / Officer.

- Authentication in the wages books or wage slips maintained by the contractor by the authorized Representative of POWERGRID.

- Ensure constant and adequate supervision of the work as to compliance with the provisions of the Main Act relating to safety and for all practical steps necessary to prevent accidents.

Therefore, while quoting the rates, the bidder should take care of the mandatory deductions as stated above.

# OBSERVATION OF LABOUR LAWS

  - The Contractor shall strictly comply with all rules/regulations etc. as per the law in force including but not limited, to contract Labour (A&R) Act. Shops & establishment Act. Minimum Wages Act and the payment of wages Act etc. as applicable during the currency of the contract in respect of any employee or workmen employed or engaged by him. The contractor shall also comply with all the rules and regulations of local authorities during performance of field activities. For any violation in this regard, the contractor shall be solely responsible without any liability to POWERGRID.

  - All registration and statutory fees, if any, in respect of Contractor’s work, pursuant to this Contract shall be payable by the Contractor.

  - The Contractor shall be liable to make payment to all the personnel deployed by him for the execution of the works and make compliance with labour laws. If POWERGRID is held liable as `employer' or `principal employer' to pay compensation/contribution etc.  under any Act or any other legislation of Government or Court decision  in respect of the employees of the  Contractor,  then  the Contractor shall reimburse the amounts  of  such compensation/contribution so paid by POWERGRID.

  - In addition to provisions of Conditions of Contract, Volume-I in this regard, the contractor has to strictly follow the norms & regulations ofSA-8000 enclosed at Annexure-D (latest standard available at www.sa-intl.org) and maintain the necessary records.

  - The Contractor shall provide and employ on the Site in the installation of the Facilities such skilled, semi-skilled and unskilled labour as is necessary for the proper and timely execution of the Contract. Labour having “Recognition of Prior Learning” (RPL) Certification (under Pradhan Mantri Kaushal Vikas Yojana (PMKVY) can also be employed by the Contractor. The Contractor is encouraged to use local labour preferably from weaker sections of society particularly SC & ST persons, that has the necessary skills.

  - The bidders who have cumulative 3 fatal accidents in a financial year, then his next immediate bid (One) shall not be opened from the last incident.

# Risk and COST:

During the period of construction and before handing over, if the contractor fails to rectify any defect pointed out to him the same shall be got done by POWERGRID at the risk and cost of contractor and recovered from the Security Deposit or any other amount payable to the contractor.

# Arbitration:

Any dispute arising out of this agreement shall be tried to be resolved amicably to the extent possible, failing which the dispute shall be referred to the Sole Arbitrator.

The sole arbitrator shall be chosen from a panel of empaneled Arbitrators maintained by POWERGRID. The same shall comprise of retired Judges and retired Senior executives of PSUs other than POWERGRID.

- In case of invocation of arbitration by POWERGRID, POWERGRID shall, within 30 days, send a list of names of 3 arbitrators from its list/database of Arbitrators and the contractor shall within the period of further 30 days select any one person to act as “Sole Arbitrator”, which will be confirmed by POWERGRID and matter will be referred to such appointed Arbitrator for further arbitration proceedings.

- In case of invocation of arbitration by the Contractor, the Contractor shall request POWERGRID for its database of Arbitrators/chose from the list of Arbitrators available on POWERGRID’s website, and the contractor shall, within 30 days, select any one Arbitrator from the above to act as “Sole Arbitrator”, which will be confirmed by POWERGRID within 30 days and matter will be referred to such appointed arbitrator for further arbitration proceedings

If the parties fail to appoint sole arbitrator within sixty (60) days after receipt of a notice from the other party invoking arbitration, the appointment of sole arbitrator shall be done by Courts as per the provisions of Indian Arbitration and Conciliation Act, 1996 or any statutory modification thereof.

# Left Over Materials

# It shall be the responsibility of the Contractor to take back the left over materials, if any, arranged and transported by him and clear the site within 30 days of completion of works at site. Beyond this period, the Owner shall have the right to dispose off these materials for clearing the site in a manner as deemed fit at the risk and cost of the Contractor without serving him any notice in this regard.

# Tenderer’s Responsibilities	:

27.1   It is imperative for each Tenderer to satisfy himself completely of all local conditions, nature of the ground and its subsoil conditions at the specified location[s], the form and the nature of the site. In addition, the Tenderers are expected to apprise and assess any problems relating to the means of access to the site, the accommodation they may require and its availability, besides any other aspects including financial implication affecting the execution of the work covered under these documents and specifications. A Tenderer shall be deemed to have full knowledge of the site [whether he inspects or not].

27.2    Submission of tender by a Tenderer implies that he has read all the Tender Documents and has made himself fully aware of the scope and specifications of the work to be done and of the conditions, as also apprise himself of local conditions and other factors which may have bearing on the execution of the works.

27.3    A Tenderer shall submit the tender which satisfies each and every condition laid down in NIT and other parts of the tender documents failing which the tender will be liable to be rejected.

# Additions/Deletions/Substitutions to Conditions of Contract for Civil Works CLAUSES:

28.1     Wherever “National Power Transmission Corporation”/”NPTC” is appearing in the GCC, the same shall be read as “Power Grid Corporation of India Limited”/”POWERGRID”.

28.2     The words 'Bid' or 'Offer' shall have the same meaning as the word ‘Tender’.  These words have been used interchangeably and shall carry the same meaning.

28.3    The words 'Bidding Documents' or 'NIT Documents' shall have the same meaning as the words 'Tender Documents'. These words/expressions have been used interchangeably and shall carry the same meaning.

28.4    The word ‘Bidder’ shall have the same meaning as the word ‘Tenderer’. These words have been used interchangeably and shall carry the same meaning.

28.5   Section-I, ‘Notice Inviting Tender’ of the GCC, Volume-I will be replaced by relevant clauses of this document i.e. “Special Conditions of contracts”.

28.6   Conditions of Contract for Civil Works Clause 27.0 titled ‘Owner supplied materials’ stands deleted.

28.7     Conditions of Contract for Civil Works Clause 58.0 titled ‘Training of Apprentices’ stands deleted.

28.8   Conditions of Contract for Civil Works Clause 66.0 titled ‘Contract Price Adjustment’ stands superseded by Clause 11.10 of ITB, Section -II, Volume-I.

28.9     Conditions of Contract for Civil Works Clause 67.0 titled ‘Loans’ stands deleted.

28.10   Annexure-A (‘Tender’) of Conditions of Contract for Civil Works stands replaced by ‘Bid Proposal’ attached to the to the BPS, Vol-IB.

28.11   Annexure-C (Schedule-B) of Conditions of Contract for Civil Works stands deleted.

28.12   Annexure-D of GCC (Tools and Plant to be hired to the Contractor) is not applicable and hence stands deleted.

28.13  Annexure-H of Conditions of Contract for Civil Works (Form of Bank Guarantee for removal of Plant & Equipment from Site) stands deleted.

28.14  Annexure-N of Conditions of Contract for Civil Works (Form of Bank Guarantee for Owner Issue Material) is not applicable and hence stands deleted.

28.15  Annexure-O of Conditions of Contract for Civil Works (Letter of Undertaking to be given by Contractor while furnishing the Bank Guarantee for Owner Issue Material) is not applicable and hence stands deleted.

28.16  Annexure-P of GCC [Proforma for Material Accounting] is not applicable and hence stands deleted.

28.17   Amendment-IV dated 09.03.2005 to Conditions of Contract for Civil Works (Domestic) for issuance of LOANS is not applicable.

28.18  Accepting authority as provided in Schedule –A i.e. Annexure – B of GCC shall be Executive Director, NR-1, POWERGRID, New Delhi.

# Validity of bids:

The validity of submitted offer shall be 06 (Six) Calendar Months from the date of opening of bids.

# SIGNING OF AGREEMENT

# In case of the Contract Price is more than Rupees Twenty Five Lacs, Successful bidder is required to enter into a formal agreement, as per proforma enclosed at Annexure-III(SCC), with us within 30(thirty) days from the date of issue of letter of award on non-judicial stamp paper of appropriate value as per Stamp Act. The stamp paper shall be purchased in the name of bidder. The agreement will be signed on 02(two) copies. Bidder will be provided with 01(one) signed agreement and remaining copies shall be retained by POWERGRID.

31.0      CONTRACTOR’s REGISTRATION FOR ON – LINE BILL TRACKING:

POWERGRID has developed a web based Bill Tracking System for their various suppliers/contractors. Pursuant to validation of the online registration and activation of the user ID by POWERGRID, the Contractor/Supplier** (**to select as applicable) may track status of bills using ‘On-Line Vendor Tracking System’. To use this system the Contractor/Supplier** is required to get itself registered once online at POWERGRID’s ERP Portal with the link URL (https://etender.powergrid.in). Once Registered the Contractor/supplier** may track status of bills submitted, passed and paid by POWERGRID’s Corporate Centre and Regional Office under this Contract and other Contracts awarded on it by POWERGRID by following the method detailed herein below:

- Once Registered, the Contractor/supplier** can log in to POWERGRD’s Vendor Bill Tracking System (BTS) with Vendor Log-In ID and Password.

- After login as at (a) above, Contractor/Supplier** is required to make the entry on POWERGRID’s ERP Portal under the tab “Submit New Invoice” and shall fill all details along with the MSE status. Upon submission, a 16 digit unique BTS number will be generated and the Contractor/Supplier will receive an automated e-mail forwarding the unique BTS number. There is an option available for the Vendor in the Vendor Portal to attach the soft copies of the invoice documents in pdf form. (SOP as per Annexure –I also available to the Vendors in vendor portal).

- After upload of the soft copies, Original Invoice documents along with the BTS ID will be sent by the Vendor to PPPFC (for PPPFC enabled Regions) / Site Engineer (For Other Regions)/ The physical bills along with printed copy of e-mail received from BTS (unique BTS number) shall be submitted by the Contractor/Supplier**

- On receipt of physical bill /Attached Invoice in BTS, concerned POWERGRID’s official shall online acknowledge the receipt of bill. This action will trigger an automated mail to the Contractor/supplier** intimating that the physical copy of the bill has been received and is under verification /processing. However, on receipt of incomplete bill and/or non-receipt of physical bill by POWERGRID official, the incomplete bills/ digital entry in BTS (as the case may be) shall be returned to the Contractor/Supplier** by POWERGRID, which can be viewed under the tab “Invoice Returned”.

- For PPPFC enabled regions, if the hard copy of the bills are received at Site/ Region, the same shall be forwarded to PPPFC for storing.

- The day the payment is made, a mail stating “Bill Number, net payment amount and details of bank from where the payment has been made” will be sent to the Contractor/supplier**.

- The status of Bill submitted by the Contractor/Supplier** can be checked through the BTS number under tab “Invoice Submitted”.

.........................X.......................X.....................