Scope of Work:

The 3 rd party have to undertake the following fieldwork on behalf of POWERGRID:

- Preparation and submission of proposal copies with land plans, village maps, 7/12 ownership details, village gut books and required documents as per state revenue rules, including all labor, materials, and tools, as directed by the Engineer-in-charge.

- Demarcate 45 km ROW using DGPS (RTK mode) with 14-inch pegs at 50 m intervals, including ROW changes in Bhiwandi, Thane district & Wada, Palghar district, with all equipment, manpower, and logistics included.

- Facilitating Dy. SLR in land survey with Revenue staff and landowners using consultant’s equipment and manpower; issue notices, prepare drawings, area statements (Vivaran-Patra in 5 sets), collect 7/12 abstracts, and provide all logistics, stationery, and transport for smooth execution.

- Facilitating Dy_SLR in subdivision/re-measurement of survey/Hissa nos. with Revenue staff and landowners, using consultant’s equipment and manpower, including notice preparation and distribution.