| Sl. No. | Clause Ref. No. | Existing provision | Amended as |
| --- | --- | --- | --- |
|  | IFB 3.2 | The completion period for the subject Package shall be 32 (Thirty-Two) Months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package shall be 36 (Thirty-Six) Months as specified in ITB Sub-Clause 24.1(c). |