| Sl. No. | Clause ref. | Existing Provision | Amendment Provision |
| --- | --- | --- | --- |
| 1. | Clause No. 3.2, IFB, Section-I | The completion period for the subject Package shall be 17 (Seventeen) Months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package shall be as specified in ITB Sub-Clause 24.1(c): Sl.; Description; Duration in Months from the date of Notification of Award. Taking Over by the Employer upon successful Completion of 220kV AIS (New) Substation Package SS 107T; Spec. No. CC/T/W-AIS/DOM/A02/25/04124, shall be as per following:. 1.; (A) Laying of downstream Transmission network from upcoming 400/220 kV Grid Substation Siot, Rajouri (ISTS) a) Establishment of 220/132kV GSS at Rajouri - II b) Establishment of 220/132/33kV GSS at at Akhnoor-II (Domana); 27 months. 2.; (B) Construction of Grid Sub Station at Baghthali, Kathua along with LILO of 220 kV S/C Sarna-Hiranagar Line a) Establishment of 220/66kV GSS at Baghthali, Kathua; 21 months. |