| SN | Clause Reference | Bidder's Query | POWERGRID’s reply |
| --- | --- | --- | --- |
| 1 | Samples Forms and Procedure, Appendix 4, Clause 1.0 Duration in Months from the date of Notification of Award - 24 months | Project timeline should start after line detail & BOQ confirmation from PGCIL. | Refer Amendment No-I. |
| 2 | GCC 22.2 in SCC: “The Defect Liability Period shall be as under: (i); Twenty Four (24) months* from the date of Taking Over/Completion of facilities for OPGW to be supplied by Contractor/Manufacturer meeting the requirement of Clause 1.2(B) of Annexure-A(BDS).. (ii); Tweleve (12) months from the date of Taking Over/Completion of facilities for all equipment/materials other than those specified in (i) above.. * This includes additional 1 year warranty requirements indicated in Clause 1.2(B) of Annexure-A (BDS), as applicable. | DLP should be start after commissioning of individual line not for whole project. & Propose LD applicability only on contract value of delayed portion. | The Defect Liability Period starts from the date of Taking Over/Completion of facilities. Further, for definition of Facilities, Bidders are requested to refer Amendment No-I. |
| 3 | Samples Forms and Procedure, Terms and Procedures of Payment, Appendix 1, Clause D Balance 15% (Fifteen Percent) of the Total Ex-Works Price Component (including Spares) shall be paid as indicated below: i) 7.5% (Seven and Half percent) of the Total Ex-Works Price Component (including Spares) on completion of successful testing and commissioning of each node. ii) 7.5% (Seven and Half percent) of the Total Ex-Works Price Component (including Spares) on completion of successful commissioning of the entire system and issuance of Taking Over Certificate (TOC). | Final Retention should be linked with individual line (7.5% for supply & 5% for service) instead of whole project TOC. | Refer Amendment No-I. |
| 4 | General In previous tenders its mentioned 15% | Quantity variation should be 15% instead of 30%. | No Change Bidder to comply the bidding documents. |
| 5 | General | Require line details/ name region wise. Also need confirmation for line owner (PGCIL or other utility). Need BOQ link wise instead of region wise. | No Change Bidder to comply the bidding documents. |
| 6 | General | If line passes through multiple states, then please confirm who will be the lead region for supply & billing process. | No Change Bidder to comply the bidding documents. |
| 7 | General | As project pertaining to PAN India so need space in PGCIL store/SS for material supply & storage in respective region. | No Change Bidder to comply the bidding documents. |
| 8 | General | Propose incentive for early project completion. | No Change Bidder to comply the bidding documents. |