POWER GRID CORPORATION OF INDIA LIMITED

(A Government of India Enterprise)

TERMS OF REFERENCE

FOR

Engagement of Consultant for preparation of Bid response of POWERGRID for 500 MW / 1000 MWh BESS project(s) floated under Global Competitive Bidding by SECI.

Spec No.: 5006002798/CONSULTANCY TAKEN/DOM/A02-CC CS -3

Registered Office

B-9, Qutab Institutional Area, Katwaria Sarai, New Delhi – 110 016

Corporate office

“Saudamini”, Plot No.2, Sector 29, Gurgaon – 122 001 (Haryana)

(This document is meant for exclusive purpose of bidding against this specification only and shall not be transferred, reproduced or otherwise used for purpose other than that for which it is specifically issued)

# INTRODUCTION

Power Grid Corporation of India Limited (POWERGRID), A Government of India Enterprise, is the Central Transmission Utility of India with its vast Power Transmission Network of 220kV/400kV/765kV spread across length and breadth of the country. Presently, POWERGRID is having 252 Nos. 400kV / 765kV Sub Stations situated nearby all the major cities.

Power Sector is evolving and opening new verticals for expansion/ diversification paving way for various business opportunities. Keeping in view the emerging new business opportunities in the power sector and also as part of diversifying into new business areas, POWERGRID wish to participate in the bidding process as a bidder / developer against the tender floated by Solar Energy Corporation of India Limited (SECI). SECI has issued an EoI for setting up of 500 MW/1000 MWh Standalone Battery Energy Storage Systems (BESS) in India under Global Competitive Bidding along with draft Request for Selection (RfS). POWERGRID has decided to avail the services of a Consultant to assist POWERGRID in preparation of the bid against the subject tender.

1.0	Terms of Reference (ToR) and Deliverable for this consultancy assignment are as follows:

i. Examine all the documents pertaining to the RfS bidding documents and related policy and Regulatory framework including the emerging competition in Energy Storage and assist POWERGRID in preparation of the Bid response complying with the RfS document requirements. The assistance also include:

a. Analysis of large-scale BESS deployment across the world and identify best practices.

b. Analysis of the RfS documents and related Policy, legal and Regulatory framework including all notifications and changes as made from time to time.

c. Technology identification, Techno Economic feasibility, Supplier landscape mapping, Sizing & configuration of the project(s) including interconnection with the grid with the objective of optimal costing and enhancing value proposition of the project(s).

d. Identification and Quantification of all the value streams that could accrue from the Project(s)  (including from merchant and RfS contracted capacity separately) based on existing and emerging opportunities in the market duly supported by utilization forecast. Assist POWERGRID in selecting the most optimal business case with pros and cons (including participation in one or both the projects).

e. Assist POWERGRID for merchant capacity in organizing market consultations with interested end-users to ascertain their interest and arrive at possible termsheets in the run up to the bid.

f. Identification and Quantification of all incentives, tax holidays, accelerated depreciation, various Production Linked Incentives (PLI) schemes etc and such other advantages that are eligible for the project(s).

g. Identification and Quantification of all risks associated with the Project(s) and suggest mitigation measures.

h. Assist and associate with POWERGRID during discussions and framing the queries and analyze the replies received from the stakeholders (Including SECI, Bidders during the Pre-bid tie up by POWERGRID, etc.)

i. Review and comment on the pre-bid tie-up documents (Technical & Commercial) of POWERGRID and assist POWERGRID in selection/evaluation of party for pre-bid tie ups.

j. Road map for the operational period.

k. Providing a complete due diligence report/opinion on any issue referred by POWERGRID with regard to the techno commercial aspects of the project(s), with complete supporting documentation on conceptual framework with domestic/ global industry practice.

ii. Comprehensive Model including the Financial modelling to support the aforementioned analysis so as to arrive at the most competitive bid (Rs/MW) and value proposition (Rs/MWh or Rs/MW) along with sensitivity and scenario analysis.

iii.	Benchmarking of Tariff and Competition assessment of other potential competitors for the subject project(s).

iv.	Provide any other technical support within the overall scope of work as highlighted above including conducting internal deliberations within POWERGRID and making presentations to the concerned officials.

v. The above assignment shall be submitted through a comprehensive report with support documents. The model including the code shall also be a part of the deliverable.

2.0	Time Schedule: Time for completion of consultancy assignment under the package shall be as follows:

| S. N. | Package details | Duration in weeks from the effective date of Contract |
| --- | --- | --- |
| 1. | Engagement of Consultant for preparation of Bid response of POWERGRID for 500 MW / 1000 MWh BESS project(s) floated under Global Competitive Bidding by SECI | 6 weeks (or) upto completion of bidding process by SECI, whichever is later. |

3.0	Payment Terms:

All payments under the Contract for the services rendered shall be released on stage-wise completion of the services as per Terms of Reference inter-alia including submission of the Reports and its acceptance, approval and certification by the Officer-in-Charge and in accordance with provisions of Terms of Payment as specified below:

| Schedule for completion | Terms of payment |
| --- | --- |
| 15 days from Award of Consultancy by POWERGRID | 10% of the contract price on submission of draft Report and submission of first cut of model |
| 20 days from Award of Consultancy by POWERGRID and after submission of draft Report and first cut of Financial Model | 20% of the contract price on making a Presentation on the draft Report and model to POWERGRID |
| 30 days from Award of Consultancy by POWERGRID | 40% of the contract price on submission of Final Report and submission and model to POWERGRID after incorporating the clarifications / inputs of POWERGRID and acceptance of the Report and Model by POWERGRID. |
| Final Payment | 30% of the contract price on closure of the bidding process by SECI |

The Payment shall be made after making necessary deductions of applicable taxes.