| Sl. No. | Clause ref. | Existing Provision | Amendment Provision |
| --- | --- | --- | --- |
| 1. | Clause No. 3.2, IFB, Section-I | The completion period for the subject Package(s) shall be 27 months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package(s) shall be 33 months as specified in ITB Sub-Clause 24.1(c). |