| Sr.No | Reference | Provision as per RFP Document | Clarification sought by Bidder | POWERGRID REPLY |
| --- | --- | --- | --- | --- |
|  | TECHNICAL |  |  |  |
|  | General | NA | Have any APM products been evaluated with OEM Vendors and if they can share with us the details | Any details shall only be shared with the prospective consultant post successful selection. |
|  | Section 2 -Terms of Payment | Payment Type; Payment Percentage; Payment Timeline. Mobilization Payment; 10%; Upon signing of the contract and submission of the required documents as per the contract. Monthly Progress Payments; 40%; Upon submission of progress report and deliverables achieved for the third month. Monthly Progress Payments; 30%; Upon submission of progress report and deliverables achieved for the sixth month. Final Payment; 20%; Upon successful completion and acceptance of all deliverables as per the contract. | Payment terms - Suggest Monthly Payments for first 3 Months based on the Month wise Implementation Plan and tasks as given in RFP. (Section 5 Month wise Implementation Plan Page 3) Suggested Payment Milestones: Mobilization- 10%, Month 1 - 10%, Month2 – 15%, Month 3 – 15% Also Proposing T& M based Payment terms based on Utilization of Consultants for remaining 6 Months. Also Proposing T& M based Payment terms based on Consultant’s work done every month for remaining 6 Months (Month 4 to Month 9) | Please refer Amendment No-I to RfP documents. |
|  | Section 3 - Conditions of contract | Administrative expenses and Out of Pocket Expenses (OPE) incurred for travel & stay shall be reimbursed by POWERGRID as per actual documentary evidence. | To confirm If these expenses are related to travel from PowerGrid Headquarters to different site locations for visit and after Vendor selection, to visit the vendor. | These expenses are related to travel from POWERGRID Headquarters to different site locations for visit to evaluate POWERGRID’s digital landscape and after Vendor selection, to visit the vendor (if deemed necessary) |
|  | Section 2 -Terms of Reference-Clause 7(ii)(a) and 7(iii)(a) | Qualifications for Consultant – a) Bachelor’s degree in Computer Science, Information Technology or related field | For consultant 2/ 3 - whether bachelor’s degree is binding or MCA candidates with relevant experience is also fine. | Bachelor's degree in the relevant field is the minimum qualification required. Hence, MCA candidates with relevant experience is also fine in this role. |
|  | Section II – Terms of Reference – Clause 5 – Month wise Implementation Plan | Month wise Implementation Plan Month; Tasks. 1; - Kick-off meeting with the project team to finalize project scope and objectives - Review existing digital infrastructure landscape of Asset Management system and identify gaps and opportunities for improvement, including global best practices - Develop project plan and timeline for implementation of APM. | The timeframe of one month considered for completion of of As-is assessment of PGCIL’s asset management systems, development of project plan is on the lower side. This is PGCIL has a widespread geography of assets, it has implemented multiple systems and has and will have differing requirements, which will have to be factored into while developing the To-Be requirements (covering processes, architecture, and infrastructure). It is recommended that the as-is assessment be completed in 2 months and the overall timeline be extended to 10 months, instead of 9 months | Provisions of RfP documents shall remain unchanged. |
|  | Section II – Terms of Reference – Clause 8 – Changes and Termination of Contract | POWERGRID may find it necessary to postpone or cancel the assignment and/ or shorten or extend its duration. However, any change in the contract period shall be notified at least thirty (30) days earlier. In the event of termination, the consultant shall be paid for the services rendered for carrying out the assignment up to the date of termination. The consultant shall be required to provide POWERGRID with all the reports or parts thereof, or any other information and documentation gathered under this assignment prior to the date of termination | The option to terminate the contract should also be provided to the consultant, in case of certain situations, like non-fulfilment of obligations by Power Grid in relation to for example unreasonable delays in release of payments, approving deliverables etc. | Provisions of RfP documents shall remain unchanged. |
|  | Section II – Terms of Reference – Clause 9d | Any documents/ reports developed for the assignment shall be the property of POWERGRID and shall not be shared with any outside party without the written consent from POWERGRID. | The clause needs to be modified to protect the Intellectual Property Rights of the Consultant | Please refer Amendment No-I to RfP documents. |
|  | Section II – Terms of Reference – Clause 10 -Terms of Payment | Payment Type; Payment Percentage; Payment Timeline. Mobilization Payment; 10%; Upon signing of the contract and submission of the required documents as per the contract. Monthly Progress Payments; 40%; Upon submission of progress report and deliverables achieved for the third month. Monthly Progress Payments; 30%; Upon submission of progress report and deliverables achieved for the sixth month. Final Payment; 20%; Upon successful completion and acceptance of all deliverables as per the contract. | The payment terms are linked on time basis while at the same time are also linked to achievement of deliverables. It is suggested that instead of linking it to time, the payment terms should be linked to the deliverables. Also, It is seen that only 50% of the contract amount would be payable on submission of the RFP/bidding documents to Power Grid, while the balance payment is linked to activities which are beyond the control of the consultant. Up to submission of the RFP/Bidding documents to the Client, the Consultant has to put in maximum effort and resources, and therefore, the payment for submission should cover a larger portion of the contract value, otherwise the existing payment terms would be detrimental to the consultant and create uncertainty. Therefore, changes are suggested to the Payment terms. | Please refer Amendment No-I to RfP documents. |
|  | COMMERCIAL |  |  |  |
|  | Section-III_Conditions of Contract | 17.0.0 LIABILITY OF THE CONSULTANT 17.1.0 Any mistake or inadequacy appear in the documents submitted by the consultant, the consultant shall perform at its own initiative and no extra cost to POWERGRID, all such services as shall be necessary to remedy the said mistake or inadequacy. 17.2.0 The Consultant shall be further liable for the consequences resulting from errors and commissions due to negligence or from inadequacy on its part or on the part of its employees or associates or experts to the extent of the fees actually received by the Consultant | It is requested to please delete this clause and add the below mentioned clause “The Client shall not recover from the Consultant, in contract or tort, under statute or otherwise, any amount with respect to loss of profit, data or goodwill, or any other consequential, incidental, indirect, punitive or special damages in connection with claims arising out of this Agreement or otherwise relating to the Services, whether or not the likelihood of such loss or damage was contemplated. The Client shall not recover from the Consultant, in contract or tort, under statute or otherwise, aggregate damages in excess of the fees actually paid for the Services that directly caused the loss in connection with claims arising out of this Agreement or otherwise relating to the Services.” | Please refer Amendment No-I to RfP documents. |
|  | Section-III_Conditions of Contract | 9.1.0 Confidentiality Information relating to evaluation of Proposals and recommendations concerning contract award shall not be disclosed to Bidders who submitted Proposals or to other persons not officially concerned with the bidding process until the winning firm has been notified and contract awarded | It is requested to also add the below mendioned clause: “Except as otherwise permitted by this Agreement, neither of the parties may disclose to third parties the contents of this Agreement or any information provided by or on behalf of the other that ought reasonably to be treated as confidential and/or proprietary. Parties may, however, disclose such confidential information to the extent that it: (a) is or becomes public other than through a breach of this Agreement, (b) is subsequently received by the receiving party from a third party who, to the receiving party’s knowledge, owes no obligation of confidentiality to the disclosing party with respect to that information, (c) was known to the receiving party at the time of disclosure or is thereafter created independently, (d) is disclosed as necessary to enforce the receiving party’s rights under this Agreement, or (e) must be disclosed under applicable law, legal process or professional regulations. These obligations shall be valid for a period of 3 years from the date of termination of this Agreement.” | Provisions of the RfP Documents shall remain unchanged. |
|  | Section-III_Conditions of Contract | 16.0.0 LIQUIDATED DAMAGES FOR DELAY IN COMPLETION 16.1.0 The Consultant guarantees that it shall attain Completion of the work within the Time for Completion specified in the Section-II, ToR | It is requested to delete the clause | Provisions of the RfP Documents shall remain unchanged. |
|  | Section-III_Conditions of Contract | 22.0.0 TERMINATION 22.1.0 TERMINATION FOR DEFAULTS: 22.1.1 The Owner may without prejudice to any other remedy for breach of contract, by written notice of default sent to the Consultant, terminate the contract in whole or in part: - if the consultant fails to deliver any or all of the services within the time period(s) specified in the contract or any extension thereof granted by the Owner in writing. - if the consultant fails to perform any other obligation(s) under the contract; or if the consultant in either of the above circumstances, does not cure its failure within a period of 30 days after receipt of the default notice from the Owner | It is requested to add the following termination provision: Consultant may terminate this Agreement, or any particular Services, immediately upon written notice to Client if EY reasonably determine that EY can no longer provide the Services in accordance with applicable law or professional obligations | Provisions of the RfP Documents shall remain unchanged. |
|  | Section-III_Conditions of Contract | 25.0.0 FORCE MAJEURE 25.1.0 Force Majeure is hereby defined as any cause which is beyond the control of the consultant or the owner as the case may be, which they could not foresee or with a reasonable amount of diligence could not have foreseen and which substantially affect the performance of contract such as: a) Natural phenomena including but not limited to floods, droughts, earthquakes and epidemics. b) Acts of any government, domestic or foreign, including but not limited to war, declared or undeclared, priorities, quarantines, embargoes | It is rquested to add below clause to under Force Majeure to facilitate remote working (i) To the extent that the provision of the Services is impacted by a pandemic (including COVID-19) and any reasonable concerns or measures taken to protect the health and safety interests of either Party's personnel, the Parties will work together to amend the Agreement to provide for the Services to be delivered in an appropriate manner, including any resulting modifications with respect to the timelines, location, or manner of the delivery of Services. (ii) Where Bidders’s Personnel are required to be in present at Client’s premises, Bidders will use reasonable efforts to provide the Services on-site at [Client] offices, provided that, in light of a pandemic the parties agree to cooperate to allow for remote working and/or an extended timeframe to the extent (i) any government or similar entity implements restrictions that may interfere with provision of onsite Services; (ii) either party implements voluntary limitations on travel or meetings that could interfere with provision of onsite Services, or (iii) Bidder’s resource determines that he or she is unable or unwilling to travel in light of a pandemic-related risk. | Provisions of the RfP Documents shall remain unchanged. |
|  | Section III – Conditions of Contract- Clause 17.0.0 -Liability of the Consultant | 17.0.0 LIABILITY OF THE CONSULTANT 17.1.0 Any mistake or inadequacy appear in the documents submitted by the consultant, the consultant shall perform at its own initiative and no extra cost to POWERGRID, all such services as shall be necessary to remedy the said mistake or inadequacy. 17.2.0 The Consultant shall be further liable for the consequences resulting from errors and commissions due to negligence or from inadequacy on its part or on the part of its employees or associates or experts to the extent of the fees actually received by the Consultant. 17.3.0 Consultant shall indemnify and hold harmless POWERGRID against any and all claims, demands, and/or judgements of any nature brought against POWERGRID arising out of the services by Consultant and it's staff under this Agreement. The obligation under this paragraph shall survive the termination of this Agreement. | The contract does not consider any limitation of liability. Hence, it is suggested that the liability of the Consultant, shall in all circumstances, be limited to the value of the contract. The suggested provision is included as reference. Suggested Clause: Under no circumstance will our aggregate liability for all Losses ever exceed the fees received by us for the Service(s) to which the Losses relate. In circumstances where the Service(s) are for a period exceeding 12 months, the aforementioned limit shall be an amount not exceeding the fees received by us for such Service(s) in the 12-month period preceding to which such Losses relate. For the avoidance of doubt, the foregoing does not seek to limit our liability for fraud or other liability to the extent the law does not permit limitation. Where we are liable to you under this Contract and: (a) any other person with whom you have an agreement or with respect to whom you are a beneficiary is also liable to you for the same Losses; or (b) you have contributed to such Losses; then compensation payable by us to you in respect of such Losses will be reduced taking into account the extent of responsibility of each relevant party without taking into account any limit or exclusion placed on the amount payable by such other person or your ability to recover from such other person. We will not be liable for Losses arising due to any incorrect, incomplete or misleading information or documentation provided by any person other than a Deloitte Entity or a Subcontractor. We will not be liable for any indirect Losses, special, consequential or punitive damages or Losses, including but not limited to, loss of business or data or profits or goodwill. Without any other Deloitte Entity or DTTL or Subcontractors being considered a party to this Contract, the liability cap and exclusions operate to their benefit to the extent it is judicially determined that any of them have any liability under or in connection with the Contract or the Services. | Please refer Amendment No-I to RfP documents. |
|  | Section III – Conditions of Contract- Clause 26.0.0 -Handling of documents | 26.0.0 HANDLING OF DOCUMENTS 26.1.0 All documents prepared by the consultant in connection with the services to be provided by the consultant shall be the property of the owner. As and when required or upon termination of the contract, the aforesaid documents prepared specifically for this Assignment (including originals) shall be handed over to the owner before final acceptance or thereafter. The consultant can retain one copy of the documentation (including working papers) relating to advice or report it may provide as a part of this assignment subject to confidentially obligation specified in clause 26.2.0. Further, the documents to be handed over the owner would not include the internal checklist and discussion/review notes prepared. 26.2.0 The consultant shall take all necessary steps to ensure confidential handling of all matters pertaining to any information developed or acquired by him from POWERGRID under terms of the contract or in performance thereof. 26.3.0 The consultant shall not prepare articles or photographs for publication or speeches about the work and/or plant, contracts and installation in which POWERGRID has an interest without prior written consent of POWERGRID 26.4.0 The consultant shall take necessary steps to ensure that all persons employed on any work in connection with this contract have noticed that the Indian Official Secrets Acts, 1923 (XIX of 1923) applies to them and shall continue to apply even after the execution of such work(s) under the contract. | The confidentiality requirements are possibly perpetual. Also, further modifications are required to protect the Consultant from its obligations under different statutory requirements. Therefore, additional provisions are suggested for the same. Suggested clause to be added to Clause 26.0.0: 26. We and you each agree to keep confidential the other’s information which is either designated in writing as “confidential” or is by its nature manifestly confidential (“confidential information”) and not use it for any purpose other than as necessary for availing or provision of the Services. We may disclose your confidential information: (a) to any Deloitte Entity or Subcontractors and to contractors providing administrative and infrastructure/support services, that have agreed to be bound by confidentiality obligations similar to those in this clause 26; (b) to our auditors, insurers or in accordance with applicable professional standards, or in connection with potential litigation. In the performance of the Services, any Deloitte Entity or any Subcontractor may communicate or discuss the matters relevant to the Services with your other advisors and may do so free from any obligation of confidentiality. Confidentiality obligations of this clause 26 do not apply to information which: (a) shall have otherwise become publicly available through no breach of the receiving party of this clause 32, (b) becomes available to the receiving party on a nonconfidential basis from a source other than the disclosing party, (c) is known by the receiving party prior to (or independent of) its receipt from the disclosing party without any obligation of confidentiality with respect thereto; (d) is developed by the receiving party independently without reference to the confidential information received. Confidentiality obligation will not apply to the extent any information is required to be disclosed to comply with any order, request or requirement to provide information of a regulatory, judicial, government or other authority or a professional body or legal advisors solely for the purpose of obtaining legal advice. The obligations imposed by this clause 26 shall survive the termination of this Contract for a period of one year. | Please refer Amendment No-I to RfP documents. |
|  | Section III – Conditions of Contract- Clause 17.0.0 -Liability of the Consultant | 17.0.0 LIABILITY OF THE CONSULTANT 17.1.0 Any mistake or inadequacy appear in the documents submitted by the consultant, the consultant shall perform at its own initiative and no extra cost to POWERGRID, all such services as shall be necessary to remedy the said mistake or inadequacy. 17.2.0 The Consultant shall be further liable for the consequences resulting from errors and commissions due to negligence or from inadequacy on its part or on the part of its employees or associates or experts to the extent of the fees actually received by the Consultant. 17.3.0 Consultant shall indemnify and hold harmless POWERGRID against any and all claims, demands, and/or judgements of any nature brought against POWERGRID arising out of the services by Consultant and it's staff under this Agreement. The obligation under this paragraph shall survive the termination of this Agreement. | request you to add the liability related recommendation in the documentation as identified by our risk department. “Our aggregate liability under this RFP and in connection with the services shall be limited to one time the fees paid to us. We shall not be liable for any indirect or consequential losses.” | Please refer Amendment No-I to RfP documents. |