POWER GRID CORPORATION OF INDIA LIMITED

(A Government of India Enterprise)

TERMS OF REFERENCE (ToR)

(SECTION-II of RFP DOCUMENTS)

FOR

Engagement of Consultant to assess the business prospects of Hyperscale Data Center Business for POWERGRID Telecom

(Spec. No. 5006003011/CONSULTANCY TAKEN/DOM/A00 - CC CS -1)

(This document is meant for exclusive purpose of bidding against this specification only and shall not be transferred, reproduced or otherwise used for purpose other than that for which it is specifically issued)

INTRODUCTION:

Power Grid Corporation of India Limited (POWERGRID), a “Maharatna” Central Public Sector Enterprise of Government of India, has its vast Power Transmission Network spread across length and breadth of the country. POWERGRID has laid Optical Ground Wire Fiber (OPGW) on Extra high Voltage (EHV) Power Transmission lines for the purpose of Round the clock Monitoring of critical Power System operation and other related uses of Power System. Subsequently, based on its strength and robustness, POWERGRID diversified into telecommunication business as a Telecom Service Provider in the country and currently has 71,673 km Pan-India optic fiber network. POWERGRID has acquired the Unified License with the service authorization of National Long Distance (NLD) Services and Internet Service Provider (ISP) Category-A along with IP-1 Registration.

POWERGRID  plans to establish Pilot Data Centre of 1000 Racks at Manesar sub-station (Near Gurgaon) and Edge Data Centres in few of its sub-stations spread across the country and further planning to diversify and expand into Hyper Scale Data Centre business. POWERGRID has the following unique advantages to enter into Hyper Scale Data Centre Business:

- Reliable Telecom Network with OPGW Backbone

- Reliable Power supply in sub-station

- Land availability in few of its sub-station

- Existing customer base like Govt., PSUs, Enterprises OTT Players, TSPs etc. in Telecom bandwidth business domain

Accordingly, consultancy services are being sought for entering into Hyper Scale Data Centre Business by POWERGRID. The broad contours of the analysis and proposal shall include:

- Scope of work –

The Business Consultant will prepare the Business Report for Hyper Scale Data Centre Business to be carried-out by POWERGRID. Broad deliverables of Business Report shall be as under:

- Overview of Hyper Scale Data Centre Business:

The Business Consultant will provide an overview of Hyper Scale Data Centre, existing case study of Hyper Scale Data Centre business worldwide and existing market & future demand for Hyper Scale Data Centres in India.

- Organizational preparedness:

- SWOT analysis of POWERGRID Telecom for Hyper Scale Data Centre business

- Map the existing manpower/skills of POWERGRID Telecom for Hyper Scale Data Centre Business operation and suggest the additional resources/skills requirement including training requirements for POWERGRID Team

- Type and Capacity of Hyper Scale Data Centre:

Based on Market Demand, resources available with POWERGRID and other factors:

  - Suggest the capacity of Hyper Scale Data Centre and land requirement #

  - Type (Tier) of Data Centre including suitable certification agency for Hyper Scale Data Centre

  - Suggest the services to be offered in Hyper Scale Data Centre

# POWERGRID has identified about 10 nos. of sub-stations having spare land in the range of 5-25 acres nearby major cities. Based on business demand and other relevant factors, consultant will priorities the locations.

- Regulatory Requirements:

Suggest the key policies, regulatory concerns, security policies and Legal compliance requirements for establishing Hyper Scale Data Centre in India.

- Technology selection and Business model:

- Evaluation of various technologies available in the world related to Build/Operate of the Hyper Scale Data Centre and recommend best suitable technologies to POWERGRID based on input from a Technical Consultant having experience in design of Hyper Scale Data Centre.

- Arranging meeting with prospective customers/vendors/partners for envisaging market demand/finalizing business model.

- Evaluate Business Models for Hyper Scale Data Centre in industry across the market and identify the models suitable to POWERGRID for viable business. The model to provide the pros and cons of each option and recommend  best suited Business Model for POWERGRID.

- Based on recommended Business model, development of financial projections for 15 years including capital investment, revenue projection, operational cost projections etc. for the Hyper Scale Data Centre business and run the sensitivity analysis on key parameters.

- Identification and assessment of risks involved in recommended business model and accordingly suggest the gap analysis and mitigation plan.

- Manpower to be engaged by the consultant:

The consultant must assign an experienced and highly skilled team to execute the said project and it must comply to following minimum requirements:

- One Partners/Directors & Equivalent with minimum 10 years’ experience in strategy consulting assignments with following set of minimum qualifications

    - MBA/PGDM & Preferred Graduate Degree in Telecommunication / Electronic/ IT related field.

- One Project Manager with minimum 5 years’ experience in strategy consulting assignments done in telecom industry with following set of minimum qualifications

    - MBA/PGDM

    - Graduate Degree in Telecommunication / Electronic/ IT related field.

- One Consultants/Sr. Consultant with minimum 2 years’ experience in strategy consulting assignments done in Data Centre Business with following set of minimum qualifications

    - MBA/PGDM

    - Graduate Degree in Telecommunication / Electronic/ IT related field.

- Preparation of Tender documents for selection of owner`s Technical Consultant

POWERGRID may  engage a Technical consultant which will assist POWERGRID in future for Planning, Concept Designing, preparation of Technical specification of Active / Passive equipment, preparation of Tender documents for hiring of system integrator and Supervision of construction activity of Hyper Scale Data Centre.

Accordingly, the Business Consultant  will also provide the following documents for selection of owner`s Technical Consultant for above purpose, which shall be the part of Final Report:

- Detailed scope of work of owner`s Technical Consultant - TOR

- Selection Criteria & Selection Procedure for selection of owner`s  Technical Consultant.

- Suggest  the list of eligible Technical consultants .

- Deliverables:

- Submit the report on overview of Hyper Scale Data Centre business worldwide and existing market & future demands of Hyper Scale Data Centre in India.

- Submit the SWOT analysis of POWERGRID Telecom, including mapping of the existing resources for Hyper Scale Data Centre Business operation and suggest the additional requirements.

- Submit the Regulatory, Policy, Security and legal compliance for Hyper Scale Data Centre.

- Submit the recommendation for suitable technologies for Hyper Scale Data Centre Business for POWERGRID and development of Financial Model based on recommended Business Model.

- Submit the draft Tender documents for selection of owner`s Technical Consultant

- Submit the way forward for POWERGRID Telecom to enter into Hyper Scale Data Centre business in India.

- Submission of Final report.

- Payment Terms and Time lines for completion of project:

Complete scope of work shall be completed as per the tentative time schedule given below:

| Milestone | Timeline | % of Total fee |
| --- | --- | --- |
| Submission of overview report of Hyper Scale Data Centre | Week-2 | 5% |
| Submission of SWOT analysis, mapping of the existing resources for Hyper Scale Data Centre Business operation and suggest the additional requirements. | Week-4 | 5% |
| Submission of Regulatory, Policy, Security and legal compliance for Hyper Scale Data Centre. | Week-5 | 5% |
| Submission of suitable technology, type & capacity of Hyper Scale Data Centre for POWERGRID & recommendation for Business Model and development of Financial Model based on recommended Business Model. | Week-8 | 50% |
| Submission of RFP documents for selection of Technical Consultant. | Week-10 | 5% |
| Submission of Final report | Week-12 | 15% |
| Acceptance of Final Report by POWERGRID | - | 15% |

The Payment shall be made after making necessary deductions of applicable taxes. The payment shall be done on the basis of milestone completed at each stage. All payments to the successful Bidder shall be made by POWERGRID upon submission of invoices along with required documents including deliverable duly accepted by POWERGRID.

****