| Sl. No. | Clause ref. | Existing Provision | Amendment Provision |
| --- | --- | --- | --- |
| 1. | Clause No. 3.2, IFB, Section-I | The completion period for the subject Package(s) shall be 21 (Twenty-One) Months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package(s) shall be 27(Twenty-Seven) months for (i) Establishment of 765/400kV S/s at Jamshedpur (New) in Jharkhand and 21 Months for (ii) Extension of 765/400kV Jeerat S/s as specified in ITB Sub-Clause 24.1(c). |