| Sl. No. | Clause Ref. No. | Existing provision | Amended as |
| --- | --- | --- | --- |
| INVITATION FOR BIDS (IFB), SECTION-I, VOLUME-I |  |  |  |
|  | IFB 3.2 | The completion period for the subject Package shall be 17 (Seventeen) months. | The completion period for the subject Package shall be 27 (Twenty Seven) months. |