| Sl. No. | Clause Ref. | Existing Provision | Amended as |
| --- | --- | --- | --- |
| 1. | Clause No. 3.2, IFB | The completion period for the subject Package shall be 24 (Twenty-Four) Months. | The completion period for the subject Package shall be 35 (Thirty-Five) Months as specified in ITB Sub-Clause 24.1(c). |