| Sl. No | Clause Ref. No. in the Bid.Doc. | Existing provision in the Bidding Documents |  | Amended Provision |
| --- | --- | --- | --- | --- |
|  | GCC 33.2.3 in SCC, Section-V of bidding documents | Supplementing Clause GCC 33.2.3 Percentage for the Change Proposal under this Clause shall be limited to Fifteen (15) percent. POWERGRID reserve the right to vary or increase the quantity of VOIP Phone and POE switch upto 400 Nos till 1 year beyond completion of the project at the same rate and terms and conditions, which shall not be linked with completion of overall project for deciding final time extension & Liquidated Damages. | Supplementing Clause GCC 33.2.3 Percentage for the Change Proposal under this Clause shall be limited to Fifteen (15) percent. |  |
|  | New sub Clause GCC 33.2.3.1 | _ | Add new sub clause GCC 33.2.3.1 as below: After Completion of Facilities and Taking Over, POWERGRID reserves the right to Procure additional quantities of VOIP Phone and POE switch from the contractor upto 400 Nos till 1 year during defect liability period at the same rate and terms and conditions for which sperate Performance security(ies) shall be submitted by contractor corresponding to these additional quantities. Further, time for completion of these additional quantities shall be mutually agreed between Employer and contractor. These additional quantities shall not be linked with completion of overall project for deciding final time extension, Liquidated Damages and Change order Limit. |  |