STC

Other Specific Conditions of Contract for: “Replacement of overhead LTAC system and street lighting of Kumarghat colony complex with underground cabling and proper lighting for boundary”:

# Quantity Variation:

During execution of the contract, POWERGRID reserves the right to increase or decrease the quantity of individual item up to any extent as long as the overall variation remains within ±20% of the contract price, the rate of individual contract items and other items and conditions of the contract shall remain unaltered.

# Work Completion Period:

Time for completion is the essence of contract. The entire work is scheduled to be completed in all respect within 180 days from date of issue of Letter of Award. Accordingly, Bidder are advised to furnish the detailed bar chart/Network indicating the schedule of completion of key milestone dates and phased completion of key milestone dates and phased completion dates of work(s) so as to achieve the above-mentioned end date. The date of issue of Letter of Award shall be treated as zero date for all purpose.

# Workmen Compensation Policy

Workmen Compensation Policy shall be taken by the contractor in accordance with the statutory requirement applicable in India. The Contractor shall ensure that all the workmen employed by the contractor or its Subcontractor for the project are adequately covered under the policy as mentioned in SCC.

# License

Contractor shall produce centrally awarded Labour License and BOCW certificate on award of Letter of Award for execution of work. Moreover, the contractor is required to submit electrical license issued by competent authority along with the technical bid.

# Engineer-In-Charge

The Engineer-in-Charge for the purpose of execution of the work under contract shall be: Dy. General Manager

132 KV POWERGRID Kumarghat Sub Station

Kumarghat, Ratiabari,

Unakoti, Tripura-799264 Email Id: nerts_kumarghat@powergrid.in Or his Authorized representative