- SCOPE OF WORK:

The scope of work under this tender is Miscellaneous civil repairing works at Gangtok Guest House, Field Hostel and D-Type Quarters and Roof treatment of other quarter as per BOQ,  Scope of Work  and Instructions of Engineer-in-charge.

- COMPLETION SCHEDULE:

The work shall be completed within 12 Months  from the date of LOA.

- MOBILISATION:

In the event of award, you are required to mobilize as per working plan agreed by the Engineer-in-Charge. During the execution of the work if in the opinion of the Engineer-in-Charge, your progress of work is not found satisfactory, you shall have to mobilize additional resources such as Tools & Plants, manpower and materials as understood necessary by the Engineer-in-Charge without any extra cost to POWERGRID.

4.	OBSERVANCE OF LABOUR LAWS:

You shall be liable to make payment to all your employees and make compliance with labour laws. In case POWERGRID is held liable as "PRINCIPAL EMPLOYER" to pay contribution etc. under E.S.I. Act or any other legislation of Govt. or Court decision in respect of your employees and labors working under you, then POWERGRID would be entitled to get reimbursement of the amounts of such contributions so paid from you along with statutory interest.

- MATERIALS:
All the T&P required for this work shall be arranged by you at your own cost without any separate compensation on this account from POWERGRID.

# 6.	FIRST AID

To deal with emergency/accidental eventualities at works site, the Contractor shall make all such arrangements necessary, such as services of an ambulance etc., for transportation to hospital at his own cost.

- PAYMENT TERMS:

Progressive payment with full taxes and duties shall be made on submission of GST invoice for payment, after successful completion of each part work and certification by Engineer-in-Charge.

Further, one of the conditions for release of First progressive payment / subsequent payment shall be submission of Workmen Compensation policy/certificate along with all requisite documents.

Payments shall be released through E-payment mechanism to you from the office of Power Grid Corporation of India Ltd. (PPPFC) Powergrid Payment Processing and Facilitation Centre-Bhubaneswar Plot No, 4, 41, Neeladri Vihar, Niladri Vihar Road, Niladri Vihar, Bhubaneshwar – 751021, Bidder should positively fill in the format enclosed at Annexure-A for facilitating E- payment.

      - NOTE: POWERGRID is registered on TReDS (Trade Receivables Discounting System) platforms namely i.e. RXIL (Receivable Exchange of India Limited), M1-xchange (Mynd Solutions Private Limited), Invoicemart (A.TREDS Limited), C2TREDS (C2FO Factoring Solutions Private Limited) and DTX (KredX Platform Private Limited) and the facility of the same may be availed by Micro, Small and Medium Enterprises (MSMEs) for payment.

- PAYMENT TRACKING:

POWERGRID’s Vendor Bill Tracking System as per procedure detailed herein below. Further, the Supplier may also track the status of its bills using POWERGRID’s ‘On-line Vendor Bill Tracking System’. To use this system the Supplier is required to get itself registered once online at POWERGRID’s ERP Portal with the link URL (https://etender.powergrid.in). Once registered, the Supplier   may track status of bills submitted, passed and paid by POWERGRID’s Corporate Centre and Regional Office(s) under this Contract and other Contracts awarded on it by POWERGRID by following the method detailed herein below:

a)	Once registered, the Supplier can log-in to POWERGRID’s Vendor Bill Tracking System (BTS) with Vendor Log-In ID and Password.

b)	After login as at (a) above, Supplier is required to make the entry on POWERGRID’s ERP Portal under the tab “Submit New Invoice” and shall fill all details along with the MSE status. Upon submission, a 16 digit unique BTS number will be generated and the Supplier will receive an automated e-mail forwarding the unique BTS number.

c)	The physical bills along with printed copy of e-mail received from BTS (unique BTS number) shall be submitted by the Supplier.

d)	On receipt of physical bill, concerned POWERGRID’s official shall online acknowledge the receipt of bill. This action will trigger an automated mail to the Supplier   intimating that the physical copy of the bill has been received and is under verification / processing. However, on receipt of incomplete bill and/or non-receipt of physical bill by POWERGRID official, the incomplete bills/ digital entry in BTS ( as the case may be) shall be returned to the Supplier by POWERGRID, which can be viewed under the tab “Invoice Returned”.

e)	The day the payment is made, a mail stating the “Bill number, net payment amount and details of the bank from where the payment has been made” will be sent to the Supplier.

f)	The status of Bill submitted by the Supplier can be checked through the BTS number under tab “Invoice Submitted

- CONTRACT PERFORMANCE GUARANTEE (CPG):

In case a bidder is considered for award, the successful bidder shall have to submit a bank guarantee towards Contract Performance Guarantee within 30 days from the date of LOA. The value of the BG shall be equivalent to 10% of the total order value and shall be kept valid up to 90 days beyond Defect liability period/Warranty. The Bank Guarantee must be issued by (i) A Public Sector Indian Bank or; (ii) A  Public Sector Indian Bank located in India, or; (ii) A scheduled Indian Bank having paid up capital (net of any accumulated losses) of Rs. 100 crores or above (the latest annual report of the bank should support compliance of capital adequacy ratio requirement) as per list mentioned at Clause 5.1 below, or (iii) Any Foreign Bank or subsidiary of a foreign bank, acceptable to the Employer with overall international corporate rating or rating of long term debt not less than A(-) (A Minus) or equivalent by reputed rating agency. Further, the Bank Guarantee from Foreign Bank should be confirmed by either (i) its corresponding bank located in India; or (ii) a Public Sector Bank located in India; or (iii) a scheduled commercial private bank located in India as per list mentioned at Clause 9.1 below, on a non-judicial stamp paper (Purchased in the name of issuing bank) of appropriate value as per the prescribed format of POWERGRID.

9.1     List of Eligible Scheduled Commercial Private Indian Banks

- IDFC First Bank Limited

- HDFC Bank Limited

- Axis Bank Limited

- ICICI Bank Limited

- Kotak Mahindra Bank

- IndusInd Bank

- Federal bank

Any BG from other Scheduled Commercial Private Indian banks not listed above may be rejected.

CPG shall be in favour of POWER GRID CORPORATION OF INDIA LIMITED.

Alternatively, Bidder may deposit requisite amount through e-payment.

For making e-Payment, bidder has to open the web portal namely https://epay.powergrid.in (POWERGRID Online Payment Utility), a link of which is provided on the POWERGRID website www.powergrid.in. While making such online payment, the bidder shall choose Segment as “Suppliers” and fill details as below:

| Payment Category | Performance Security |
| --- | --- |
| Sub-Category | Contract Performance Security payment-ER-II |
| Name of Depositor | Name of the bidder |
| Vendor Code | POWERGRID vendor code of the bidder (vendor code of sole bidder) |
| Payment Remarks | Performance Security for …………[Enter name of package] |

The copy of “Online Payment Acknowledgement- Suppliers” generated subsequent to the payment shall be submitted against Contract Performance Guarantee. The online payment facility shall be for payment in Indian Rupees only.

In case of delay in submission of CPG, procedure for warranty and CPG extension/ penalty as outlined in GCC Cl. 9.3.1.2 shall be followed.

Alternatively, the bidder may opt for deduction of Security deposit from 1st Running bill. In such case the earnest money submitted by the contractor along with the bid/ tender shall be treated as Initial Security Deposit. In addition to the above, deduction of remaining of Security Deposit shall be done from first Running Bill of the contractor. Security Deposit / CPG shall be returned to the Contractor 90 days after successful completion of defect liability period.

Bidder has to indicate option of Contract Performance Guarantee in Attachment-10 of “5 Attachment and Bid Forms”, Vol.-I of Bidding Documents.

No interest shall be payable to the contractor against EMD and Contract Performance Guarantee

- GOODS & SERVICE TAX:

GST shall be paid extra as per actual and as per the law of the land. However, copy of GST registration is required to be enclosed along with the offer. During currency of the contract, any changes in the GST shall be suitably adjusted in the contract price.

- ENGINEER–IN–CHARGE/CONSIGNEE:

Ch. Manager (Gangtok SS)

Power Grid Corporation of India Limited,

or his authorized representative.

- .LIQUIDATED DAMAGES:

In the event of acceptance of offer, if contractor fails to comply with the Time for Completion, then the Contractor shall pay to the Employer a sum equivalent to 0.05% (zero point zero five percent) of the Contract Price payable thereon for the whole of the facilities, as liquidated damages for such default and not as a penalty, without prejudice to the Employer's other remedies under the Contract, for each day which shall elapse between the relevant Time for Completion and the date stated in Taking Over Certificate of the whole of the works subject to the limit of five percent (5%) of Contract Price payable thereon for the whole of the facilities.

In the event  of  delay in delivery POWERGRID may also procure materials  from alternative sources entirely at the RISK & COST of  the successful  contractor after giving 15 days notice and  POWERGRID   shall  also  reserve its right to terminate the contract  at  the  risk  and  cost of the contractor and get the work  done  through some other agency. All loss/damage suffered and also likely to be suffered by POWERGRID shall be recovered from the contractor from any money due to him against any contract or through other means as deemed fit by POWERGRID.

Withdrawal of offer during its validity or changes in the offer or non-execution of the order after acceptance will empower POWERGRID to forfeit the EMD and to take further action as deemed fit.

- SOCIAL ACCOUNTABILITY:

You will follow the provisions of SA 8000:2008 (latest standard available at www.sa-intl.org)  throughout the contract period enclosed at Annexure-B.

- RISK AND COST:

During the period of the contract, if the contractor fails to rectify any defect pointed out to him the same shall be got done by POWERGRID at the risk and cost of contractor and recovered from any other amount payable to the contractor.

- QUANTITY VARIATION:

During the execution of the contract, POWERGRID reserves the right to increase or decrease the quantities of items under the contract but without any change in unit price or other terms and conditions. Such variation shall be subjected to limit of Plus or Minus 25% of the total contract price, however, quantity of individual items may vary up to any extent.

- DEFECTS LIABILITY PERIOD:

The Defect Liability Period shall be twelve (12) months reckoned from the date of Completion of works under the contract. The Contractor shall be responsible to make good and remedy at his own expense within such period, any defect which may develop or may be noticed before the expiry of Defect Liability Period, and which arises from either:

a) Any defective workmanship or

b) An act of commission, of the Contractor during the defect liability period.

The Contractor shall make good the defects & damages immediately at his own cost to match the original specifications to the satisfaction of the Engineer-in-Charge.

- SIGNING OF AGREEMENT:

In case of contract price greater than or equal to Rs. 50 Lakhs, Successful Bidder shall enter into a formal agreement with us within 30(Thirty) days from the date of LOA on non-judicial stamp paper (purchased in your name) of appropriate value. The agreement will be signed on 02(Two) copies. Contractor will be provided with 01(one) signed agreement and remaining copy shall be retained by POWERGRID. For the purpose of signing of the formal agreement, the AGREEMENT format is available at “7 Forms and Procedures”, Vol.-I of Bidding Documents. You are required to provide us with 02(two) copies of proper agreement, as per the enclosed format, issued by competent authority of your firm.

- QUALITY ASSURANCE & INSPECTION:

During the execution of the work, strict quality assurance shall be maintained as per the requirement of the conditions of contract and as per direction of Engineer-in-Charge.

- TERMINATION CLAUSE:

The contract may be terminated after giving 15 days notice by POWERGRID during initial term or renewed/extended term, if the performance/progress of the work is found unsatisfactory without any compensation. POWERGRID also reserves the right to foreclose the contract within the currency of the contract on serving notice to this effect by 30 days without assigning any reason. No compensation towards such foreclosure shall be paid to the contractor.

- SETTLEMENT OF DISPUTES/ ARBITRATION:

All differences and/or disputes arising out of the contract shall be settled mutually but if required, the same would be resolved by arbitration as per provisions of the Arbitration & Conciliation Act 1996 or any statutory modification thereof. The award of Arbitrator will be final, conclusive & binding on all the parties to the contract. The venue of arbitration shall be such place as may be fixed by the arbitrator. The cost of arbitration shall be borne by the parties to the disputes, as may be decided by the arbitrator.

All disputes or differences in respect of which the decision, if any, of the Project Manager and/or the Head of the Implementing Authority has not become final or binding as aforesaid shall be settled by arbitration in the manner provided herein below:

The arbitration shall be conducted by a sole arbitrator in case the amount of claim is less than Rs. 25 Crore and by three member tribunal in case the amount of claim is greater than Rs. 25 Crore.

Sole Arbitration:

The sole Arbitrator shall be chosen from a panel of empanelled Arbitrators amongst retired senior executives of PSUs other than Powergrid/Retired Dist. Judges/High court Judges maintained by POWERGRID.

In case of invocation of arbitration by POWERGRID, POWERGRID shall within 30 days, send a list of names of 3 arbitrators from its list/database of Arbitrators and the contractor shall with in the period of further 30 days select any one person to act as “sole arbitrator” which will be confirmed by POWERGRID and matter will be referred to such appointed arbitrator for further arbitration proceedings. Page 8 of 9

In case of invocation of arbitration by the contractor the contractor shall request POWERGRID for its database of arbitrators chose from the list of arbitrators available on POWERGRID’S website, and the contractor shall, within 30 days, select any one arbitrator from the above to act as “sole arbitrators” which will be confirmed by POWERGRID within 30 days and matter will be referred to such appointed arbitrator for further arbitration proceedings.

If the parties fail to appoint sole arbitrator within sixty (60) days after receipt of a notice from the other party invoking arbitration, the appointment of sole arbitrator shall be done by courts as per the provisions of Indian arbitration and conciliation Act, 1996 or any statutory modification thereof.

The cost of arbitral proceedings inter-alia including the arbitrators ‘fee, logistics and any other charges shall be equally shared by both parties.

In case of sole arbitrator, the fees to be paid to the sole arbitrator shall be as per the terms of empanelment in POWERGRID whereas in case of the three member tribunal. However, the expenses incurred by each party in connection within the preparation, presentation, etc. of its proceedings shall be borne by each party itself.

The language of the arbitration proceedings and that of the documents and communications between the parties shall be English. The arbitration shall be conducted in accordance with the provisions of the Indian Arbitration and Conciliation Act, 1996 or any statutory modification thereof. The venue of arbitration shall be New Delhi.

The decision of the sole arbitrator, shall be final and binding upon the parties. In the event of any of the sole/arbitrator/ any of the aforesaid arbitrators dying, neglecting, resigning or being unable to act for any reason, it will be lawful for the parties to nominate another sole arbitrator/another arbitrator in place of the outgoing arbitrator.

During settlement of disputes and arbitration proceedings, both parties shall be obliged to carry out their respective obligations under the Contract.

In case of disputes or differences arising between one PSE and a Govt. deptt. Or between two PSEs, the following clause is also incorporated:

“In the event of any dispute or difference relating to the interpretation and application of the provisions of the contracts, such dispute or difference shall be referred by either party for Arbitration to the sole Arbitrator in the Department of Public Enterprises. The Arbitration and conciliation Act, 1996 shall not be applicable to arbitration under this clause. The award of the Arbitrator shall be binding upon the parties to the dispute, provided, however, any party aggrieved by such award may make a further reference for setting aside or revision of the award to the Law Secretary, Department of Legal Affairs, Ministry of Law & Justice, Govt. of India. Upon such reference the dispute shall be decided by the Law Secretary or the Special Secretary/Additional Secretary, when so authorized by the Law Secretary, whose decision shall bind the Parties finally and conclusively. The parties to the dispute will share equally the cost of arbitration as intimated by the Arbitrator.

- JURISDICTION OF CONTRACT:

The Court of Kolkata shall have exclusive jurisdiction in all matters arising under the Contract including execution of arbitration awards.

22. VENDOR GRIEVANCE REDRESSAL MECHANISM:

Vendors/Contractor/Supplier can submit their grievance(s) under the contract pertaining to Post-Award matters broadly under following categories - Payment/Matter related to Integrity pact & IEMs/Others, through POWERGRID’s Vendor Grievance Portal (VGP).

Link to access Vendor Grievance Portal (VGP) is given below:

https://apps.powergrid.in/vendorgrievance/t/login.

User Manual for posting grievances/redressal mechanism is also available at Vendor Grievance Portal.”

23. OTHER TERMS & CONDITIONS–

- WC policy for the engaged manpower shall be obtained for the entire tenure of contract and the cost of the premium shall be in the scope of the contractor.

- All other Terms & Conditions will be as per POWERGRID Bid Specification.

- Standard Field Quality plan-

The various Field & laboratory tests involved as per Field quality plan/ technical Specification/ direction of Engineer –in –Charge are to be carried out by the successful bidder at his own cost and no additional payment shall be considered on this account.

24.	 Appendix-II to SCC: Code of Integrity for Public Procurement.

25.   Appendix-III to SCC: Safety Provisions.

26. Bidder is advised to visit the site before bidding.