|  | ## QUALIFICATION OF THE BIDDER |
| --- | --- |
|  | ## Qualification of bidder will be based on meeting the minimum pass/ fail criteria specified below regarding the Bidder’s Technical Experience, Equipment Capabilities and Financial Position as demonstrated by the Bidder’s responses in the corresponding Bid Schedules. Subcontractors’ technical experience and financial resources shall not be taken into account in determining the Bidder’s compliance with the qualifying criteria. The bid can be submitted by an individual firm or a Joint Venture of two or more firms. (Specific requirements for Joint Ventures are given under Para 1.4 below). The Employer may assess the capacity and capability of the bidder, to ascertain that the bidder can successfully execute the scope of work covered under the package within stipulated completion period. This assessment shall inter-alia include (i) document verification; (ii) bidder’s work visit; (iii) details of works executed, works in hand, anticipated in future & the balance capacity available for the present scope of work; (iv) details of plant and machinery, manpower and financial resources; (v) details of quality systems in place; (vi) past experience and performance; (vii) customer feedback; (viii) banker’s feedback etc. POWERGRID reserves the right to waive minor deviations if they do not materially affect the capability of the Bidder to perform the contract. |
| ## 1 | ## Technical Experience |
| ## 1.1 | The bidder shall have successfully completed# execution of pile foundation project(s) within the last seven (7) years as on the originally scheduled Last date of bid Submission (Soft copy) (i.e. 12/11/2024). The bidder’s experience should include the following: - The bidder should have installed cast-in-situ vertical bored pile foundation having following minimum diameter and having minimum depth of 25 meters below ground level: For Package PL1 : 1200mm - The monthly average rate of pile boring for best three months achieved by the bidder in any one Contract executed during last 5 years should be at least 940 m for Package-PL1 - The monthly average rate of Concreting for pile cap, pedestal, tie beams etc. for best three months achieved by the bidder in any one Contract executed during last 5 years should be at least 470 cum for Package-PL1 |
|  | In case bidder is a holding company, the technical experience referred to in clause 1.1 above shall be of that holding company only (i.e. excluding its subsidiary/group companies). In case bidder is a subsidiary of a holding company, the technical experience referred to in clause 1.1 above shall be of that subsidiary company only (i.e. excluding its holding companies). |
|  | # Successfully completed means issue of provisional or final taking over certificate (TOC) by the Employer to the contractor for the referred contract. |
| 1.2 | Equipment capabilities : |
|  | The bidder should own or have access to at least 1 (one) no. Hydraulically operated drilling Machine against given package capable of boring 1200mm diameter and upto 40 m depth below ground level with necessary tools/ accessories for boring in all kinds of soil including bed rock. In case bidder is proposing above facilities from other agencies, they shall furnish the details of such agencies along with their consent letters. |
| 1.3 | Financial Position |
| a) | Net worth for last 3 financial years should be positive. |
| b) | Minimum Average Annual Turnover *(MAAT) for best three years i.e. 36 months out of last five financial years of the bidder should be: i) Indian Rs. 66.95 Crore for Package- PL1 * Note- Annual Gross Revenue from operations/Gross operating income as incorporated in the profit & loss account excluding other operative income/other income |
| c) | Bidder shall have liquid assets (L.A) or/ and evidence of access to or availability of credit facilities of not less than (i) Indian Rs. 11.16 Crore for Package- PL01 |
|  | In case bidder is a holding company, the financial position criteria referred to in clause 1.3 above shall be of that holding company only (i.e excluding its subsidiary/ group companies). In case bidder is a subsidiary of a holding company, financial position criteria referred to in clause 1.3 above shall be of that subsidiary company only (i.e excluding its holding company). NOTE: RELAXATION FOR MSEs/ STARTUPs START-UPs^^/ MSEs^ meeting the specified requirements at para 1.3(a) in Financial Position shall also be considered qualified if they meet Eighty (80)% of the requirements specified at para 1.3(b) & para 1.3(c) in Financial Position. ^MSEs as defined in bidding documents. ^^START-Ups as defined by DIPP, applicable as on the originally scheduled last date of bid submission (soft copy) |
| 1.3 | Joint Venture Bids |
| a) | In case a bid is submitted by a Joint Venture (JV) of two or more firms as partners, all the partners of Joint Venture shall meet individually the Technical experience requirements set forth in para 1.1(i) and collectively the requirement of para 1.1(ii), 1.1(iii) & 1.2 above. The figure of average annual turnover and liquid assets/credit facilities for each of the partners of the JV shall be added together to determine the JV’s compliance with the financial position criteria set out in para 1.3 (b) & (c) above. However, for a JV to be qualified, the partner(s) of the JV must also meet the following minimum criteria: |
|  | - All the partners of the JV shall meet individually the financial position criteria given at Para 1.3 (a) - The lead partner shall meet, not less than 40% of the minimum criteria given at Para 1.3 (b) & (c) above. - Each of the other partner(s) shall meet, not less than 25% of the financial position criteria given at Para 1.3 (b) & (c) above. |