ANNEXURE-A(SCC)

Page 1 of 2

REFERENCE TO GENERAL CONDITIONS OF CONTRACT

Clause No. of GCC

| 1.0(b) of GCC | Accepting Authority | ED,SR-II, POWERGRID, or his Authorized representative |
| --- | --- | --- |
| 1.0(j) of GCC | Market rate percentage addition to cover overheads & profit | 15 percent |
| 22.2 (iii) of GCC | Schedule of rates applicable | CPWD latest for civil works for scheduled items / Market rate for Non-schedule items |
| 22.2 (vi) A of GCC | Deviation limit for items of works other than those below ground surface |  |
| 22.2 (vi) (A)(a) of GCC | Permissible deviation limit for any contract item, substituted item in excess of the original value of item | 25 percent |
| 22.2 (vi) (A) (b) of GCC | Permissible deviation limit for items of works not already included in the contract | 25 percent. |
| 22.2 (vi) (B) of GCC | Deviation limit for items of works below ground surface |  |
| 22.2(vi)B(a) | Permissible deviation limit for an individual trade item | 100 percent |
| 23.0 of GCC | Suspension of works: |  |
| 23.1(b) (ii) | Percentage payable to cover Contractor's indirect expenses for suspension exceeding thirty days and not exceeding 3 months. | 4 percent |
| 23.1 (c) | Percentage payable to cover Contractor's indirect expenses for suspension exceeding 3 months | 5 percent |
| 18.0 of GCC | Time allowed for execution of work or Time Schedule. | Refer SCC |

ANNEXURE-A (SCC)

Page 2 of 2

| 24.3 of GCC | Authority competent to “decide if any other cause” of delay is beyond contractor’s control | ED,SR-II, POWERGRID, or his Authorized representative |
| --- | --- | --- |
| 28.2 of GCC | Distribution return of number employed on works to be submitted to Engineer-in-Charge | FORTNIGHTLY |
| 46 of GCC | Defects Liability Periods | 12 (Twelve) Months |
| 64.1 of GCC | Interim bills | Monthly |
| 67.0 of GCC | Loans | Refer SCC |
| 69.0 of GCC | Authority appointing arbitrator | ED,SR-II, POWERGRID, or his Authorized representative |