| S.N. | Clause Ref. | Description of the Clause | Query | POWERGRID’s Clarification |
| --- | --- | --- | --- | --- |
| Volume-I: Conditions of Contract (Doc. Code No. DC-3013-15592, February 2020) |  |  |  |  |
| 1 | Clause 3.3 Section-V: Special Conditions of Contract, Volume-I of the Bidding Documents | Replacing Sub-Clause GCC 3.3 The supply of identified Spare Parts under Maintenance Services (AMC) shall be included in the Contract. Beside the aforesaid Spare parts identified under Maintenance Services, the Contractor shall ensure the availability of spare parts required for the operation and maintenance of the Facilities by the Employer/Owner for a minimum period of Three (3) years beyond AMC period. For the period, if any, up to 3 years beyond AMC period, Contractor shall ensure that functionally equivalent hardware is available which is compatible with all software delivered with the system. If Employer/Owner chooses to purchase from the Contractor said functionally equivalent hardware, any software modifications necessary to maintain complete functional compatibility with all software delivered by Contractor shall be made at no cost to Employer/Owner. In the event, the modified software is not found compatible with functionally equivalent hardware, the contractor shall make suitable corrections to this modified software and install this corrected software at no cost to Employer/Owner. …. …. …. …. …. …. | Query1: Normally Mandatory spare parts supply to be completed within the contract period. We request Employer to delete condition of minmium 15 year condition. Query2: We request Employer to remove condition of supply of identified Spare Parts under Maintenance Service beyond AMC period. | The provisions of the Bidding Documents shall remain unaltered. Please kindly refer GCC Clause 3.3 to be read in conjunction with SCC. |
| 2 | Clause 8.2 Section-V: Special Conditions of Contract, Volume-I of the Bidding Documents | Addition of following new sub clause after GCC 8.2 All the payments under the Contracts mentioned at SCC GCC 2.1 to the Contractor shall be made by POWERGRID strictly out of the fund to be provided by Ministry of Power from PSDF/other budget head. However, payments under the Third Contract shall be made by the Owner | Payment terms are not clearly mentioned for the DLP/ Warranty period i.e. whether Employer or owner will pay for DLP(defects liability period)/Warranty period ? | The provisions of the Bidding Documents are amply clear. For detailed terms and procedures of Payment, please kindly refer Appendix-I to the Contract Agreement, Section-VI: Sample forms and Procedures, Volume-I of the Bidding Documents. |
| 3 | Clause 9.2.1, Section-V: Special Conditions of Contract, Volume-I of the Bidding Documents | Replacing the following section of GCC Sub-Clause 9.2.1: The Contractor shall, within twenty-eight (28) days of the notification of contract award, provide a security in an amount equal to as follows: - 110% (one hundred ten percent) of the amount of Advance for Supply of Goods; and The above shall be calculated in accordance with the corresponding Appendix - 1 (Terms and Procedures of Payment) to the Contract Agreement, and in the same currency(ies) with initial validity of up to ninety (90) days beyond the date of Completion of the Facilities in accordance with GCC Sub-Clause 20.1. The same shall be extended by the Contractor time to time till ninety (90) days beyond the actual date of Completion of the Facilities, as may be required under the Contract. | Normally Security Deposit (performance guarantee is amounting to 10% of the contract value.) We request to clarify this clause. | This clause pertains to advance payment security and shall remain unaltered. For performance security, kindly refer GCC Clause 9.3 to be read in conjunction with SCC. |
| 4 | Clause 9.3.1, Section-V: Special Conditions of Contract, Volume-I of the Bidding Documents | Replace the Sub-Clause GCC 9.3.1 9.3.1 The Contractor shall, within twenty-eight (28) days of the notification of award, provide a performance security for the due performance of the Contract in the amount equivalent to Ten percent (10%) of the Contract Price (including AMC Charges for 6 Years and Forecasting Service Charges for 2 years), with a validity upto ninety (90) days beyond the Defect Liability Period. The same shall be extended by the Contractor from time to time till ninety (90) days beyond the actual Defect Liability Period, as may be required under the Contract. …. …. …. …. …. …. The above Performance Security(ies) to be furnished by the Contractor under the Contract shall be in favour of the employer. The Owner shall also be entitled to enforce these performance security(ies). …. …. …. ….. ….. ….. | Normally PBG to be valid till warranty period. Please clarify whether do we need open PBG for AMC. | The provisions of the Bidding Documents are amply clear and shall remain unaltered. |
| 5 | Clause 21.2, Section-IV: General Conditions of Contract, Volume-I of the Bidding Documents | 21. Completion Time Guarantee 21.1 The Contractor guarantees … … … … … 21.2 If the Contractor fails to comply with the Time for Completion in accordance with Clause GCC 21 for the whole of the facilities, (or a part for which a separate time for completion is agreed) then the Contractor shall pay to the Employer a sum equivalent to half percent (0.5%) of the Contract Price plus GST payable thereon for the whole of the facilities, (or a part for which a separate time for completion is agreed) as liquidated damages for such default and not as a penalty, without prejudice to the Employer's other remedies under the Contract, for each week or part thereof which shall elapse between the relevant Time for Completion and the date stated in Taking Over Certificate of the whole of the Works (or a part for which a separate time for completion is agreed) subject to the limit of five percent (5%) of Contract Price plus GST payable thereon for the whole of the facilities, (or a part for which a separate time for completion is agreed). … … …. …. … | We propose LD @ 0.5% of undelivered portion and not total contract price. Further please include “LD shall be the sole and exclusive remedy of the Employer in the event of Contractor’s failure to meet the contractual timelines. Please confirm. | The provisions of the Bidding Documents shall remain unaltered. |
| 6 | Clause 22.2, Section-IV: General Conditions of Contract, Volume-I of the Bidding Documents | 22. Defect Liability 22.1 The Contractor warrants that the … … … …. …. 22.2 Unless otherwise specified in SCC, the Defect Liability Period shall be twelve (12) months from the date of Taking Over /Completion of Facilities (or any part thereof). | Please include the Defect Liability Periond will begin from 18 months from supply or 12 months from commissioning, whichever is earlier | The provisions of the Bidding Documents shall remain unaltered. |
| 7 | Clause 34, Section-IV: General Conditions of Contract, Volume-I of the Bidding Documents | 34. Extension of Time for Completion 34.1 The Time(s) for Completion specified in the SCC shall be extended if the Contractor is delayed or impeded in the performance of any of its obligations under the Contract by reason of any of the following: (a) any Change in the Facilities as provided in GCC Clause 33 (b) any occurrence of Force Majeure as provided in GCC Clause 32 (c) any suspension order given by the Employer under GCC Clause 35 hereof or reduction in the rate of progress pursuant to GCC Sub-Clause 35.2 or Section – IV: General Conditions of Contract Page 78 Vol.-I/S&I/GCC-DCB/Rev 3 – June 2018 …. …. …. …. …. …. …. …. | Please include "In addition, the Contractor shall be entitled to claim demonstrable and reasonable compensation, if such delays have resulted in any increase in cost, the Owner shall examine the justification for such a request for claim and if satisfied, the extent of compensation shall be mutually agreed depending upon the circumstances at the time of such an occurrence" | The provisions of the Bidding Documents shall remain unaltered. |
| 8 | Clause 35, Section-IV: General Conditions of Contract, Volume-I of the Bidding Documents | 35. Suspension 35.1 The Employer may request the Project Manager, by notice to the Contractor, to order the Contractor to suspend performance of any or all of its obligations under the Contract. Such notice shall specify the obligation of which performance is to be suspended, the effective date of the suspension and the reasons therefor. The Contractor shall thereupon suspend performance of such obligation (except those obligations necessary for the care or preservation of the Facilities) until ordered in writing to resume such performance by the Project Manager. ….. ….. ….. …… …… …… ….. | Please include: Suspension/Termination by the Contractor- In case payment of invoices by Employer is delayed or any material breach of contract by Employer, Contractor shall be entitled to suspend performance and delivery. Any cost incurred by the Contractor in relation to such suspension shall be paid by Employer. The delivery date shall be extended for a period equal to the time lost by reason of suspension. In the event of the suspension continuing for more than 60 days, then the Contractor may terminate the contract by issuing 30 days written notice. Upon such termination, the Contractor shall be entitled to the costs of the work already performed until the date of such termination. | The provisions of the Bidding Documents shall remain unaltered. |
| 9 | Appendix-I, Section-VI: Sample Forms and Procedures, Volume-I of the Bidding Documents | 2. PAYMENT PROCEDURES 2.1 Method of Payment The Employer shall make payments promptly within thirty (30) days of submission of an invoice/claim by the Contractor, complete in all respects and supported by the requisite documents and fulfillment of stipulated conditions, if any. All the payment shall be released to the Contractor directly. All payments to be made directly to the Contractor shall be made by the Employer though electronic payment mechanism (e-payment) for which necessary details shall be tied up during execution of the Contract. However, a request for payment to be released through cheque shall be considered on case to case basis and merit of the same. ….. ….. ….. …… …… …… ….. | We request 10% Interest free Advance and all milestone payment released within 30days. | The provisions of the Bidding Documents are amply clear and shall remain unaltered. |