| SL. NO. | CLAUSE REF. NO. | EXISTING PROVISION | AMENDED AS |
| --- | --- | --- | --- |
|  | Clause 3.2, IFB, Section-I | The completion period for the subject Package(s) shall be 21 months as specified in ITB Sub-Clause 24.1(c). | The completion period for the subject Package(s) shall be 33 months as specified in ITB Sub-Clause 24.1(c). |

***************** End ********************