| Sl. No. | Clause ref. | Existing Provision | Amendment Provision |
| --- | --- | --- | --- |
| 1. | Section-VI, Vol-I: Sample Forms & Procedures, Para 1.4 of Appendix-1 to Contract Agreement, Terms and Procedures of Payment | 1.4 Supply of Services Portion: Price Component for Installation (including Civil Works) C. Final Payment Final 10% (Ten Percent) shall be made as follow: a) 5% (Five Percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning of individual bay. b) balance 5% (Five Percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning all bays and issuance of Taking Over Certificate. … … | 1.4 Supply of Services Portion: Price Component for Installation (including Civil Works) C. Final Payment Final 10% (Ten Percent) shall be made as follow: a) 5% (Five Percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning of individual bay and complete supply of Mandatory spares. b) balance 5% (Five Percent) of the Installation price component shall be paid on Successful completion of erection, testing and commissioning all bays and issuance of Taking Over Certificate. … … |

***