| Sl. No. | Clause Ref. No. | Existing provision | Amended as |
| --- | --- | --- | --- |
| Section-VI, Vol-I: Sample Forms & Procedures |  |  |  |
|  | Para 1.4 of Appendix-1 to Contract Agreement, Terms and Procedures of Payment | 1.4 Supply of Services Portion: Price Component for Installation (including Civil Works) …………………………………….. ……………………………………... E. Final Payment E1. 5% (five percent) of the erection price component (excluding the price component for survey and the amount linked to establishment of Facilities for Labour) shall be paid after successful commissioning of the transmission line. ……………………………………………………………………………………………………………………………………….. | 1.4 Supply of Services Portion: Price Component for Installation (including Civil Works) …………………………………….. ……………………………………... E. Final Payment E1. 5% (five percent) of the erection price component (excluding the price component for survey and the amount linked to establishment of Facilities for Labour) shall be paid after successful commissioning of the transmission line and complete supply of Mandatory spares. ……………………………………………………………………………………………………………………………………….. |